# HelixVPN — Master Decision Register (expanded)

# HelixVPN — Master Decision Register (expanded)

Revision: 3 Last modified: 2026-07-04T12:00:00Z Status: active — Volume 0 (Spine, meta & governance) nano-detail document Rev 3 (2026-07-04 hardening pass): Independently re-verified this whole register against SPECIFICATION.md, 99-source-coverage-ledger.md, and every owning volume doc during a full-corpus hardening pass — no contradictions found (this register was already internally consistent and accurate; a genuinely rare result across the corpus). One clarifying cross-reference added: D-PKI- CA-TIER's owning doc (v05-security/pki-and-certs.md §2.1) now composes with a new operational distinction added to v03-control-plane/svc-pki.md during this pass — CA rotation is split into a scheduled path (24h trust-overlap, routine) and a compromise path (immediate, zero-overlap, force-revoke-and-re-enroll) — which sharpens (but does not change) this register's D-PKI-CA-TIER reversal criterion ("operational evidence the single online issuing CA is a bottleneck"): a compromise event is now handled as its own incident path distinct from a bottleneck reversal trigger, so the two are no longer conflated in the implementation the way they briefly were before this pass. No decision status changed. Rev 2: Added the §0-mandated explicit reversal line to the seven §4 decisions that lacked one (D-AC-1, D-OPENAPI-AUTHORING, D-CODEGEN-TRACK, D-K8S-EDGE-INGRESS, D-K8S-PG-HA, D-GW-SELECT, D-DESIGN-EXTRACT); fixed the §1 D4 "Resolved by" cross-ref doc 04/svc-ipam.md → v03-control-plane/svc-ipam.md (svc-ipam.md is a Volume-3 doc). Authority: Subordinate to ../SPECIFICATION.md §9 (the spine decision register D1–D8, which this document expands). Where this register disagrees with the spine on a spine decision's camps or recommendation, the spine wins until amended per §11.4.73. The expansion-surfaced decisions (the D-… family) are owned by their volume docs and consolidated here per §11.4.66/.101 (no decision silently resolved).

Document role. The single consolidated decision register for the whole HelixVPN final/ set. It (1) expands the eight spine decisions D1–D8 with the full options, rationale, the gate/evidence that resolves each, and reversal criteria; and (2) catalogues every expansion-surfaced decision (D-…) the nano-detail volumes raised — PKI CA tiering, audit enum, codegen tracking, K8s ingress/PG-HA, gateway selection, the OpenDesign reconciliation, the repo/design extraction timing, and the per-platform/per-client/per-FFI choices — each with its owning doc, recommendation, and reversal trigger. Per §11.4.6 no decision is presented as settled when the spine marks it open; per §11.4.101 an irreversible / high-blast-radius decision is operator-gated and named as such.

## Table of contents

- 0. How a decision is recorded

- 1. Spine decisions D1–D8 (the master register)

- 2. Spine decisions — per-decision detail

- 3. Expansion-surfaced decisions (the D-… family) — index

- 4. Expansion-surfaced decisions — per-decision detail

- 5. The gate → decision resolution map

- 6. Reversal-criteria summary (when a settled call re-opens)

- Sources verified

## 0. How a decision is recorded

Per §11.4.66 (interactive-clarification / options-not-free-text) and §11.4.101 (autonomous-decision-over-blocking), every open or surfaced decision carries six fields:

| Field | Meaning |
| --- | --- |
| ID | Dn (spine) or D-… (expansion-surfaced), stable. |
| Decision | the one-sentence question. |
| Options | the mutually-exclusive camps/choices (Camp A / Camp B / a/b/c). |
| Recommendation | the current best call (which may be "defer", "both", or a safe default per §11.4.101). |
| Resolved by | the named gate (G1–G6), benchmark, or owning doc + operator trigger that converts the recommendation into a binding fact. |
| Reversal criteria | the captured evidence that re-opens a settled call (§11.4.6 — a settled call is never silently un-settled; §11.4.7 demotion needs same-conditions evidence). |

A recommendation is not a resolution: a decision is resolved only when its Resolved by gate produces captured evidence (§11.4.5/.69/.107) or its operator trigger fires. Decisions with an irreversible / high-blast-radius action (D8 licensing, repo creation, force-history) are operator-gated (§11.4.101 / §11.4.113).

## 1. Spine decisions D1–D8 (the master register)

Reproduced from [SPEC §9] with the resolution gate and reversal criteria made explicit. The camps are the source-research camps ([99] decision cross-check).

| # | Decision | Camp A | Camp B | Recommendation | Resolved by | Reversal criteria |
| --- | --- | --- | --- | --- | --- | --- |
| D1 | Primary obfuscating transport | MASQUE/QUIC = WG-over-HTTP-3 (RFC 9298/9297/9221) — Mullvad's actual mechanism | Hysteria2 + Salamander turnkey QUIC+obfs primary, WG fallback | MASQUE primary for true Mullvad parity + single Rust impl; keep Hysteria2 knobs as a quinn reference | doc 01 + gate G2 (MASQUE survives DPI ≥50% plain-WG) | G2 fails to reach ≥50% AND a Hysteria2 quinn build measurably beats it under the same DPI sim |
| D2 | Shared client-core language | Rust core + Flutter UI | Go core + Flutter UI (reuses Hysteria2 Go) | Rust — wins on iOS NE memory ceiling + WASM | gate G3 (iOS NE runs the Rust core with ≥30% headroom) | G3 fails: Rust cannot fit the iOS NE ceiling with headroom → D2 and the whole client strategy re-open |
| D3 | Event bus | Redis Streams (MVP) → NATS JetStream (scale) | NATS JetStream from start | Redis Streams MVP, NATS Phase 2 — the taxonomy is bus-agnostic, swap is transport-only | doc 02 (svc-events.md) + a Phase-2 bus-swap integration test | a homelab-scale Redis Streams build cannot hold the convergence SLO at MVP scale (would pull NATS earlier) |
| D4 | Overlapping-RFC1918 collision across N nets | IPv6 ULA /48 per tenant + 4via6 | CGNAT 100.64/10 1:1 per network | 4via6 for scale + clean overlay; hide the mapping behind Console UX (a v1 must-decide) | doc 01 (routing) + v03-control-plane/svc-ipam.md + an MVP multi-connector overlap test | 4via6 client/OS support proves inadequate on a target platform → fall back to documented per-network NAT (FR-303 already provisions it) |
| D5 | Gateway-edge language (MASQUE termination) | Rust (quinn+h3, shares helix-transport byte-for-byte) | Go (quic-go + masque-go turnkey) | Rust if G4 holds — single-implementation guarantee; else Go acceptable | gate G4 (Go-vs-Rust edge head-to-head: throughput/CPU/p99) | G4 shows Go materially ahead on edge throughput/CPU AND the single-impl reuse benefit is judged not worth the gap |
| D6 | Transport topology | single protocol end-to-end | asymmetric per-leg (Hysteria2/QUIC user↔gateway, WG gateway↔networks) | surface MST's best-fit-per-leg as a Phase-2 option; MVP keeps WG end-to-end with pluggable transport | doc 01 + svc-coordinator.md per-leg transport policy (Phase-2) | a per-leg deployment measurably beats end-to-end WG under real DPI without breaking the single-helix-transport reuse |
| D7 | MVP ambition | lean tunnel-first (CLI 2-host → API → apps) | full ecosystem / "Connectivity-OS" from v1 | Lean Phase-0 spike then MVP; defer the ecosystem to Phase 2/3 | §8 roadmap (the phase gates themselves) | operator re-scopes the program (a §11.4.66 decision), not an evidence trigger |
| D8 | Licensing / positioning | source-available + commercial | pure OSS | decide before public release; same code serves self-host + managed | pre-Phase-3 operator decision (§11.4.101 — irreversible/high-blast-radius) | n/a until the operator decides; the choice is reversible only at high cost once public, hence the pre-release gate |

## 2. Spine decisions — per-decision detail

### D1 — Primary obfuscating transport

- The question. Which transport is the primary censorship-evasion carrier under WireGuard?

- Why it matters. This is the single decision that defines whether HelixVPN reaches genuine Mullvad parity. The pivotal correction ([04_ARCH §1]): Mullvad's "QUIC mode" is not a separate protocol — it IS WireGuard-over-MASQUE/HTTP-3. Choosing MASQUE is choosing Mullvad's actual mechanism, not an analogue.

- Camp A (MASQUE/QUIC, recommended). WG datagrams ride RFC 9298 CONNECT-UDP over HTTP/3, framed to look like web traffic. One Rust helix-transport impl serves client + edge. (v02-data-plane/transport-masque-quic.md)

- Camp B (Hysteria2+Salamander). A turnkey QUIC+obfs protocol the plurality of the 10 analyses favoured for speed-to-ship; HelixVPN keeps its tuning knobs as a quinn reference rather than adopting the protocol. (08; 99)

- Resolved by. Gate G2 — MASQUE survives an nftables UDP block at ≥50% of plain-WG throughput (UNVERIFIED until captured). (06; HVPN-NFR-002)

- Reversal. A captured G2 failure to clear ≥50% and a head-to-head where a Hysteria2-tuned quinn build clears the bar the MASQUE framing could not, under the same DPI sim (§11.4.7 same-conditions evidence).

### D2 — Shared client-core language

- The question. Rust or Go for the helix-core shared by client + connector + edge?

- Why it matters. The iOS NEPacketTunnelProvider memory ceiling (historically ~15 MB) is the hardest constraint in the whole product (HVPN-NFR-500); Go's runtime/GC footprint is the risk. WASM reach (browser MASQUE proxy) also favours Rust.

- Camp A (Rust, recommended; CLD chose it). Fits the NE ceiling, compiles to WASM, gives byte-for-byte client↔edge reuse. (03)

- Camp B (Go). Reuses Hysteria2's Go implementation, single-language with the control plane (DSK/GMI/GCT). (99)

- Resolved by. Gate G3 (make-or-break) — on-device RSS profile shows ≥30% headroom under the NE ceiling. The overview names G3 as the literal decider for D2.

- Reversal. G3 captured failure: if Rust cannot fit the NE ceiling with headroom, D2 and the entire client strategy re-open (the program's pivot, HVPN-NFR-500).

### D3 — Event bus

- The question. Redis Streams or NATS JetStream for the real-time event backbone?

- Why it matters. Convergence (p99 < 1s) rides the bus; but the bus is behind a transport-agnostic interface, so the choice is a transport swap, not a redesign.

- Camp A (Redis MVP → NATS scale, recommended). Redis Streams + consumer groups + XAUTOCLAIM DLQ for the single-node MVP; swap to NATS JetStream at multi-region scale. (v03-control-plane/svc-events.md; restated at the wiring layer in architecture-and-wiring.md §)

- Camp B (NATS from start). DSK/KMI; avoids the later swap at the cost of MVP heft.

- Resolved by. doc 02 fixes the MVP bus; a Phase-2 bus-swap integration test (HVPN-NFR-108) proves the interface is genuinely transport-agnostic.

- Reversal. A homelab-scale Redis Streams build that cannot hold the convergence SLO would pull NATS earlier (captured load evidence).

### D4 — Overlapping-RFC1918 collision

- The question. How does one user reach N networks that all expose e.g. 192.168.1.0/24 without collision?

- Camp A (ULA /48 + 4via6, recommended). Each tenant gets an IPv6 ULA /48; advertised IPv4 LANs map into it via 4via6, so overlapping ranges become distinct address spaces; per-network NAT is the documented fallback (FR-303 provisions it). (v02-data-plane/routing-and-addressing.md; v03-control-plane/svc-ipam.md)

- Camp B (CGNAT 100.64/10 1:1). GMI/KMI; a per-network 1:1 map in the shared CGNAT space.

- Resolved by. doc 01 (routing) + svc-ipam.md + an MVP multi-connector overlap test (FR-302). A v1 must-decide — the recommendation is binding for MVP.

- Reversal. 4via6 proves inadequate on a target platform/OS → fall back to the already-provisioned per-network NAT path.

### D5 — Gateway-edge language

- The question. Rust or Go to terminate MASQUE at the gateway edge?

- Camp A (Rust, recommended if G4 holds). quinn+h3 shares the client's helix-transport byte-for-byte (one obfuscate/de-obfuscate implementation).

- Camp B (Go). quic-go+masque-go turnkey, faster to integrate.

- Resolved by. Gate G4 — Go-vs-Rust edge head-to-head (throughput/CPU/p99). Rust wins unless Go is materially ahead.

- Reversal. G4 shows Go materially ahead and the single-impl reuse benefit is judged not worth the gap (a captured-benchmark + judgment call).

### D6 — Transport topology

- The question. One protocol end-to-end, or best-fit per leg?

- Camp A (single protocol, MVP). WG end-to-end with the pluggable transport.

- Camp B (asymmetric per-leg, Phase-2 option). Hysteria2/QUIC user↔gateway, plain WG gateway↔connector (11_MST's largest analysis).

- Resolved by. doc 01 + svc-coordinator.md per-leg transport policy (the coordinator already sets per-node transport policy, so per-leg is a Phase-2 config, not a redesign).

- Reversal. A per-leg deployment measurably beats end-to-end WG under real DPI without breaking the single-helix-transport reuse guarantee.

### D7 — MVP ambition

- The question. Lean tunnel-first MVP, or full "Connectivity-OS" from v1?

- Recommendation. Lean Phase-0 spike → MVP; defer the ecosystem to Phase 2/3 (the roadmap §8 is the resolution).

- Reversal. Operator re-scopes the program (a §11.4.66 scope decision, not an evidence trigger).

### D8 — Licensing / positioning

- The question. Source-available + commercial, or pure OSS?

- Recommendation. Decide before public release; the same code serves self-host + managed either way ([04_ARCH §13]).

- Resolved by. A pre-Phase-3 operator decision — irreversible/high-blast-radius once public, so operator-gated per §11.4.101 (the agent does not pick a license autonomously).

- Reversal. Effectively one-way once the public license ships; hence the pre-release gate.

## 3. Expansion-surfaced decisions (the D-… family) — index

These were raised by the nano-detail volume docs during expansion and are owned by those docs; they are consolidated here (never silently resolved) per §11.4.66/.101. Each composes with — and none overrides — the spine register D1–D8.

| ID | Decision | Recommendation | Owning doc | Status |
| --- | --- | --- | --- | --- |
| D-PKI-CA-TIER | CA topology | single online issuing CA under an offline/KMS root (spine option B) | v05-security/pki-and-certs.md §2.1 | recommended (MVP default) |
| D-AC-1 | auth.login/auth.enroll.denied audit rows | reconcile-before-tag: pick add-to-enum vs defer, align master §7 | v05-security/audit-and-compliance.md §13.1 | open (reconcile before tag) |
| D-AC-2 | tamper-evident audit hash chain | Phase-2 additive (append-only grant is the MVP floor) | v05-security/audit-and-compliance.md §13.1 | recommended (B) |
| D-AC-3 | audit retention default | no auto-prune (operator-driven) | v05-security/audit-and-compliance.md §13.1 | recommended (A) |
| D-AC-4 | SIEM connector | generic REST/WS in MVP; named connectors Phase-2 | v05-security/audit-and-compliance.md §13.1 | recommended (B) |
| D-KS-1 | off-tunnel DoH-on-443 posture | accept default + document the split-tunnel residual; MDM disable for managed | v05-security/kill-switch-and-dns-leak.md §12.1 | recommended (A default, B managed) |
| D-KS-2 | Android lockdown enforcement | both layers (core kill-switch always on + surface OS-lockdown prompt) | v05-security/kill-switch-and-dns-leak.md §12.1 | recommended (both) |
| D-KS-3 | iOS extension-restart leak guarantee | measure on-device, mark UNVERIFIED until proven (G3/SC) | v05-security/kill-switch-and-dns-leak.md §12.1 | recommended (B) |
| D-CODEGEN-TRACK | track vs gitignore generated clients | gitignore; make gen is the §11.4.77 regeneration mechanism | v06-deploy/codegen-pipeline.md | binding (Volume-6) |
| D-OPENAPI-AUTHORING | spec-first vs code-first OpenAPI | spec-first (hand-authored contract; handlers validate against it) | v06-deploy/codegen-pipeline.md | binding (Volume-6) |
| D-CODEGEN-NET | codegen offline-from-clean-clone | vendor pinned local protoc-gen-*; buf generate offline after make gen-tools | v06-deploy/codegen-pipeline.md | recommended |
| D-K8S-EDGE-INGRESS | how UDP/443 reaches the edge on K8s | DaemonSet + hostNetwork:true (node IP = gateway IP), NET_ADMIN-only | v06-deploy/kubernetes.md §; [05 §7.3] | recommended (a) |
| D-K8S-PG-HA | Postgres HA on K8s | Patroni/CloudNativePG (a) for self-managed; managed PG (b) otherwise; single StatefulSet (c) = dev-only | v06-deploy/kubernetes.md §; ha-and-multiregion.md §3 | recommended (a/b) |
| D-GW-SELECT | multi-region gateway selection | geoDNS (a) for Phase-2 MVP; anycast (b) for latency-critical; client-side from map (c) as complement | v06-deploy/ha-and-multiregion.md §; [05] | recommended (a; b/c complements) |
| D-LLM-POLICY | ship LLM-assisted policy authoring? | defer to Phase 2; default no until product-validated | v06-deploy/repo-layout-and-decoupling.md §; helix-ecosystem-integration.md | recommended (defer; default no) |
| D-REPO-CREATE | when to extract reusable vasic-digital repos | one batch at Phase-1 exit (shared prefix, stable seams) | v06-deploy/repo-layout-and-decoupling.md §10 | recommended (b); operator-gated creation |
| D-DESIGN-EXTRACT | when helix_design decouples | decoupled day-one (Volume-10 mandate, independent of code churn) | v06-deploy/repo-layout-and-decoupling.md §10 | recommended (b) |
| D-OD-1 | OpenDesign-as-dependency vs authoring layer | OpenDesign = mandatory design authoring/refinement layer; helix_design owns the canonical tiered JSON tokens + polyglot exporters | v10-design/opendesign-foundation.md; REFINEMENT_NOTES | safe default (reversible); operator-confirmation requested |
| D-CORE-, D-FFI-, D-CLIENT-, D-UI- | Rust-core / FFI / client / UI sub-choices | per-doc (Volume 4) | v04-client/helix-core-rust.md, ffi-surface.md, helix-ui-flutter.md | recommended (per doc) |
| D-APPLE/ANDROID/WIN/LXN/OHOS/AUR-* | per-platform shim choices | per-doc (Volume 4 shims) | v04-client/shim-*.md | recommended (per doc) |
| D-DAITA-A | DAITA via maybenot | adopt maybenot state machine above WG | v02-data-plane/daita.md | recommended |
| D-WG-PATH / D-SUBSTRATE-DEFAULT | kernel vs userspace WG per platform; substrate default | per-platform (kernel where available, boringtun fallback) | v02-data-plane/wireguard-core.md; architecture-and-wiring.md | recommended |

Honest scope note (§11.4.6). The grep across the volumes surfaces additional doc-local D-… tags (e.g. D-WEB-*, D-ID*, D-S-1, D-T-1) that are intra-doc design callouts rather than program-level decisions; they remain owned by their docs and are not promoted here unless they cross a doc boundary or gate a phase. The table above is the consolidated cross-cutting set; the per-doc callouts stay authoritative in their owning doc (§11.4.35).

## 4. Expansion-surfaced decisions — per-decision detail

### D-PKI-CA-TIER — CA topology (two-tier issuing CA)

- Question. Flat single-CA, or a two-tier (offline/KMS root → online issuing intermediate)?

- Recommendation (MVP default). A single online issuing CA under an offline/KMS root — i.e. spine option B (two-tier, root offline, short-lived online intermediate). The ca_chain delivered at enroll has length ≥ 1 so clients pin a chain from day one; promoting topology (adding a second regional intermediate) is additive — the chain grows, never reshapes (§11.4.6). (v05-security/pki-and-certs.md §2.1; carried from 04-security-privacy-pki.md §4.2)

- OPERATOR CONFIRMED (2026-06-26). Two-tier issuing CA accepted as the MVP default. Proceed with the recommendation.

- Resolved by. v05-security/pki-and-certs.md is binding; an integration test proves cross-tenant cert validation fails (FR-108) and chain pinning holds.

- Reversal. Operational evidence the single online issuing CA is a throughput/availability bottleneck → add a second intermediate (additive, no client break).

### D-AC-1..4 — audit enum & audit surface

- D-AC-1 (open, reconcile-before-tag). Whether auth.login / auth.enroll.denied are rows in the closed audit-action enum (MVP) or deferred to Phase 2. The closed enum (svc-telemetry §4.2) is the mechanical truth; one option must be picked and master §7 aligned to it before the release tag (a §11.4.120 fix-breaks-its-own-gate-class reconciliation). Owning doc: v05-security/audit-and-compliance.md §13.1. Reversal: n/a — a reconcile-before-tag process choice; once the enum↔master-§7 alignment is picked and tagged, re-opening requires a new audit-action requirement (a §11.4.66 decision).

- D-AC-2 (recommended: Phase-2). Tamper-evident audit hash chain — the meta.prev_hash seam is reserved in MVP but the capability is not claimed for MVP (append-only REVOKE UPDATE,DELETE is the MVP floor). Reversal: a compliance requirement pulls it into MVP.

- D-AC-3 (recommended: A). Audit retention default = no auto-prune (operator-driven); control-action audit is low-volume + accountability-valuable, so the operator chooses a period per their regime. Reversal: storage pressure or a regime mandating a default TTL.

- D-AC-4 (recommended: B). SIEM connector — MVP exposes generic REST/WS surfaces; a named connector is Phase-2 additive. Reversal: an operator standardising on a specific SIEM pre-Phase-2.

### D-KS-1..3 — kill-switch / DNS-leak posture

- D-KS-1 (recommended: A default, B managed). Off-tunnel DoH-on-443: accept it inside a full tunnel (not an underlay leak) and document the split-tunnel residual by default; offer an enterprise DoH-disable control on MDM platforms. The residual is documented, never claimed closed (§6.4 / §11.4.6).

- D-KS-2 (recommended: both layers). Android lockdown: core kill-switch always on plus surfacing the OS Always-on-VPN/lockdown prompt; never silently assume the OS backstop is present.

- D-KS-3 (recommended: B). iOS extension-restart leak window: do not claim leak-proof; measure on-device (gate G3/SC) and mark UNVERIFIED until the pcap exists. Owning doc: v05-security/kill-switch-and-dns-leak.md §12.1.

### D-CODEGEN-TRACK / D-OPENAPI-AUTHORING / D-CODEGEN-NET — codegen

- D-OPENAPI-AUTHORING (binding). OpenAPI is spec-first (hand-authored contract; handlers validated against it), not code-first from handler annotations — so the TS/Dart app clients generate from a stable surface. (v06-deploy/codegen-pipeline.md) Reversal: n/a — an authoring-workflow process choice; re-opens only if spec-first authoring captures sustained friction on a surface, reverting that surface to code-first.

- D-CODEGEN-TRACK (binding). Generated clients are gitignored; make gen from a clean clone reproduces them deterministically (the schema is the single source of truth; a committed generated tree is a second copy that rots). A .gitignore-meta/<slug>.yaml declares the §11.4.77 regeneration mechanism. This is a visible reconciliation (§11.4.35) of the overview's "generated code gitignored" intent into the binding Volume-6 decision. Reversal: n/a — a process choice; schema-as-SSoT + the §11.4.77 regen make tracking generated trees strictly worse, so no evidence re-opens it.

- D-CODEGEN-NET (recommended). buf remote plugins need network; per §11.4.77 the regen must work from a clean clone, so vendor pinned local protoc-gen-* plugins under tools/ (make gen runs offline after a one-time make gen-tools). Reversal: none expected; it strengthens the §11.4.77 guarantee.

### D-K8S-EDGE-INGRESS / D-K8S-PG-HA — Kubernetes

- D-K8S-EDGE-INGRESS (recommended: a). A normal pod behind ClusterIP/L7 ingress cannot carry UDP/443 (most cloud L7 ingress can't forward UDP; an extra NAT hop breaks the WG endpoint model). The edge therefore runs as a DaemonSet with hostNetwork:true so UDP/443 lands directly on the node IP (node IP = gateway IP), NET_ADMIN-only, everything else dropped — parity with the quadlet model. Alternatives (record, not silently dropped): NodePort/LoadBalancer-UDP/Gateway-API-UDP. (v06-deploy/kubernetes.md; [05 §7.3]) Reversal: a target K8s platform forbids hostNetwork/NET_ADMIN pods (captured platform constraint) → fall back to the recorded NodePort/LoadBalancer-UDP / Gateway-API-UDP ingress path.

- D-K8S-PG-HA (recommended: a/b). (a) Patroni operator / CloudNativePG (primary + ≥2 replicas, auto-failover) for self-managed fleets — keeps failover in-cluster; (b) external managed Postgres referenced by DATABASE_URL; (c) single-replica StatefulSet is explicitly not production-grade (the single-node parity build only). (v06-deploy/kubernetes.md; ha-and-multiregion.md §3) Reversal: an operator standardises on managed Postgres (b), or a Patroni/CNPG drill captures inadequate in-cluster failover → switch tiers (the (a)/(b)/(c) set is the menu; the pick is operator/evidence-driven, §11.4.66).

### D-GW-SELECT — multi-region gateway selection

- Options. (a) geoDNS — name resolves to nearest region's edge IP by client geo; health-checked DNS removes a dead region; simplest, DNS-TTL-bound failover. (b) Anycast — one advertised IP announced (BGP) from every region; fastest failover, needs BGP/anycast capability. (c) Client-side from the network map — coordinator hands each node a region-specific GatewayInfo.endpoint.

- Recommendation. (a) geoDNS for the Phase-2 MVP (no BGP dependency); (b) anycast for latency-critical fleets with the capability; (c) as a complement — the coordinator already knows each node's region, so it can bias GatewayInfo regardless. On a regional failover the coordinator emits gateway.failover {from,to} and pushes a GatewayInfo-only delta. (v06-deploy/ha-and-multiregion.md)

- Reversal. geoDNS (a) DNS-TTL failover captures too-slow recovery for a latency-critical fleet → adopt anycast (b) where the BGP/anycast capability exists; the (a)/(b)/(c) options are complementary, so the switch is additive (no client break).

### D-DESIGN-EXTRACT / D-REPO-CREATE — extraction timing

- D-DESIGN-EXTRACT (recommended: b). helix_design decouples day-one as its own vasic-digital submodule (the Volume-10 §11.4.162 mandate), independent of code churn — unlike the six code pillars (D-REPO-CREATE). Reversal: n/a — a process/timing choice fixed by the Volume-10 §11.4.162 day-one-decoupling mandate; re-opening requires a §11.4.26 constitution amendment.

- D-REPO-CREATE (recommended: b; operator-gated creation). Extract the reusable code repos in one batch at Phase-1 exit (shared release prefix, stable seams). Remote repo creation (gh repo create / glab) is irreversible/high-blast-radius and therefore operator-gated per §11.4.101 (the agent does not create org repos autonomously). Reversal: none — the timing is a process choice.

### D-OD-1 — OpenDesign reconciliation (operator decision, safe default taken)

- The finding. Live web research (§11.4.99) found nexu-io/open-design is a local-first generative-design authoring/refinement app (DESIGN.md + tokens.css + od CLI + MCP) — not an npm token-dependency, and it does not emit Dart/Swift/Compose/ArkTS/C-Qt. This does not match §11.4.162's literal "install as a project dependency / use its design tokens" phrasing.

- Safe default adopted (reversible — docs only, §11.4.101). OpenDesign = the mandatory design authoring/refinement layer; the decoupled vasic-digital/helix_design submodule owns the canonical tiered JSON token source + the polyglot exporters OpenDesign cannot produce. §11.4.162's intent (OpenDesign as the design system) is satisfied.

- OPERATOR CONFIRMED (2026-06-26). Option (a) confirmed — the safe default interpretation is accepted. OpenDesign as the authoring/refinement layer + helix_design as the token source + exporter is the approved architecture.

- Owning doc / record. v10-design/opendesign-foundation.md; ../REFINEMENT_NOTES.md D-OD-1.

- Reversal. Operator picks (b) or (c); the docs-only default makes reversal cheap.

## 5. The gate → decision resolution map

The Phase-0/1 gates are the evidence engine that converts a recommendation into a resolution. This is the reverse index of §1's "Resolved by" column.

[MERMAID RENDER FAILED — block #1]

| Gate / trigger | Decision it resolves | Evidence kind |
| --- | --- | --- |
| G2 | D1 (MASQUE primary) | throughput-under-DPI capture |
| G3 | D2 (Rust core) — make-or-break | on-device RSS profile |
| G4 | D5 (edge language) | head-to-head throughput/CPU/p99 |
| G5 | D-FFI-* | Flutter FFI status-stream log |
| MVP multi-connector overlap test | D4 (4via6) | distinct-address-space reach capture |
| Phase-2 bus-swap integration test | D3 (Redis→NATS) | bus-agnostic interface proof |
| v05-security/pki-and-certs.md integration | D-PKI-CA-TIER | cross-tenant validation FAIL + chain-pin |
| pre-Phase-3 operator decision | D8 (licensing), D-REPO-CREATE | operator action (not autonomous) |
| reconcile-before-tag | D-AC-1 | enum↔master-§7 alignment |

## 6. Reversal-criteria summary (when a settled call re-opens)

Per §11.4.6 (no silent un-settling) + §11.4.7 (demotion needs same-conditions evidence) + §11.4.114 (last-known-good regression isolation), a resolved decision re-opens only on captured evidence under the conditions that resolved it:

- D1 → re-open if G2 captured-fails ≥50% and a Hysteria2-quinn build clears the same DPI sim.

- D2 → re-open if G3 captured-fails the iOS NE headroom (re-opens the whole client strategy).

- D3 → pull NATS earlier if Redis Streams captured-fails the convergence SLO at MVP scale.

- D4 → NAT fallback if 4via6 captured-fails on a target platform (FR-303 fallback already provisioned).

- D5 → Go edge if G4 captures Go materially ahead and reuse is judged not worth the gap.

- D6 → per-leg if a per-leg build captured-beats end-to-end WG under real DPI without breaking single-helix-transport reuse.

- D-PKI-CA-TIER → add intermediate if the single issuing CA captured-bottlenecks (additive, no client break).

- D-AC-2/3/4, D-KS- → pull into MVP* on a compliance/operator requirement (a §11.4.66 decision, not autonomous).

- D8, D-REPO-CREATE, D-OD-1 → operator — these are operator-gated; the agent never flips them autonomously (§11.4.101).

§11.4.6 closing note. No decision in this register is presented as resolved ahead of its gate: D1/D2/D5/D-FFI await G2/G3/G4/G5 (all UNVERIFIED until captured); D4 is a v1-must-decide whose recommendation is binding for MVP with a provisioned fallback; D8 + the repo/OpenDesign calls are operator-gated. A recommendation is a plan, not a finding.

## Sources verified

- ../SPECIFICATION.md §9 (decision register D1–D8: camps, recommendations, "resolved by"), §8 (the phase gates G1–G6 that resolve D1/D2/D5).

- ../99-source-coverage-ledger.md §"Decision-coverage cross-check" (D1–D8 camp sources) + gaps G1/G2/G3 (rejected sing-box/Fyne, DR/RTO).

- ../REFINEMENT_NOTES.md F2 (proto unification), F3 (D8 added), R5 (subtask tiers), D-OD-1 (OpenDesign reconciliation + the three operator options).

- v05-security/pki-and-certs.md §2.1 (D-PKI-CA-TIER: single online issuing CA under offline/KMS root, ca_chain ≥ 1, additive promotion); audit-and-compliance.md §13.1 (D-AC-1..4); kill-switch-and-dns-leak.md §12.1 (D-KS-1..3).

- v06-deploy/codegen-pipeline.md (D-OPENAPI-AUTHORING, D-CODEGEN-TRACK, D-CODEGEN-NET); kubernetes.md (D-K8S-EDGE-INGRESS DaemonSet+hostNetwork, D-K8S-PG-HA Patroni/CNPG); ha-and-multiregion.md (D-GW-SELECT geoDNS/anycast/client-side); repo-layout-and-decoupling.md §10 (D-REPO-CREATE, D-DESIGN-EXTRACT, D-LLM-POLICY).

- v10-design/opendesign-foundation.md (D-OD-1); the volume D-tag grep across v02/v03/v04/v05/v06/v10 for the surfaced-decision index (§3).

Constitution bindings: §11.4.44 (revision header), §11.4.6 (no decision resolved ahead of its gate; recommendations ≠ findings), §11.4.66 (options-not-free-text), §11.4.101 (irreversible/high-blast-radius decisions operator-gated — D8/D-REPO-CREATE/D-OD-1), §11.4.7/.114 (reversal needs same-conditions / known-good evidence), §11.4.73 (spine wins on conflict until amended), §11.4.35 (per-doc callouts stay authoritative in their owning doc), §11.4.65/.153 (HTML+PDF[+DOCX] exports follow in refinement).