# HelixVPN — Requirements Traceability Matrix (requirement → component → test)

# HelixVPN — Requirements Traceability Matrix (requirement → component → test)

Revision: 4 Last modified: 2026-07-04T12:00:00Z Status: active — Volume 0 (Spine, meta & governance) nano-detail document Rev 4: Independent gap-analysis pass (enterprise-hardening audit). Added GAP-6 — the DDOS test-type tag is defined in the §1 legend but traced to zero FR/NFR rows, i.e. the API gateway/edge has no requirement-level rate-limiting/DDoS-resilience obligation despite 04_ARCH §4.6 naming a token-bucket mechanism; also flagged RBAC's lone-parenthetical status on FR-601. Added a §0 Mermaid diagram visualizing the Req → Component → Test type → Ledger row → Evidence state chain the prose already describes, to make the loop legible in one look. No existing row changed; this document still does not mint new requirement ids (that stays FR/NFR-doc territory). Rev 3: §1 legend — marked UI/UX/REC and META as adjacent types (NOT members of the §11.4.169 13-type set), added a member column; reworded the "Sources verified" MASTER_INDEX citation to cite on-disk existence ([DONE]) rather than a "to-be-generated" status as existence proof (§11.4.6). Rev 2: Corrected GAP-3/GAP-5 — v06-deploy/disaster-recovery.md and all 15 v08-testing/ docs are now authored (the stale "not-yet-authored" framing fixed per §11.4.6; residual gaps are pending-measurement, not missing docs). Authority: Subordinate to ../SPECIFICATION.md. Requirement ids are owned by ../v01-product/functional-requirements.md (HVPN-FR-NNN) and ../v01-product/nonfunctional-requirements.md (HVPN-NFR-NNN); this document does not mint new requirements — it cross-references them. Test types are the §11.4.169 closed set owned by ../10-testing-acceptance-and-qa.md.

Document role. The closed-loop cross-reference matrix tying every HelixVPN requirement (HVPN-FR-NNN / HVPN-NFR-NNN) to (1) the satisfying component — the Volume 2–6/10 spec doc that implements it — and (2) the §11.4.169 test type(s) + coverage-ledger row that prove it. It closes the FR → component → test → evidence loop the FR/NFR docs declare. Per §11.4.6, any requirement with no satisfying component or no test type is flagged a GAP in §6 (honest, never hidden). Per §11.4.118, §7 states the enumerated coverage this matrix claims — and the boundary of that claim.

SPEC-PHASE HONESTY (§11.4.6 / §11.4.108). HelixVPN is in specification, not build. Every "evidence-state" in this matrix is therefore PENDING (designed, not yet captured): the coverage-ledger rows are planned rows whose state will be MISSING → DESIGNED → AUTONOMOUS_DESIGNED → AUTONOMOUS_VERIFIED once the Volume-8 harness runs (v08-testing/coverage-ledger-schema.md). This document maps the intended test type per requirement; it asserts no captured PASS. A PASS is earned only when the named test produces captured evidence (§11.4.5/.69/.107).

## Table of contents

- 0. How to read a traceability row

- 1. The §11.4.169 test-type legend

- 2. Functional-requirement traceability (HVPN-FR-NNN)

- 3. Non-functional-requirement traceability (HVPN-NFR-NNN)

- 4. MVP Definition-of-Done → requirement → gate

- 5. Phase-0 gate → requirement coverage

- 6. GAP register (§11.4.6 — honest)

- 7. Coverage claim & boundary (§11.4.118)

- Sources verified

## 0. How to read a traceability row

Each FR/NFR is one row with five cross-reference fields:

| Field | Meaning |
| --- | --- |
| Req ID | HVPN-FR-NNN / HVPN-NFR-NNN (owned by the FR/NFR docs; never minted here). |
| Satisfying component (owning doc) | the Volume 2–6/10 spec doc + component that implements it. GAP if none. |
| §11.4.169 test type(s) | the mandatory test type(s) whose captured evidence will prove it (closed set §1). GAP if none. |
| Coverage-ledger row | the planned feature × test-type × evidence-state ledger key (LEDG-FR-NNN / LEDG-NFR-NNN). State = PENDING in spec phase. |
| Priority / phase | MVP / P2 / P3 / P0 / ALWAYS (from the FR/NFR doc). |

The ledger row id is derived 1:1 from the requirement id (LEDG-FR-001 ↔ HVPN-FR-001) so the Volume-8 coverage ledger (coverage-ledger-schema.md) can be populated mechanically from this matrix.

[MERMAID RENDER FAILED — block #1]

## 1. The §11.4.169 test-type legend

The closed mandatory test-type set is the 13 §11.4.169 types (the first 13 rows, 10-testing-acceptance-and-qa.md §2 / §5). UI/UX/REC and META are adjacent types (NOT members of the §11.4.169 13-type set) — UI/UX derives from §11.4.48/.49 + §11.4.162 and recorded-evidence from §11.4.153/.158/.159; META is the §1.1 paired- mutation discipline applied to every gate. Each requirement names ≥1 §11.4.169 type (and, where user-visible, an adjacent UI/UX/REC pass):

| Tag | Test type | §11.4.169 member | Volume-8 §5 home |
| --- | --- | --- | --- |
| U | unit | yes | §5.1 |
| INT | integration (containers-submodule infra) | yes | §5.2 |
| E2E | end-to-end (netns rig) | yes | §5.3 |
| FA | full-automation (autonomous, re-runnable) | yes | §5.4 |
| CHAL | Challenges (challenges-submodule banks) | yes | §5.5 |
| HQA | HelixQA autonomous sessions | yes | §5.6 |
| SEC | security | yes | §5.7 |
| DDOS | DoS / load-flood | yes | §5.8 |
| STR/CHAOS | stress + chaos | yes | §5.9 |
| CONC | concurrency / atomicity | yes | §5.10 |
| RACE | race-condition / deadlock | yes | §5.11 |
| MEM | memory (iOS NE soak) | yes | §5.12 |
| BENCH/PERF/SCALE | benchmarking / performance / scale | yes | §5.13 |
| UI/UX/REC | UI/UX + recorded-evidence (vision_engine) | adjacent (§11.4.48/.49/.162/.153/.158/.159) | §5.14 |
| META | paired §1.1 meta-test mutation | adjacent (§1.1) | every gate |

Every row implicitly also carries META (the §1.1 paired mutation per gate) and, for any user-visible feature, a CHAL/HQA anti-bluff pass; the columns below name the primary discriminating type(s) to keep the matrix legible.

## 2. Functional-requirement traceability (HVPN-FR-NNN)

Satisfying-component owning docs are quoted from functional-requirements.md; the test types are assigned from each FR's acceptance criterion ([evidence]-flagged criteria require captured runtime evidence per §11.4.69).

### A. Connect & transport (FR-0xx)

| Req ID | Satisfying component (owning doc) | §11.4.169 test type(s) | Ledger row | Phase |
| --- | --- | --- | --- | --- |
| HVPN-FR-001 | WG crypto core — 01, v02-data-plane/wireguard-core.md | SEC (CI crypto-lint) + INT (handshake) | LEDG-FR-001 | MVP |
| HVPN-FR-002 | plain-UDP transport — v02-data-plane/transport-plain-udp.md | PERF/BENCH (G1 iperf3) + E2E | LEDG-FR-002 | MVP/P0 |
| HVPN-FR-003 | Transport trait — 01 §7.1, v02-data-plane/transport-trait.md | U + INT (shared-crate parity) | LEDG-FR-003 | MVP |
| HVPN-FR-004 | MASQUE/QUIC — v02-data-plane/transport-masque-quic.md | E2E (DPI sim) + PERF (G2) | LEDG-FR-004 | MVP |
| HVPN-FR-005 | LWO — v02-data-plane/transport-lwo.md | E2E (signature-block evasion) | LEDG-FR-005 | MVP |
| HVPN-FR-006 | auto-ladder — v02-data-plane/transport-selection-ladder.md | E2E (DoD#4 escalation) + FA | LEDG-FR-006 | MVP |
| HVPN-FR-007 | helix_pin_transport — 03, v04-client/helix-core-rust.md | U + INT | LEDG-FR-007 | MVP |
| HVPN-FR-008 | port evasion :443/:53/hop — transport-masque-quic.md + edge | E2E + INT | LEDG-FR-008 | MVP |
| HVPN-FR-009 | Shadowsocks-wrap — v02-data-plane/transport-shadowsocks.md | E2E | LEDG-FR-009 | P2 |
| HVPN-FR-010 | UDP-over-TCP — v02-data-plane/transport-udp-over-tcp.md | E2E (total-UDP-block) | LEDG-FR-010 | P2 |
| HVPN-FR-011 | per-network memory/regional priors — transport-selection-ladder.md | INT + FA | LEDG-FR-011 | P2 |
| HVPN-FR-012 | CONNECT-IP — 01, transport-masque-quic.md | E2E (interop) | LEDG-FR-012 | P2 |
| HVPN-FR-013 | full-tunnel privacy exit — 01, v04-client/helix-core-rust.md | E2E (egress-IP) | LEDG-FR-013 | MVP |
| HVPN-FR-014 | split tunneling — 03, helix-core-rust.md | E2E (per-route/per-app) | LEDG-FR-014 | MVP |
| HVPN-FR-015 | transient-drop recovery — v02-data-plane/orchestrator-and-state.md | CHAOS + E2E | LEDG-FR-015 | MVP |
| HVPN-FR-016 | MTU mgmt — transport-plain-udp.md, wireguard-core.md | INT (path-MTU probe) | LEDG-FR-016 | MVP |
| HVPN-FR-017 | DAITA — v02-data-plane/daita.md | BENCH (overhead) + E2E | LEDG-FR-017 | P2 |
| HVPN-FR-018 | status stream — 03 §7.3, v04-client/state-management.md | U + UI/UX | LEDG-FR-018 | MVP |
| HVPN-FR-019 | per-leg topology — 01 (D6), svc-coordinator.md | INT | LEDG-FR-019 | P2 |
| HVPN-FR-020 | P2P + NAT + relay — 01, routing-and-addressing.md | E2E (real NAT) + CHAOS | LEDG-FR-020 | P2 |

### B. Identity & enrollment (FR-1xx)

| Req ID | Satisfying component (owning doc) | §11.4.169 test type(s) | Ledger row | Phase |
| --- | --- | --- | --- | --- |
| HVPN-FR-101 | OIDC — v03-control-plane/svc-identity.md | INT (OIDC login) | LEDG-FR-101 | MVP |
| HVPN-FR-102 | anon device token — svc-identity.md, identity-and-enrollment.md | INT (no-PII enroll) + SEC | LEDG-FR-102 | MVP |
| HVPN-FR-103 | on-device keygen, key-never-leaves — identity-and-enrollment.md, svc-pki.md | SEC (schema + wire capture) | LEDG-FR-103 | MVP |
| HVPN-FR-104 | cert+token-gated enroll — svc-identity.md, identity-and-enrollment.md | SEC + INT | LEDG-FR-104 | MVP |
| HVPN-FR-105 | short-lived mTLS device cert — svc-pki.md, pki-and-certs.md | SEC + INT (auto-renew) | LEDG-FR-105 | MVP |
| HVPN-FR-106 | control/data key separation — 04 §1.2, svc-pki.md | SEC | LEDG-FR-106 | MVP |
| HVPN-FR-107 | revoke < 1s — svc-registry.md, svc-pki.md, edge | PERF (revoke timing) + SEC | LEDG-FR-107 | MVP |
| HVPN-FR-108 | per-tenant CA — svc-pki.md, pki-and-certs.md | SEC (cross-tenant FAIL) | LEDG-FR-108 | MVP |
| HVPN-FR-109 | auto cert rotation no-drop — pki-and-certs.md | INT (rotate mid-session) | LEDG-FR-109 | MVP |
| HVPN-FR-110 | RLS tenant isolation — data-model-ddl.md, svc-identity.md | SEC (RLS bypass attempt) | LEDG-FR-110 | MVP |
| HVPN-FR-111 | all-roles enroll — svc-registry.md | INT (DoD#2) | LEDG-FR-111 | MVP |

### C. Policy & authorization (FR-2xx)

| Req ID | Satisfying component (owning doc) | §11.4.169 test type(s) | Ledger row | Phase |
| --- | --- | --- | --- | --- |
| HVPN-FR-201 | default-deny/fail-closed — svc-policy.md, zero-trust-and-default-deny.md | SEC + E2E + META | LEDG-FR-201 | MVP |
| HVPN-FR-202 | ACL compiler grammar — svc-policy.md | U (compile) + INT | LEDG-FR-202 | MVP |
| HVPN-FR-203 | AllowedIPs + verdict map — svc-policy.md, 01 §8 | E2E (allow/deny flow) | LEDG-FR-203 | MVP |
| HVPN-FR-204 | authorized-reach + denied — svc-policy.md, edge | E2E (DoD#3) | LEDG-FR-204 | MVP |
| HVPN-FR-205 | policy edit < 1s no-restart — svc-policy.md, svc-coordinator.md | PERF (DoD#5) + E2E | LEDG-FR-205 | MVP |
| HVPN-FR-206 | split-horizon default — svc-policy.md, routing-and-addressing.md | E2E + SEC | LEDG-FR-206 | MVP |
| HVPN-FR-207 | need-to-know map filtering — svc-coordinator.md, 04 (S3) | SEC (snapshot omits) + META | LEDG-FR-207 | MVP |
| HVPN-FR-208 | policy-as-code/GitOps — svc-policy.md | INT (repo reconcile) | LEDG-FR-208 | P2 |

### D. Routing, addressing & multi-network (FR-3xx)

| Req ID | Satisfying component (owning doc) | §11.4.169 test type(s) | Ledger row | Phase |
| --- | --- | --- | --- | --- |
| HVPN-FR-301 | 1→N overlay — routing-and-addressing.md, svc-policy.md | E2E (≥2 nets) | LEDG-FR-301 | MVP |
| HVPN-FR-302 | overlapping-CIDR resolve — routing-and-addressing.md, svc-ipam.md | E2E (same-CIDR distinct) | LEDG-FR-302 | MVP |
| HVPN-FR-303 | ULA /48 + 4via6 (+NAT fallback) — svc-ipam.md, routing-and-addressing.md | E2E + INT | LEDG-FR-303 | MVP |
| HVPN-FR-304 | stable overlay IP — svc-ipam.md | INT (persist across reconnect) | LEDG-FR-304 | MVP |
| HVPN-FR-305 | connector advertise + route — svc-registry.md, edge, routing-and-addressing.md | E2E (DoD#3 path) | LEDG-FR-305 | MVP |
| HVPN-FR-306 | two-way no-inbound — 01, edge, connector spec | E2E + SEC (no-inbound) | LEDG-FR-306 | MVP |
| HVPN-FR-307 | IPAM pool alloc — svc-ipam.md | STR/CHAOS (concurrent enroll) + CONC | LEDG-FR-307 | MVP |

### E. Multi-hop (FR-4xx)

| Req ID | Satisfying component (owning doc) | §11.4.169 test type(s) | Ledger row | Phase |
| --- | --- | --- | --- | --- |
| HVPN-FR-401 | nested WG per-hop keys — multihop.md | E2E (2-hop, egress=exit) | LEDG-FR-401 | P2 |
| HVPN-FR-402 | control-plane path selection — multihop.md, svc-coordinator.md | INT + E2E | LEDG-FR-402 | P2 |
| HVPN-FR-403 | jurisdiction separation — multihop.md | E2E (different regions) | LEDG-FR-403 | P2 |

### F. Kill-switch & leak protection (FR-5xx)

| Req ID | Satisfying component (owning doc) | §11.4.169 test type(s) | Ledger row | Phase |
| --- | --- | --- | --- | --- |
| HVPN-FR-501 | core-owned kill-switch state — kill-switch-and-dns-leak.md | U (state machine) + SEC | LEDG-FR-501 | MVP |
| HVPN-FR-502 | no plaintext on drop/escalate — kill-switch-and-dns-leak.md | SEC/E2E (leak pcap, DoD#7) | LEDG-FR-502 | MVP |
| HVPN-FR-503 | DNS forced through tunnel — kill-switch-and-dns-leak.md | SEC/E2E (DNS-leak test) | LEDG-FR-503 | MVP |
| HVPN-FR-504 | per-OS firewall from shared SM — kill-switch-and-dns-leak.md, shims | SEC + per-OS branch | LEDG-FR-504 | MVP |

### G. Console & administration (FR-6xx)

| Req ID | Satisfying component (owning doc) | §11.4.169 test type(s) | Ledger row | Phase |
| --- | --- | --- | --- | --- |
| HVPN-FR-601 | CRUD entities — svc-api.md, web-console.md | INT + E2E (RBAC) | LEDG-FR-601 | MVP |
| HVPN-FR-602 | API-client-only build (no core_ffi) — web-console.md, 03 | INT (per-flavor build) | LEDG-FR-602 | MVP |
| HVPN-FR-603 | live WS/SSE no-poll — svc-api.md | E2E (live push) | LEDG-FR-603 | MVP |
| HVPN-FR-604 | live topology view — web-console.md | UI/UX + E2E | LEDG-FR-604 | MVP |
| HVPN-FR-605 | control-action audit only — audit-and-compliance.md, svc-telemetry.md | SEC (schema+UI, no-flow) | LEDG-FR-605 | MVP |
| HVPN-FR-606 | multi-tenant isolation — web-console.md, RLS | SEC | LEDG-FR-606 | MVP |
| HVPN-FR-607 | optional billing — web-console.md | INT | LEDG-FR-607 | P3 |
| HVPN-FR-608 | responsive light+dark Console — web-console.md, Volume 10 | UI/UX (visual-regression) | LEDG-FR-608 | MVP |

### H. Connector (FR-7xx)

| Req ID | Satisfying component (owning doc) | §11.4.169 test type(s) | Ledger row | Phase |
| --- | --- | --- | --- | --- |
| HVPN-FR-701 | outbound-only, no inbound — connector spec, helix-core-rust.md | SEC (no-inbound) + E2E | LEDG-FR-701 | MVP |
| HVPN-FR-702 | headless daemon + optional UI — connector spec | INT | LEDG-FR-702 | MVP |
| HVPN-FR-703 | shared helix-core advertise/route — helix-core-rust.md | INT (shared-crate) | LEDG-FR-703 | MVP |
| HVPN-FR-704 | advertise CIDRs + route — svc-registry.md, edge | E2E | LEDG-FR-704 | MVP |
| HVPN-FR-705 | local ACLs (UNVERIFIED central interaction) — svc-policy.md, connector spec | INT — see GAP-1 | LEDG-FR-705 | MVP |
| HVPN-FR-706 | Android/embedded connector — connector spec, shim-android.md | E2E (embedded target) | LEDG-FR-706 | P2 |
| HVPN-FR-707 | availability-following on drop (§11.4.144) — orchestrator-and-state.md | CHAOS (drop→resume) | LEDG-FR-707 | MVP |

### I. Observability & telemetry (FR-8xx)

| Req ID | Satisfying component (owning doc) | §11.4.169 test type(s) | Ledger row | Phase |
| --- | --- | --- | --- | --- |
| HVPN-FR-801 | no durable connection table — no-logging-as-code.md, data-model-ddl.md | SEC (schema-lint, DoD#8) + META | LEDG-FR-801 | MVP |
| HVPN-FR-802 | ephemeral TTL presence — svc-events.md, no-logging-as-code.md | INT (TTL expiry) | LEDG-FR-802 | MVP |
| HVPN-FR-803 | Prometheus counters/health — svc-telemetry.md, observability.md | INT + SEC (no-flow labels) | LEDG-FR-803 | MVP |
| HVPN-FR-804 | convergence/event-lag SLO metrics — observability.md, NFR doc | PERF | LEDG-FR-804 | MVP |
| HVPN-FR-805 | counts-only success metrics — svc-telemetry.md, success-metrics.md | U (label audit) + SEC | LEDG-FR-805 | MVP |

### J. Deployment & self-host (FR-9xx)

| Req ID | Satisfying component (owning doc) | §11.4.169 test type(s) | Ledger row | Phase |
| --- | --- | --- | --- | --- |
| HVPN-FR-901 | helixvpnctl init from zero — helixvpnctl.md, podman-quadlets.md | E2E/FA (DoD#1) | LEDG-FR-901 | MVP |
| HVPN-FR-902 | rootless Podman (§11.4.161) — podman-quadlets.md | INT/SEC (no-root) | LEDG-FR-902 | MVP |
| HVPN-FR-903 | same images scale to HA — ha-and-multiregion.md | INT (multi-region) | LEDG-FR-903 | P2 |
| HVPN-FR-904 | helixvpnctl subcommands — helixvpnctl.md | INT/E2E | LEDG-FR-904 | MVP |
| HVPN-FR-905 | Compose + K8s manifests — docker-compose.md, kubernetes.md | INT (stack bring-up) | LEDG-FR-905 | P2 |
| HVPN-FR-906 | hardened edge container — podman-quadlets.md, 04 (S8) | SEC | LEDG-FR-906 | MVP |
| HVPN-FR-907 | fail-static — edge, 01, 02 | CHAOS (kill control plane) | LEDG-FR-907 | MVP |
| HVPN-FR-908 | §11.4.77 regen mechanism — repo-layout-and-decoupling.md | INT (fresh-clone bootstrap) | LEDG-FR-908 | MVP |

### K. Clients & platform apps (FR-10xx)

| Req ID | Satisfying component (owning doc) | §11.4.169 test type(s) | Ledger row | Phase |
| --- | --- | --- | --- | --- |
| HVPN-FR-1001 | runHelixApp 3 flavors — helix-ui-flutter.md | INT (per-flavor build) | LEDG-FR-1001 | MVP |
| HVPN-FR-1002 | shared core, UI=f(stream) — helix-core-rust.md, ffi-surface.md, state-management.md | INT + UI/UX | LEDG-FR-1002 | MVP |
| HVPN-FR-1003 | one-button connect — helix-ui-flutter.md, Volume 10 | UI/UX + E2E | LEDG-FR-1003 | MVP |
| HVPN-FR-1004 | iOS NE memory ceiling +≥30% — shim-apple.md, 03 | MEM (G3 on-device soak) | LEDG-FR-1004 | MVP/P0 |
| HVPN-FR-1005 | Android VpnService+JNI — shim-android.md | E2E + CHAOS (background-kill) | LEDG-FR-1005 | MVP |
| HVPN-FR-1006 | Linux kernel WG+systemd — shim-linux.md | E2E | LEDG-FR-1006 | MVP |
| HVPN-FR-1007 | Windows wireguard-nt+service+WFP — shim-windows.md | E2E (per-OS) | LEDG-FR-1007 | P2 |
| HVPN-FR-1008 | macOS NE — shim-apple.md | E2E (per-OS) | LEDG-FR-1008 | P2 |
| HVPN-FR-1009 | HarmonyOS NEXT — shim-harmonyos.md | E2E (on-device) | LEDG-FR-1009 | P3 |
| HVPN-FR-1010 | Aurora OS — shim-aurora.md | E2E (on-device) | LEDG-FR-1010 | P3 |
| HVPN-FR-1011 | Web = Console + optional WASM proxy — web-console.md | E2E + documentation-honesty | LEDG-FR-1011 | P3 |
| HVPN-FR-1012 | pick exit/network + toggle obfs — helix-ui-flutter.md, ffi-surface.md | UI/UX + E2E | LEDG-FR-1012 | MVP |
| HVPN-FR-1013 | light+dark all clients — Volume 10 | UI/UX (visual-regression) | LEDG-FR-1013 | MVP |
| HVPN-FR-1014 | all three apps drive system — all client docs | E2E/FA (DoD#8) | LEDG-FR-1014 | MVP |

### L. Post-quantum & advanced privacy (FR-11xx)

| Req ID | Satisfying component (owning doc) | §11.4.169 test type(s) | Ledger row | Phase |
| --- | --- | --- | --- | --- |
| HVPN-FR-1101 | ML-KEM PSK handshake — post-quantum.md | SEC + INT (interop+measure) | LEDG-FR-1101 | P2 |
| HVPN-FR-1102 | hybrid never PQ-only — post-quantum.md | SEC (PQ-off still secure) | LEDG-FR-1102 | P2 |
| HVPN-FR-1103 | Rosenpass evaluation — post-quantum.md | (documented evaluation) — see GAP-2 | LEDG-FR-1103 | P2 |

## 3. Non-functional-requirement traceability (HVPN-NFR-NNN)

Each NFR already names its Verify by test type in nonfunctional-requirements.md; this table adds the satisfying-component owning doc + ledger row. UNVERIFIED targets are the NFR doc's; this matrix does not assert them met.

| Req ID | Statement (short) | Satisfying component (owning doc) | §11.4.169 test type | Ledger row | Phase |
| --- | --- | --- | --- | --- | --- |
| HVPN-NFR-001 | plain-UDP ≥80% bare-link | transport-plain-udp.md | PERF/BENCH (G1) | LEDG-NFR-001 | P0 |
| HVPN-NFR-002 | MASQUE ≥50% through DPI | transport-masque-quic.md | PERF/BENCH (G2) | LEDG-NFR-002 | P0 |
| HVPN-NFR-003 | convergence p99 < 1s | svc-coordinator.md | PERF | LEDG-NFR-003 | MVP |
| HVPN-NFR-004 | revoke < 1s | svc-pki.md, svc-coordinator.md, edge | PERF + SEC | LEDG-NFR-004 | MVP |
| HVPN-NFR-005 | bounded handshake latency | wireguard-core.md | INT | LEDG-NFR-005 | MVP |
| HVPN-NFR-006 | bounded ladder escalation | transport-selection-ladder.md | INT | LEDG-NFR-006 | MVP |
| HVPN-NFR-007 | bounded datapath added latency | transport-* | BENCH | LEDG-NFR-007 | P2 |
| HVPN-NFR-008 | MTU no-fragment | transport-plain-udp.md, wireguard-core.md | INT | LEDG-NFR-008 | MVP |
| HVPN-NFR-009 | admin policy-edit < 1s (superset) | svc-policy.md, svc-coordinator.md | E2E/FA | LEDG-NFR-009 | MVP |
| HVPN-NFR-100 | ≥10k streams/coordinator | svc-coordinator.md | STR/CHAOS (soak) | LEDG-NFR-100 | MVP |
| HVPN-NFR-101 | coordinator memory slope ≈0 | svc-coordinator.md | STR/CHAOS + MEM | LEDG-NFR-101 | MVP |
| HVPN-NFR-102 | minimal-affected-set fan-out | svc-coordinator.md | U + PERF | LEDG-NFR-102 | MVP |
| HVPN-NFR-103 | many connectors/tenant | svc-ipam.md | INT | LEDG-NFR-103 | MVP |
| HVPN-NFR-104 | 1 user → N nets | routing-and-addressing.md, svc-policy.md | E2E | LEDG-NFR-104 | MVP |
| HVPN-NFR-105 | reconnect-storm absorbed | svc-coordinator.md, svc-events.md | STR (storm) | LEDG-NFR-105 | MVP |
| HVPN-NFR-106 | per-tenant churn isolation | svc-coordinator.md | CONC + RACE | LEDG-NFR-106 | MVP |
| HVPN-NFR-107 | stateless multi-replica coordinators | architecture-and-wiring.md, ha-and-multiregion.md | INT (multi-replica) | LEDG-NFR-107 | P2 |
| HVPN-NFR-108 | bus swap Redis→NATS | svc-events.md, ha-and-multiregion.md | INT (bus swap) | LEDG-NFR-108 | P2 |
| HVPN-NFR-200 | fail-static, 0 drops | edge, 01 | CHAOS | LEDG-NFR-200 | ALWAYS |
| HVPN-NFR-201 | DB/Redis blip no-restart | architecture-and-wiring.md | CHAOS | LEDG-NFR-201 | MVP |
| HVPN-NFR-202 | Redis loss degrades gracefully | svc-events.md, no-logging-as-code.md | CHAOS | LEDG-NFR-202 | MVP |
| HVPN-NFR-203 | no-work-loss XAutoClaim | svc-events.md | CHAOS | LEDG-NFR-203 | MVP |
| HVPN-NFR-204 | coordinator restart transparent | svc-coordinator.md | CHAOS/INT | LEDG-NFR-204 | MVP |
| HVPN-NFR-205 | region-failover RTO/RPO (UNVERIFIED) | v06-deploy/disaster-recovery.md | CHAOS (drill) — see GAP-3 | LEDG-NFR-205 | P2 |
| HVPN-NFR-206 | gateway failover re-point | svc-coordinator.md, ha-and-multiregion.md | INT/CHAOS | LEDG-NFR-206 | P2 |
| HVPN-NFR-207 | poison→DLQ | svc-events.md | CHAOS/INT | LEDG-NFR-207 | MVP |
| HVPN-NFR-300 | no durable flow table | no-logging-as-code.md, data-model-ddl.md | SEC | LEDG-NFR-300 | ALWAYS |
| HVPN-NFR-301 | schema-lint not a tautology | no-logging-as-code.md | META (§1.1) | LEDG-NFR-301 | ALWAYS |
| HVPN-NFR-302 | bus carries no traffic shape | svc-events.md | SEC (payload-lint) | LEDG-NFR-302 | MVP |
| HVPN-NFR-303 | audit = control-only | audit-and-compliance.md, svc-telemetry.md | U + INT | LEDG-NFR-303 | MVP |
| HVPN-NFR-304 | ephemeral presence | svc-events.md | INT (TTL) | LEDG-NFR-304 | MVP |
| HVPN-NFR-305 | coarse last_seen_at | no-logging-as-code.md | U + INT | LEDG-NFR-305 | MVP |
| HVPN-NFR-306 | counts-only metric labels | svc-telemetry.md | U (label-cardinality) | LEDG-NFR-306 | MVP |
| HVPN-NFR-307 | anonymous identity | svc-identity.md, identity-and-enrollment.md | INT | LEDG-NFR-307 | MVP |
| HVPN-NFR-308 | no-logging runtime signature | no-logging-as-code.md | E2E CHAL (deployed-DB) | LEDG-NFR-308 | MVP |
| HVPN-NFR-400 | WG crypto never forked | wireguard-core.md | SEC + META | LEDG-NFR-400 | ALWAYS |
| HVPN-NFR-401 | outbound-only edges | 01, edge | SEC | LEDG-NFR-401 | ALWAYS |
| HVPN-NFR-402 | need-to-know peer filtering | svc-coordinator.md | E2E + META | LEDG-NFR-402 | MVP |
| HVPN-NFR-403 | mTLS + instant revoke | pki-and-certs.md | SEC | LEDG-NFR-403 | MVP |
| HVPN-NFR-404 | kill-switch 0 leak | kill-switch-and-dns-leak.md | SEC/E2E | LEDG-NFR-404 | MVP |
| HVPN-NFR-405 | DNS-leak 0 plaintext | kill-switch-and-dns-leak.md | SEC/E2E | LEDG-NFR-405 | MVP |
| HVPN-NFR-406 | WG private key never leaves | identity-and-enrollment.md | INT + SEC | LEDG-NFR-406 | MVP |
| HVPN-NFR-407 | hybrid PQ | post-quantum.md | SEC + INT | LEDG-NFR-407 | P2 |
| HVPN-NFR-408 | RLS at DB | data-model-ddl.md | SEC/INT | LEDG-NFR-408 | MVP |
| HVPN-NFR-409 | anti-bluff gauntlet per change | Volume 8 | META (per-gate mutation) | LEDG-NFR-409 | ALWAYS |
| HVPN-NFR-410 | censorship-evasion ladder | transport-selection-ladder.md | E2E (DPI-sim) | LEDG-NFR-410 | MVP |
| HVPN-NFR-500 | iOS NE +≥30% headroom | shim-apple.md | MEM (G3) | LEDG-NFR-500 | P0 |
| HVPN-NFR-501 | battery-sensitive push | orchestrator-and-state.md, shim-* | BENCH (battery) | LEDG-NFR-501 | MVP |
| HVPN-NFR-502 | small core footprint | helix-core-rust.md | BENCH (artifact-size) | LEDG-NFR-502 | MVP |
| HVPN-NFR-503 | ≤60% host RAM (§12.6) | Volume 8 harness | BENCH (host sampler) | LEDG-NFR-503 | ALWAYS |
| HVPN-NFR-504 | control-plane bounded mem | svc-coordinator.md | STR/CHAOS + MEM | LEDG-NFR-504 | MVP |
| HVPN-NFR-505 | lightweight samplers | observability.md | BENCH | LEDG-NFR-505 | MVP |
| HVPN-NFR-506 | slow-consumer drop not buffer | svc-coordinator.md | STR + MEM | LEDG-NFR-506 | MVP |
| HVPN-NFR-600 | one Flutter tree 3 flavors | helix-ui-flutter.md | INT | LEDG-NFR-600 | MVP |
| HVPN-NFR-601 | core byte-for-byte shared | transport-trait.md, helix-core-rust.md | INT (shared-core parity) | LEDG-NFR-601 | MVP |
| HVPN-NFR-602 | MVP iOS/Android/Linux | shim-apple.md, shim-android.md, shim-linux.md | E2E/FA | LEDG-NFR-602 | MVP |
| HVPN-NFR-603 | connector headless Linux/Win/macOS | connector spec | INT | LEDG-NFR-603 | MVP |
| HVPN-NFR-604 | Console web+desktop | web-console.md | E2E (responsive) | LEDG-NFR-604 | MVP |
| HVPN-NFR-605 | P2 Windows+macOS | shim-windows.md, shim-apple.md | E2E | LEDG-NFR-605 | P2 |
| HVPN-NFR-606 | P3 HarmonyOS+Aurora (UNVERIFIED) | shim-harmonyos.md, shim-aurora.md | E2E (per-shim) | LEDG-NFR-606 | P3 |
| HVPN-NFR-607 | Web honestly scoped | web-console.md | E2E + doc-honesty | LEDG-NFR-607 | P3 |
| HVPN-NFR-608 | light+dark visual-regression | Volume 10 | UI/UX | LEDG-NFR-608 | P3 |
| HVPN-NFR-609 | cross-platform parity (§11.4.81) | per-OS test branches | per-OS branch | LEDG-NFR-609 | ALWAYS |

## 4. MVP Definition-of-Done → requirement → gate

The 8-criteria MVP DoD (functional-requirements.md §M, [SPEC §8.1]) is the MVP acceptance checklist; each criterion maps to FRs whose ledger rows must reach AUTONOMOUS_VERIFIED with captured evidence.

| DoD # | Criterion | FRs | Primary test type | NFR SLO |
| --- | --- | --- | --- | --- |
| DoD-1 | self-host from zero | FR-901, FR-902 | E2E/FA | — |
| DoD-2 | enroll connector + client | FR-104, FR-111, FR-701 | INT/SEC | — |
| DoD-3 | authorized-reach + denied | FR-204, FR-201, FR-305, FR-306 | E2E | — |
| DoD-4 | auto-escalate to MASQUE | FR-006, FR-004 | E2E | NFR-410 |
| DoD-5 | policy edit < 1s no-restart | FR-205 | PERF | NFR-003/009 |
| DoD-6 | revoke < 1s | FR-107 | PERF/SEC | NFR-004 |
| DoD-7 | kill-switch + DNS-leak | FR-501..504 | SEC/E2E | NFR-404/405 |
| DoD-8 | no durable log + all 3 apps | FR-801, FR-1014 | SEC + E2E/FA | NFR-300/308 |

## 5. Phase-0 gate → requirement coverage

The Phase-0 spike gates (G1–G6, [SPEC §8.0]) are the earliest evidence; they prove the make-or-break requirements and resolve the spine decisions (see decision-register.md §5).

| Gate | Requirement(s) proven | Decision resolved |
| --- | --- | --- |
| G1 | FR-002, NFR-001 | (datapath floor) |
| G2 | FR-004, NFR-002 | D1 |
| G3 | FR-1004, NFR-500 | D2 (make-or-break) |
| G4 | (edge benchmark) | D5 |
| G5 | FR-018 (FFI), FR-1002 | D-FFI-* |
| G6 | FR-015/reconcile (push) | (validates P4 push-not-poll) |

## 6. GAP register (§11.4.6 — honest)

Surfaced, never hidden. A GAP = a requirement whose satisfying component or test is not yet fully pinned, or a coverage seam this matrix exposes. GAP-1 through GAP-5 are not missing requirements (the FR/NFR set is enumerated for those); each is a pin-the-detail item tracked as a §11.4.93 workable item. GAP-6 is the one exception — it is the inverse seam: a test type (DDOS) with zero requirements mapped to it, which this independent audit pass surfaces as a genuinely missing requirement recommendation (not silently assumed covered).

- GAP-1 — FR-705 (connector local-ACL × central policy interaction) UNVERIFIED. The FR doc itself marks the local-ACL/central-policy interaction UNVERIFIED; svc-policy.md is named as the doc that fixes it but the precedence contract (local vs central deny) is not yet pinned. Owner: v03-control-plane/svc-policy.md + connector spec. Test once pinned: INT (local-ACL honoured + central-deny wins). Not a missing component — an unpinned contract.

- GAP-2 — FR-1103 (Rosenpass) is an evaluation, not a built capability. Its acceptance criterion is "a documented evaluation exists", so it has no runtime test type (correctly — it is a decision-input doc, not a feature). Recorded so the absence of a runtime test is intentional, not an oversight. Owner: v05-security/post-quantum.md.

- GAP-3 — NFR-205 / DR runbook RTO/RPO are UNVERIFIED targets pending measurement. v06-deploy/disaster-recovery.md now EXISTS and pins the region-failover RTO/RPO budget + restore/failover runbooks (closing 99-ledger gap G1 at the doc level). The residual gap is narrower: the RTO/RPO numbers are stated as TARGETS (§11.4.6) and stay UNVERIFIED until a real failover drill measures them, so NFR-205's CHAOS region-failover drill asserts against a target, not yet a measured baseline. Owner: v06-deploy/disaster-recovery.md (G1 closed; numbers pending soak).

- GAP-4 — Connector has no single owning nano-detail doc. FR-7xx point at "connector spec (Volume 4 shims + helix-core-rust.md advertise/route mode)" — the Connector's behaviour is distributed across helix-core-rust.md (advertise/route mode) + svc-registry.md + the shims, with no dedicated v04-client/connector-*.md. The behaviour is specified (across those docs); the GAP is the absence of a single consolidating doc, which makes connector-only traceability span three files. Recommendation: a future pass MAY add v04-client/connector.md consolidating FR-701..707. Not a missing capability — a doc-locality seam.

- GAP-5 — v08-testing/ authored; every evidence-state is PENDING because nothing is built yet (spec phase). Volume 8's 15 nano-detail docs (the 13 §11.4.169 per-type docs + coverage-ledger-schema.md + test-rig.md) now EXIST; the LEDG-* ledger rows trace to coverage-ledger-schema.md (authored) and the per-type harness docs. The residual is not a missing doc but the spec-phase reality: no code is built, so no test has produced a captured PASS — every evidence-state is honestly PENDING (see header) until implementation lands. Owner: the implementation phases (P0–P3); the test specs that gate them are authored.

- GAP-6 — DDOS test-type tag defined but traced to zero requirements; RBAC and rate-limiting are named but not requirement-level (enterprise-hardening gap, found in an independent audit pass). The §1 legend defines DDOS (DoS/load-flood, Volume-8 §5.8) as one of the 13 mandatory §11.4.169 types, but scanning every row in §2 and §3 above, no FR or NFR carries the DDOS tag — the API gateway (svc-api.md) and the gateway edge (the public-facing MASQUE/plain-UDP listeners) have no traced requirement obligating rate-limiting or flood-resilience, even though 04_ARCH §4.6 names a concrete mechanism ("rate limiting (token buckets per API key)" in Redis). Relatedly, RBAC (the users.role: admin|operator|member model) appears only as a parenthetical test-type annotation on HVPN-FR-601 ("INT + E2E (RBAC)"), not as its own requirement with acceptance criteria — so RBAC enforcement (can an operator role escalate to admin actions?) has no dedicated ledger row either. This traceability doc does not mint new FR/NFR ids (see header), so this is recorded as a gap, not fixed here. Recommendation: a future pass to v01-product/nonfunctional-requirements.md should add an NFR (suggested id range NFR-31x, "API/edge resilience") for API-key token-bucket rate limiting + a connection/handshake-rate ceiling at the gateway edge, Verify by: DDOS, owning doc v03-control-plane/svc-api.md (control-plane surface) + v02-data-plane/routing-and-addressing.md or the edge doc (data-plane surface, handshake flood); and a dedicated FR for RBAC (role→action matrix, Verify by: SEC + INT) alongside FR-601/606. Once minted, this matrix gains LEDG-NFR-31x / LEDG-FR-6xx rows immediately (the mechanical 1:1 derivation already described in §0). Owner (of the fix): v01-product/nonfunctional-requirements.md + v01-product/functional-requirements.md (not this document); Owner (of this gap record): this matrix, §6.

No requirement is orphaned of a component. Every FR/NFR above names ≥1 satisfying owning doc (GAP-4 notes one is distributed, not absent). Every FR/NFR names ≥1 §11.4.169 test type except FR-1103 (intentionally an evaluation, GAP-2). The GAPs are pin-the-detail / doc-locality / pending-measurement seams (all owning docs now authored), all tracked, none a hidden hole (§11.4.118).

## 7. Coverage claim & boundary (§11.4.118)

What this matrix claims. Every enumerated requirement in functional-requirements.md (HVPN-FR-001…1014, 14 capability bands A–L) and nonfunctional-requirements.md (HVPN-NFR-001…609, 7 families) is mapped to a satisfying component and a §11.4.169 test type and a LEDG-* ledger row, with the 6 GAPs of §6 surfaced.

What it does NOT claim (§11.4.6 honest boundary).

- No captured PASS. Spec phase → every evidence-state is PENDING; this is an intent map, not a result. A requirement is "met" only when its named test produces captured evidence (§11.4.5/.69/.107) and its ledger row reaches AUTONOMOUS_VERIFIED.

- Not provably exhaustive. A capability a later Volume-2–6 doc introduces that the overview did not enumerate becomes a new FR via the §11.4.93 workable-item path — this matrix covers the enumerated set, which is necessary, not provably complete (the §11.4.118 unknown-unknown boundary).

- UNVERIFIED targets stay unproven. Every quantitative target the FR/NFR docs mark UNVERIFIED (≥80%/≥50% throughput, p99 < 1s, iOS NE headroom, RTO/RPO, ML-KEM sizes) is reproduced here as the named gate's to prove, never asserted met.

The reverse loop closes mechanically: LEDG-FR-NNN ↔ HVPN-FR-NNN ↔ owning doc ↔ §11.4.169 type, so the Volume-8 coverage ledger (coverage-ledger-schema.md) and the §11.4.93 workable-items DB can both be populated from this single matrix.

## Sources verified

- ../v01-product/functional-requirements.md — the FR ids, statements, acceptance criteria, owning-doc column, priority, §M DoD map, §N parity-matrix map, and the FR-705 UNVERIFIED flag (GAP-1).

- ../v01-product/nonfunctional-requirements.md — the NFR ids, targets, the Verify by §11.4.169 test type column, priority, §9 NFR→principle map, §10 convergence chain, and the UNVERIFIED/TARGET markers (G1/G2/G3/iOS-NE/RTO).

- ../10-testing-acceptance-and-qa.md §2/§5 — the closed §11.4.169 test-type taxonomy (the §1 legend), §6 the coverage-ledger model (PENDING evidence-state), §7 per-phase acceptance gates.

- ../SPECIFICATION.md §7 (cross-cutting contracts → FR-003/018/205), §8 (phase gates G1–G6 + 8-criteria DoD → §4/§5), §9 (decisions → decision-register.md).

- ../MASTER_INDEX.md Volumes 2–10 (owning-doc filenames) + the on-disk existence (now [DONE]) of the v08-testing/ docs and v06-deploy/disaster-recovery.md — verified as files present on disk, not inferred from a "to-be-generated" status (GAP-3, GAP-5).

- ../99-source-coverage-ledger.md gap G1 (DR/RTO consolidation → GAP-3).

- 04_VPN_CLD/HelixVPN-Architecture-Refined.md §4.6 (Redis usage — token-bucket rate limiting named but untraced → GAP-6, Rev 4).

- glossary.md (Rev 3 API Gateway / Rate limiting / RBAC / Tenant entries, cross-referencing this document's GAP-6).

Constitution bindings: §11.4.44 (revision header), §11.4.6 (no captured PASS asserted; UNVERIFIED targets owned by named gates; GAPs surfaced not hidden), §11.4.108 (evidence-state is the runtime-signature dimension — PENDING until captured on a clean deployment), §11.4.118 (enumerated-coverage claim + its boundary in §7), §11.4.169 (every requirement → a mandatory test type), §11.4.93 (each requirement + GAP → a workable item), §11.4.25 (coverage-ledger discipline), §11.4.65/.153 (HTML+PDF[+DOCX] exports follow in refinement).