# Phase 1 (MVP) Subtask Deepening — epic → task → subtask (closes refinement R5)

# Phase 1 (MVP) Subtask Deepening — epic → task → subtask (closes refinement R5)

Revision: 2 Last modified: 2026-07-04T12:00:00Z Rev 2: Independent gap-analysis pass — spot-checked subtask acceptance criteria against 07-phase1-mvp-wbs.md parent tasks (E01/E02/E03 sampled in depth); all carry falsifiable, captured-evidence acceptance and a §11.4.169 test-type set. No placeholder/TBD text found. Confirmed this document is what closes R5 for Phase 1 (the parent WBS itself stays at epic→task; the third tier lives here, as designed).

Volume 7 (Phase Execution), document 3 of 5. This spec closes refinement item R5 (REFINEMENT_NOTES.md): Phase 0 (06-…) formalizes a full epic→task→subtask 3-tier breakdown, but Phase 1 (07-phase1-mvp-wbs.md) stops at epic→task. Here every Phase-1 task HVPN-P1-NNN is decomposed into PR-sized subtasks HVPN-P1-NNN.k (§11.4.93/.54 ids), each carrying a concrete acceptance criterion (falsifiable, captured-evidence per §11.4.5/.69/.107), the §11.4.169 test types that gate it, and an estimated complexity (XS/S/M/L T-shirt, sizing-only TARGET — never a date, §11.4.6). It is spec-only: it describes the subtasks and how "done" is proven; it does not build them. Every subtask traces to its parent task's Desc/Deliverable/ Acceptance in 07-…; nothing is invented beyond decomposing the stated work. These .k rows feed the workable-items DB (workable-items-model.md §7 docs_chain context). Companion: dependency-graph.md (the DAG these subtasks inherit), subtask-deepening-p2.md, subtask-deepening-p3.md.

## Table of contents

- 0. Deepening conventions

- 1. E01 — Foundation (repo, proto, codegen)

- 2. E02 — Store, RLS, no-log lint

- 3. E03 — Identity, enrollment, PKI

- 4. E04 — IPAM

- 5. E05 — Event backbone

- 6. E06 — Policy model & compiler

- 7. E07 — Coordinator & WatchNetworkMap

- 8. E08 — API surface + authz

- 9. E09 — helix-core (Rust client/connector)

- 10. E10 — helix-edge (data plane)

- 11. E11 — helix-ui (Flutter)

- 12. E12 — Platform tunnel shims

- 13. E13 — Deploy

- 14. E14 — QA, SLOs, DoD certification

- 15. E15 — Governance & release

- 16. Subtask roll-up + coverage note

- Sources verified

## 0. Deepening conventions

Each parent task gets a subtask table: id (HVPN-P1-NNN.k, monotonic per parent, §11.4.54) · Subtask (≥6-word title, §11.4.91) · Acceptance (falsifiable, captured-evidence) · Tests (§11.4.169 codes — UNIT INT E2E FA SEC CHAOS STRESS PERF BENCH SCALE UI UX REC CHAL, the 07-… §1 vocabulary) · Cx (complexity XS≈0.5d, S≈1–2d, M≈2–3d, L≈3–5d — sizing TARGET).

A subtask is complete only when its test types are green with a test_diary evidence path (workable-items-model.md §9). Subtask complexity sums to ≈ the parent task's 07-… Effort; it is a sizing aid, not a commitment (§11.4.6, 07-… §22). Phase-0 entry-gate items (HVPN-P1-001..006) are prerequisites tracked in 06-…; they are not re-deepened here.

## 1. E01 — Foundation (repo, proto, codegen)

HVPN-P1-010 — Monorepo + submodule layout (07-… §6; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Scaffold the snake_case component tree (helix-core/ helix-edge/ helix-go/ helix-proto/ helix-ui/ shims/ deploy/) | each dir present + decoupled (§11.4.28/.29); tree capture matches [SYNTHESIS §6] | UNIT,FA | S |
| .2 | Wire .gitmodules + per-repo helix-deps.yaml (§11.4.31) for the six incorporated submodules | git submodule status lists containers/helix_qa/challenges/docs_chain/security/vision_engine | UNIT | XS |
| .3 | upstreams/ recipes + install_upstreams per repo (§11.4.36) | git remote -v ¦ grep -c push = expected count on a fresh clone | FA | XS |
| .4 | Assert no active CI (§11.4.156): workflows disabled/renamed | CM-NO-ACTIVE-CI green; git ls-files finds no .github/workflows/*.yml | FA,SEC | XS |

HVPN-P1-011 — helix-proto agent protobuf + buf codegen (07-… §6; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Author agent.proto (Coordinator: Enroll/WatchNetworkMap/AdvertisePrefixes/ReportStatus) per [02 §4] | buf lint clean; service matches the [02 §4] contract | UNIT | S |
| .2 | Wire buf generate → Go + Dart + Rust stubs | one source → three generated clients compile | UNIT,FA | S |
| .3 | buf breaking gate on incompatible change | a removed field FAILs buf breaking (captured) | FA | XS |
| .4 | Assert no hand-written client code exists (§8 [04_P1]) | grep finds zero hand-rolled RPC client; generated-only | SEC | XS |

HVPN-P1-012 — REST OpenAPI + Dart/TS client gen (07-… §6; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Define openapi/helix.v1.yaml (enroll-tokens/devices/policies/networks/stream) | OpenAPI 3.1 validates | UNIT | S |
| .2 | Generate Dart + TS clients; round-trip a stub server | generated client round-trips; spec↔handler drift FAILs the gen check | UNIT,FA | S |

HVPN-P1-013 — Local dev infra via containers submodule (07-… §6; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | internal/testinfra wrapper booting PG+Redis via pkg/boot/pkg/compose/pkg/health (§11.4.76/.161 rootless) | integration tests boot infra on demand; no ad-hoc docker | INT,FA | S |
| .2 | make test-infra-up/down with orphan-free teardown (§11.4.14) | teardown leaves zero orphan containers (captured podman ps) | INT,FA | XS |

## 2. E02 — Store, RLS, no-log lint

Risk-first (§11.4.132): the irreversible correctness floor — ships before any feature reads/writes data.

HVPN-P1-020 — Migrations, enums, DB roles (07-… §7; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | goose DDL: 11 tenant tables + enums per [02 §2.2] | migrations apply+rollback clean on fresh PG; \dt matches spec | UNIT,INT | M |
| .2 | Three roles helix_owner/helix_app(non-super,non-bypass)/helix_sys | role grants verified; helix_app lacks rolsuper/rolbypassrls | INT,SEC | S |
| .3 | Assert no connection/traffic table present (privacy floor) | \dt shows zero connections¦flows¦traffic¦packets table | SEC | XS |

HVPN-P1-021 — sqlc typed queries + store.WithTenant (07-… §7; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | sqlc-generated compile-time-checked queries | generated Queries compiles; sqlc vet clean | UNIT | S |
| .2 | WithTenant(ctx,tid,fn) tx-scoped SET LOCAL app.tenant_id + WithSystem | a query forgetting WHERE tenant_id still returns only the active tenant's rows (INT) | UNIT,INT | M |

HVPN-P1-022 — FORCE RLS + tenant_isolation policies (07-… §7; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | ENABLE+FORCE RLS + tenant_isolation USING/WITH CHECK on all 10 tenant tables | every tenant table has the policy; \d+ capture | UNIT,INT | M |
| .2 | store/rls_guard.go startup abort if helix_app can bypass RLS | startup aborts under a super role (captured exit) | UNIT,SEC | S |
| .3 | Cross-tenant denial proof | a crafted tenant-A→tenant-B read returns ZERO rows (captured) | SEC | S |
| .4 | Mid-tx drop rollback (no leak) | connection drop mid-tx rolls back; no partial cross-tenant write | CHAOS | S |

HVPN-P1-023 — No-logging CI schema-lint + mutation (07-… §7; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | tools/schemalint rejecting connection-log-shaped tables [02 §2.4] | green on the real schema; pre-build gate wired | UNIT,SEC | S |
| .2 | Paired §1.1 mutation: inject connections(src,dst,bytes,ts) → lint FAILs | the planted table FAILs the lint (captured) | SEC | XS |

## 3. E03 — Identity, enrollment, PKI

HVPN-P1-030 — Dual identity: OIDC + anonymous device tokens (07-… §8; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | OIDC managed mode (Keycloak/Authentik) → tenant/role mapping | an OIDC user maps to a tenant/role (INT) | UNIT,INT | M |
| .2 | Anonymous device enroll-tokens (no PII, Mullvad posture) | an anonymous device enrolls with zero PII persisted (SEC asserts DB/logs) | UNIT,SEC | S |
| .3 | Token mint/store-hashed/consume-atomic | single-use, short-lived; concurrent double-consume rejected (SEC) | SEC,STRESS | S |

HVPN-P1-031 — Enroll RPC (device key never leaves) (07-… §8; M · SLO2)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Token verify → IPAM-allocate → issue cert → persist device row (public WG key only) | device row holds only the WG public key (SEC asserts no private key) | UNIT,INT,SEC | M |
| .2 | Emit device.enrolled; first NetworkMap path | event well-formed; map issued | INT,E2E | S |
| .3 | SLO2 timing: enroll → first NetworkMap < 2 s | captured histogram p99 < 2 s | E2E,PERF | S |

HVPN-P1-032 — PKI: device-cert issuance + tenant CA (07-… §8; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | pki.Issue/Rotate/Revoke short-lived (24 h) mTLS certs vs per-tenant CA | a cert authenticates WatchNetworkMap (INT) | UNIT,INT | M |
| .2 | CA-root secrecy (KMS/offline) + secret-leak audit (§11.4.10.A) | CA private key never in any app log (audit green) | SEC | S |

HVPN-P1-033 — Cert rotation + revoke-<1 s (07-… §8; M · SLO3, AC6)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Auto-rotate before expiry over the existing channel | rotation at the boundary works (captured) | UNIT,INT | S |
| .2 | device.revoke → drop WG peer from every map + edge enforce + cert revoked | revoked cert rejected immediately (SEC) | SEC | M |
| .3 | SLO3 timing: revoke → edge enforcement < 1 s | captured revoke→enforcement timing p99 < 1 s | PERF | S |

## 4. E04 — IPAM

HVPN-P1-040 — ULA /48 provisioning + AllocOverlayIP (07-… §9; M, D4)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Provision fd7a:helix:<rand>::/48 per tenant (::1=gateway) on tenant create | each tenant gets a distinct ULA /48 (INT) | UNIT,INT | S |
| .2 | AllocOverlayIP deterministic + concurrency-safe | 1000 concurrent allocations: no duplicate/gap (STRESS, captured) | UNIT,STRESS | M |
| .3 | Restart-stable re-hydration of next_host | allocation resumes after restart with no reuse | INT | S |

HVPN-P1-041 — 4via6 for colliding IPv4 LANs (07-… §9; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Stable site-id allocator per connector site | each site gets a stable id (INT) | UNIT,INT | S |
| .2 | 4via6 route synthesis → Peer.allowed_ips | one client reaches the same IPv4 CIDR via two connectors, disambiguated by site (E2E curl each) | E2E | M |

## 5. E05 — Event backbone

HVPN-P1-050 — events.Bus Redis Streams + envelope (07-… §10; M, D3)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | events.Bus interface + Redis Streams XADD/XReadGroup/XACK + §5.2 envelope | at-least-once delivery; idempotent reaction; replay harmless (INT) | UNIT,INT | M |
| .2 | Consumer-crash re-delivery on restart | crash mid-handle re-delivers (CHAOS, captured) | CHAOS | S |

HVPN-P1-051 — DLQ sweeper (XAUTOCLAIM) + metric (07-… §10; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | XAUTOCLAIM reclaim + dead-letter routing + helix_events_dlq_total | poisoned event lands in DLQ after N retries; metric increments (captured) | UNIT,INT,CHAOS | S |

HVPN-P1-052 — Event taxonomy producers (07-… §10; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Typed constructors for the [04_P1 §5.3] taxonomy (device., connector., route.conflict, policy.*, gateway.failover) | each producer emits a well-formed envelope on its trigger (INT capture) | UNIT,INT | S |

## 6. E06 — Policy model & compiler

HVPN-P1-060 — Spec parse + group/host resolution (07-… §11; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Parse policies.spec jsonb (groups/hosts/acls/exitNodes) | valid spec parses; malformed rejected | UNIT | S |
| .2 | Resolve group:*→device-ids + host→CIDRs vs advertised_prefixes | unknown group/host rejected; ambiguity emits route.conflict.detected | UNIT,INT | M |
| .3 | Reject an ACL granting a revoked device | revoked-device grant rejected (SEC) | SEC | S |

HVPN-P1-061 — Two-artifact compiler (AllowedIPs + verdict map) (07-… §11; L · AC2/AC3)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Pure default-deny compile(tenant,spec)→{visible,allowedIPs,exitNodes} | golden-table tests pass; deterministic | UNIT | M |
| .2 | Port-level verdict map (nftables/eBPF granularity) | a contractor granted 554,80 cannot reach port 22 (verdict-map SEC) | UNIT,SEC | M |
| .3 | Determinism property: same spec ⇒ byte-identical output | property test green over N runs (§11.4.50) | UNIT | S |
| .4 | Perf: compile 1k-device tenant < 100 ms | captured timing < 100 ms | PERF | S |

HVPN-P1-062 — Dry-run fail-closed validation + atomic activate/rollback (07-… §11; M · AC5)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Dry-run compile rejects unknown ref / uncovered dst / revoked grant | a bad policy never reaches the active version (fail-closed, captured) | UNIT,SEC | M |
| .2 | Atomic version bump + policy.compiled emit + instant rollback | rollback restores the prior compiled set atomically (INT) | INT | S |

## 7. E07 — Coordinator & WatchNetworkMap

Critical path; the < 1 s convergence promise lives here.

HVPN-P1-070 — In-memory per-tenant topology graph (07-… §12; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Hydrate per-tenant graph from PG on boot (no durable coordinator tables) | graph reconstructable from PG + events alone (INT) | UNIT,INT | M |
| .2 | Event-driven incremental subgraph mutation | applying an event mutates only the affected subgraph (INT) | INT,SCALE | M |

HVPN-P1-071 — buildMap(node) per-node map (07-… §12; M · AC2/AC3)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | buildMap → NetworkMap{self,gateway,peers,dns,transport} with PeersVisibleTo filter | a node never appears in another's map unless policy grants it (SEC, captured) | UNIT,SEC | M |
| .2 | relayEndpoint via gateway (MVP hub-and-spoke) | reachability matches the Phase-0 slice | UNIT | S |

HVPN-P1-072 — WatchNetworkMap stream loop (07-… §12; L · AC5)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | mTLS-auth → snapshot/resume-from-known_version → delta+keepalive loop | reconnect with known_version=N resumes from deltas, no full resync (captured) | UNIT,INT,E2E | L |
| .2 | Bounded per-stream send queue (slow-consumer shed) | a stalled consumer is shed without blocking others (CHAOS) | CHAOS | M |

HVPN-P1-073 — Minimal-affected-set fan-out + reconcile metric (07-… §12; M · AC5/SLO1)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Compute minimal affected open-stream set; per-stream deltas (no full resync) | a 1-device change touches only the affected streams (INT count assertion) | UNIT,INT | M |
| .2 | helix_reconcile_seconds histogram: event → delta-on-wire | SLO1 p99 < 1 s (captured histogram) | PERF | S |

HVPN-P1-074 — 24 h soak / 10k-stream memory bound (07-… §12; M · SLO4)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | 10k simulated agents holding streams while flapping policies | SLO1 maintained under load (captured) | SCALE,STRESS | M |
| .2 | 24 h RSS time-series, bounded no-leak | coordinator memory bounded, no growth over 24 h (SLO4 graph) | PERF,SCALE | M |

## 8. E08 — API surface + authz

HVPN-P1-080 — Connect handlers on Gin + mTLS resolver (07-… §13; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | One multiplexed server: Connect (HTTP/2) alongside Gin REST | native agent + gRPC-Web caller both reach Coordinator | UNIT,INT | M |
| .2 | authDevice(ctx) resolves identity from mTLS cert | an unauthenticated agent RPC is rejected (SEC) | SEC | S |

HVPN-P1-081 — REST routes + OpenAPI + RBAC (07-… §13; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Gin routes (enroll-tokens/devices/policies/networks/audit) | routes match OpenAPI (INT) | UNIT,INT | M |
| .2 | OIDC/session/API-token + RBAC (admin/operator/member) | a member cannot mint enroll-tokens (403, SEC) | SEC | S |
| .3 | RLS backstop (defense-in-depth) | RLS blocks cross-tenant read even if RBAC bypassed (INT) | INT,SEC | S |

HVPN-P1-082 — GET /v1/stream WS/SSE fan-out (07-… §13; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Stream control-plane events to Console over WS/SSE | a policy apply surfaces "policy v N active" to a connected Console within the convergence window (E2E) | UNIT,INT,E2E | S |

HVPN-P1-083 — AdvertisePrefixes + ReportStatus RPCs (07-… §13; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | AdvertisePrefixes accepts connector CIDRs → connector.prefixes.changed | advertised prefixes flow into the coordinator graph (INT) | UNIT,INT | S |
| .2 | ReportStatus carries presence/transport/rtt only (no bytes/flows) | SEC asserts the message has no byte/flow/destination field | SEC | S |

## 9. E09 — helix-core (Rust client/connector)

The shared client/connector/edge crate; durable evolution of the Phase-0 interfaces.

HVPN-P1-090 — Transport trait + plain-UDP + MASQUE (07-… §14; L · AC4, D1)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Harden the trait (send/recv/kind/effective_mtu, unreliable datagrams) into helix-transport | same trait drives client/connector/edge byte-for-byte | UNIT | M |
| .2 | Production plain_udp impl | throughput baseline captured (BENCH) | UNIT,BENCH | S |
| .3 | Production masque (quinn+h3+hand-rolled CONNECT-UDP/HTTP-Datagram, RFC 9298/9297/9221) | MASQUE flow classifies HTTP/3, no WG signature (tshark, SEC) | UNIT,SEC,E2E | L |
| .4 | MASQUE goodput vs plain ≥ 50% | captured BENCH ≥ 50% of plain | BENCH | S |

HVPN-P1-091 — helix-wg boringtun wrapper (07-… §14; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Wrap Tunn (handshake/encrypt/decrypt/4 verdicts) | in-process handshake + data round-trip identical plaintext | UNIT | M |
| .2 | Sustained 1 GB transfer + 2-min rekey | no handshake stall (STRESS); rekey at boundary works (captured) | E2E,STRESS | M |

HVPN-P1-092 — Orchestrator + network-map reconciler (07-… §14; L · AC5)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Three-loop orchestrator (tun→wg→transport, transport→wg→tun, timer) | loops drive a plain-UDP slice (E2E) | UNIT,E2E | M |
| .2 | Reconciler consuming streamed MapUpdate (snapshot/delta) without restart | a delta adds/removes a peer with no reconnect of unrelated state (FA) | FA | M |
| .3 | Mid-stream coordinator-restart re-sync from known_version | re-syncs cleanly (CHAOS) | CHAOS | S |

HVPN-P1-093 — Auto-escalation ladder (07-… §14; M · AC4)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Walk TransportPolicy.order (plain-udp→lwo→masque-h3) on handshake failure, honor allow_user_override | with plain WG blocked, client escalates to MASQUE and stays up (E2E transport=="masque-h3") | UNIT,E2E,SEC | M |
| .2 | Deterministic ladder across N runs (§11.4.50) | identical escalation outcome over N=3 | UNIT | S |

HVPN-P1-094 — Kill-switch + DNS-leak protection (07-… §14; L · AC7)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Core state machine drives platform firewall on Down/Reconnecting | host-side pcap during a forced drop shows ZERO leaked packets (SEC) | UNIT,SEC | L |
| .2 | DNS pinned to overlay resolver while up; no plaintext DNS on drop | zero plaintext DNS leaked (SEC capture) | SEC | M |
| .3 | State survives an abrupt interface flap | kill-switch holds across flap (CHAOS) | CHAOS | S |

HVPN-P1-095 — helix-ffi (flutter_rust_bridge v2) surface (07-… §14; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | start(ClientConfig)/stop() + codegen | Dart drives connect/disconnect; codegen clean | UNIT,FA | S |
| .2 | status_stream(StreamSink<TunnelStatus>) mirroring the broadcast channel | Dart renders live status from the stream alone (UI golden + FA ×3) | UNIT,UI,FA | M |

## 10. E10 — helix-edge (data plane)

Language fixed by Phase-0 G4 (default lean Rust, shares helix-transport).

HVPN-P1-100 — MASQUE termination on :443/udp + masquerade (07-… §15; L · AC4)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Terminate MASQUE/H3, extract HTTP Datagrams → WG → kernel WG | a valid client tunnels through (E2E, captured) | UNIT,E2E | L |
| .2 | Native decoy site for non-CONNECT-UDP probes | a scanner at :443 sees a plain website (SEC) | SEC | M |
| .3 | CPU/Gbps within the G4 budget | captured BENCH within budget | BENCH | S |

HVPN-P1-101 — Kernel-WG peer programming + relay (07-… §15; M · AC2)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Program kernel WG peers from the coordinator map | peers appear in wg show (INT) | UNIT,INT | M |
| .2 | Hub-and-spoke relay peer↔peer via gateway | client reaches an authorized connector LAN host through the relay (E2E curl) | E2E | M |

HVPN-P1-102 — Edge verdict-map enforcement + revoke drop (07-… §15; M · AC3/AC6, SLO3)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Apply the compiler's port-level verdict map (nftables/eBPF) | an unauthorized port is dropped (AC3 SEC, captured) | UNIT,INT,SEC | M |
| .2 | Drop a revoked device's sessions on device.revoked | revoke removes the kernel peer < 1 s (SLO3, captured); negligible p99 add (PERF) | PERF,SEC | S |

HVPN-P1-103 — Edge hardening posture (07-… §15; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Rootless Podman, read-only rootfs, seccomp, NET_ADMIN-only, no SSH | container runs unprivileged except NET_ADMIN (SEC) | SEC | S |
| .2 | Fail-static: killing control plane doesn't drop data-plane tunnels | established tunnels survive a control-plane kill (CHAOS capture) | CHAOS | S |

## 11. E11 — helix-ui (Flutter)

All UI under OpenDesign tokens (§11.4.162) — light+dark, no ad-hoc CSS.

HVPN-P1-110 — helix_design system (OpenDesign tokens, Material 3) (07-… §16; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Brand-tokenized palette + signature components (ConnectButton/StatusChip/ExitPicker/ShieldIndicator/AdaptiveScaffold), light+dark | visual-regression goldens pass for every component in both themes (UI) | UNIT,UI | M |
| .2 | No overlapping/overlaid labels (§11.4.162 layout invariant) | layout-audit golden clean; palette reacts to connection state (REC vision-verified §11.4.159) | UI,REC | S |

HVPN-P1-111 — Shared shell runHelixApp(flavor,…) + Riverpod binding (07-… §16; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | One tree → three flavors (Access/Connector/Console) | same widget tree renders all three flavors (UI) | UNIT,UI | M |
| .2 | Riverpod providers = pure function of the FFI status stream | UI state deterministic over a replayed status stream (FA) | FA | S |

HVPN-P1-112 — Access app screens (enroll → connect → reach) (07-… §16; L · AC9)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Enroll (paste/scan token) → connect → ExitPicker/authorized-network list | golden tests for each screen (UI) | UI | M |
| .2 | Real enroll→connect→reach-LAN journey window-scoped MP4 (§11.4.143/.159) | vision verdict confirms the authorized host loaded (UX/REC) | UX,E2E,REC | M |

HVPN-P1-113 — Console (web) admin screens (07-… §16; L · AC5/AC9)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Devices/enroll-tokens/policy editor (validate→activate→rollback) + live /v1/stream feed | a policy edit reflects on devices < 1 s with a live "policy v N active" feed (E2E/REC, AC5) | UI,E2E,REC | L |
| .2 | RBAC hides admin actions from member | member sees no admin action (SEC) | SEC | S |

HVPN-P1-114 — Connector daemon UI/headless control (07-… §16; M · AC9)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Enroll + advertise CIDRs + show prefixes/reachability; headless daemon mode | a connector advertises a LAN; its prefixes appear in Console + a client's map (E2E) | UI,E2E,REC | M |

## 12. E12 — Platform tunnel shims

MVP platforms only: iOS, Android, Linux. The shim is the only platform-specific code.

HVPN-P1-120 — Linux tun shim (Rust-native) (07-… §17; S · AC1/AC2)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Linux core drives the TUN directly (reference for the netns rig) | the Access Linux build runs the full enroll→connect→reach journey on the netns rig (E2E) | E2E,FA | S |

HVPN-P1-121 — Android VpnService + JNI shim (07-… §17; M · AC7/AC9)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | VpnService owns the TUN; JNI loads helix-core.so | tunnel up on a real phone (device REC) | E2E,UX,REC | M |
| .2 | Kill-switch → VpnService always-on/lockdown | kill-switch blocks plaintext on drop (SEC capture) | SEC | S |

HVPN-P1-122 — iOS NEPacketTunnelProvider shim (within G3 budget) (07-… §17; L · AC7/AC9)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | NEPacketTunnelProvider configures settings + pumps packetFlow ↔ Rust core | tunnel up on a real device (device REC) | E2E,UX,REC | L |
| .2 | Honor the G3 memory ceiling over a sustained transfer | captured Instruments RSS within ceiling (PERF) | PERF | M |
| .3 | Kill-switch + DNS-leak hold | zero plaintext/DNS leak on drop (SEC) | SEC | S |

## 13. E13 — Deploy

HVPN-P1-130 — helixvpnctl bootstrap + ops CLI (Cobra) (07-… §18; M · AC1)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | init generates tenant/admin/CA/overlay-/48/creds/gateway-keys/quadlets | helixvpnctl init on a fresh host produces a runnable deploy (FA, captured) | UNIT,FA | M |
| .2 | gateway keys/enroll-token/policy apply/device revoke subcommands | policy apply ./policy.jsonc validates + activates (E2E) | E2E | S |

HVPN-P1-131 — Podman quadlets (rootless, systemd-managed) (07-… §18; M · AC1)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Render helixd/helix-edge/postgres/redis quadlets, rootless, read-only rootfs | systemctl --user start helixvpn-pod brings the stack up rootless (FA) | INT,FA | M |
| .2 | helixd connects to PG as the non-superuser role (RLS enforced) | the app role cannot bypass RLS (SEC) | SEC | S |

HVPN-P1-132 — On-demand integration infra via containers submodule (07-… §18; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | QA harness boots+tears down the full stack via the submodule (§11.4.76) | the E2E suite boots+tears down the stack itself (FA, captured) | INT,FA | S |

HVPN-P1-133 — Compose dev-loop + K8s Phase-2 shape (reference) (07-… §18; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Docker Compose dev-loop (local) + reference stateless-coordinator K8s manifest | dev compose boots PG+Redis+helixd; the K8s manifest is lint-valid (not deployed at MVP) | INT | S |

## 14. E14 — QA, SLOs, DoD certification

Anti-bluff capstone: the §11.4.40 full-suite retest, §11.4.107 recorded evidence, §11.4.27 100%-type coverage.

HVPN-P1-140 — netns + DPI + netem E2E rig (CI-ready) (07-… §19; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Promote the Phase-0 rig fed by the real control plane (lanA + nft WG-block + tc netem) | make e2e runs the full slice unattended | E2E,FA | M |
| .2 | Re-runnable -count=3 identically (§11.4.98) | three identical runs (captured) | FA | S |

HVPN-P1-141 — SLO instrumentation + dashboards (07-… §19; S · SLO1-4)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Prometheus metrics + Grafana-as-code + alert rules at the §2 SLO targets | all four SLOs measured + asserted in CI thresholds (captured histograms, alert-on-breach) | PERF,FA | S |

HVPN-P1-142 — Security test suite (07-… §19; L · AC3/AC6/AC7/AC8)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | RLS cross-tenant denial + key-never-leaves + mTLS-reject + kill-switch/DNS pcap + revoke timing + secret-leak audit (§11.4.10.A) | every assertion green with captured evidence | SEC,SCALE | L |
| .2 | Paired §1.1 mutations (drop an RLS policy / weaken kill-switch) FAIL their gate | each mutation FAILs (captured) | SEC,CHAOS | M |

HVPN-P1-143 — Stress + chaos suite (§11.4.85) (07-… §19; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Sustained load + concurrency + boundary across the control plane | no deadlock/leak under 10× concurrency | STRESS,SCALE | M |
| .2 | Failure injection (Redis kill / PG drop / coordinator SIGKILL / disk-full) | every fault recovers to a consistent state with a captured recovery_trace.log | CHAOS | M |

HVPN-P1-144 — HelixQA Challenge bank + vision-verified recordings (07-… §19; M · AC1-AC9)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | challenges/helix_qa bank dispatching real user journeys, PASS only on captured evidence | the 8-AC journey set scores PASS with a vision-confirmed MP4 per AC (no frozen/bluff frame §11.4.107) | CHAL,REC,UX | M |
| .2 | Analyzer self-validated (golden-good/bad); broken build FAILs | a deliberately broken build scores FAIL | CHAL | S |

HVPN-P1-145 — Full-suite retest + DoD certification gate (07-… §19; M · AC1-AC9/SLO1-4)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | §11.4.40 release-gate sweep on a clean baseline (pre/post-build + on-device + meta-mutation + Challenge + no-log lint + CONTINUATION sync) | all of §21 green simultaneously on a from-zero install (§11.4.108 fresh deploy) | FA,E2E,CHAL | M |

## 15. E15 — Governance & release

HVPN-P1-150 — Workable-items DB projection + docs-chain sync (07-… §20; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | cmd/workable-items/ loader: parse leaves → upsert items/test_diary (git-tracked DB §11.4.95) | md↔db byte-identical round-trip (§11.4.93) | UNIT,INT,FA | M |
| .2 | .docs_chain/contexts/wbs.yaml registered (§11.4.106) | a leaf edit re-syncs exports out-of-the-box; verify is the CI gate | INT,FA | S |

HVPN-P1-151 — Release tagging + multi-upstream publish (07-… §20; S · AC1-AC9)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Cut <HELIX_RELEASE_PREFIX>-1.0.0-mvp (§11.4.151) on main + every owned submodule | git tag -l '<PREFIX>-*' enumerates the whole release across repos | FA | S |
| .2 | Publish to all upstreams via merge-onto-latest-main (no force-push §11.4.113) | the tag is reachable on every remote; HVPN-P1-145 cert report is the tag's evidence | FA | S |

## 16. Subtask roll-up + coverage note

| Epic | Parent tasks | Deepened subtasks | Notes |
| --- | --- | --- | --- |
| E01 Foundation | 4 | 12 | repo/proto/codegen/dev-infra |
| E02 Store+RLS+lint | 4 | 11 | risk-first correctness floor |
| E03 Identity/PKI | 4 | 11 | revoke-<1s + key-never-leaves |
| E04 IPAM | 2 | 5 | ULA /48 + 4via6 (D4) |
| E05 Events | 3 | 4 | Redis Streams (D3) |
| E06 Policy compiler | 3 | 9 | two-artifact, default-deny |
| E07 Coordinator | 5 | 11 | <1s convergence + 24h soak |
| E08 API+authz | 4 | 8 | Connect+REST+RBAC+RLS backstop |
| E09 helix-core | 6 | 16 | Transport/WG/orchestrator/kill-switch/FFI |
| E10 helix-edge | 4 | 9 | MASQUE term + verdict-map + fail-static |
| E11 helix-ui | 5 | 10 | OpenDesign + 3 flavors |
| E12 shims | 3 | 6 | Linux/Android/iOS |
| E13 deploy | 4 | 7 | helixvpnctl + quadlets |
| E14 QA/DoD | 6 | 11 | rig/SLO/security/chaos/Challenge/cert |
| E15 governance | 2 | 4 | items-DB + release tag |
| Total | 59 | 134 | — |

Subtask complexity sums to ≈ the parent task effort (07-… §22, ~273 person-days excl. Phase-0 prereqs); it is a sizing aid, not a commitment (§11.4.6). Every subtask is anti-bluff: its acceptance is a captured-evidence assertion (§11.4.5/.69/.107), metadata-only PASS is forbidden (§11.4.1), and it is complete only with a test_diary evidence path (workable-items-model.md §9). The .k ids are monotonic per parent and never renumbered (§11.4.54). The full set of these subtasks feeds the §11.4.93 DB via the subtask-deepening-p1.md docs_chain source (workable-items-model.md §7).

## Sources verified

- 07-phase1-mvp-wbs.md §6–§20 (every task Desc/Deliverable/Acceptance/Effort/Tests), §21 traceability, §22 effort roll-up — read 2026-06-26.

- 06-phase0-spike-wbs.md §0.1 (the 3-tier breakdown R5 aligns to) — read 2026-06-26.

- REFINEMENT_NOTES.md R5 (subtask-tier asymmetry to close) — read 2026-06-26.

- Sibling workable-items-model.md (§3 field mapping, §6 test diary, §9 complete-definition), dependency-graph.md (the inherited DAG) — authored this volume.

- Constitution anchors §11.4.5/.6/.40/.54/.58/.69/.85/.91/.93/.98/.107/.108/.113/.132/.143/.151/.156/.159/.162/.169 — read 2026-06-26.

Honest boundary (§11.4.6): subtasks decompose the stated parent-task work; no new scope is invented. All complexity figures are sizing TARGETs, never date commitments; device-bound subtasks (iOS HVPN-P1-122., Android HVPN-P1-121.) carry the §11.4.3 SKIP-with-reason fallback where no device is reachable.