# Phase 3 (Extended Reach) Subtask Deepening — epic → task → subtask (closes R5)

# Phase 3 (Extended Reach) Subtask Deepening — epic → task → subtask (closes R5)

Revision: 2 Last modified: 2026-07-04T12:00:00Z Rev 2: Independent gap-analysis pass — structure and honesty stance (PENDING_DEVICE:/Operator-blocked vocabulary) verified consistent with 09-phase3-reach-wbs.md and the sibling Phase-1/Phase-2 deepening docs. No contradictions found.

Volume 7 (Phase Execution), document 5 of 5. Companion to subtask-deepening-p1.md / -p2.md, applying the R5 deepening (REFINEMENT_NOTES.md) to Phase 3: every task HVPN-P3-NNN in 09-phase3-reach-wbs.md is decomposed into PR-sized subtasks HVPN-P3-NNN.k (§11.4.93/.54), each with a concrete acceptance (falsifiable, captured-evidence §11.4.5/.69/.107), the §11.4.169 test types (the 09-… §1 vocabulary incl. the Phase-3-specific REPRO), and an estimated complexity (engineer-day T-shirt, widest error bars in the programme, sizing-only TARGET, §11.4.6). Spec-only. Phase 3 is the one phase where "ship what's provable, flag the rest honestly" is the correct stance (09-… §13): the two native shims (E21 HarmonyOS, E22 Aurora) are real native work on toolchains the project does not yet own hardware/CI for, so device-gated acceptances are marked PENDING_DEVICE: (§11.4.3 hardware_not_present) and engagement-gated ones Operator-blocked (§11.4.21/.101) — never a faked pass. Every subtask traces to its parent task in 09-…. These .k rows feed the workable-items DB (workable-items-model.md §7).

## Table of contents

- 0. Deepening conventions + the honesty stance

- 1. E20 — Reach CI fabric (gate G20)

- 2. E21 — HarmonyOS NEXT build (G21, highest risk)

- 3. E22 — Aurora OS build (G22)

- 4. E23 — WASM browser-scoped MASQUE proxy (G23)

- 5. E24 — Billing-optional multi-tenant (G24)

- 6. E25 — Third-party security audit (G25)

- 7. E26 — Reproducible builds (G26)

- 8. E27 — Reach l10n, governance, release

- 9. Subtask roll-up + honest-gap ledger

- Sources verified

## 0. Deepening conventions + the honesty stance

Columns as in -p1/-p2 §0: id (HVPN-P3-NNN.k) · Subtask (≥6 words §11.4.91) · Acceptance · Tests (§11.4.169 codes, 09-… §1 vocab incl. REPRO) · Cx (XS/S/M/L engineer-days, sizing TARGET).

Phase-3 honesty stance (§11.4.6, 09-… §0/§13). Where a subtask's acceptance genuinely cannot be proven without the target device or an external engagement, the acceptance carries the literal PENDING_DEVICE: (device-gated, §11.4.3 hardware_not_present) or the item's status is Operator-blocked (engagement / spend, §11.4.21/.101) with the §11.4.148 D3 unblock condition. A gate is never marked pass on metadata/config-only evidence; the runtime signature (§11.4.108) for the native shims is asserted on a clean install on the real device — an APK/HAP/RPM that builds is not done. No active CI (§11.4.156): the "fork runners" are local/self-hosted rootless-Podman build pods, never GitHub/GitLab workflows.

## 1. E20 — Reach CI fabric (gate G20)

Self-hosted rootless Podman build pods (§11.4.76/.161/.156); a fork lag never blocks mainline.

HVPN-P3-200 — Pin OpenHarmony-SIG Flutter fork + DevEco toolchain in a pod (09-… §5; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | harmonyos.container quadlet building a HAP from the pinned flutter_flutter ohos SHA | podman build produces a HAP from the sample app; toolchain SHA recorded | UNIT,FA | M |
| .2 | DevEco signing material mounted read-only as secrets (§11.4.10) | secrets never in the image layer (SEC leak audit green) | SEC | S |
| .3 | REPRO: same SHA → same toolchain digest | identical toolchain digest on rebuild (REPRO) | REPRO | S |

HVPN-P3-201 — Pin OMP Aurora flutter-aurora fork + RPM signing pod (09-… §5; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | aurora.container quadlet producing a signed Aurora RPM | signed RPM of the sample app builds; rpm -K verifies the signature | UNIT,FA | M |
| .2 | Mirror-pin the Russian-hosted SDK (§11.4.77 regen) + isolated egress allow-list | SDK tarball SHA-256 matches the recorded manifest; egress allow-list holds | SEC,REPRO | S |

HVPN-P3-202 — Reach release-artifact registry + provenance manifest (09-… §5; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Signed reach_artifacts.json (source SHA + toolchain digest + SBOM pointer per HAP/RPM/.wasm) | manifest entry per build, schema-validated, links resolve | UNIT,FA | S |

HVPN-P3-203 — G20 readiness certification (09-… §5; XS)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | make reach-ci-gate builds+signs both fork artefacts, emits the G20 verdict | HAP + signed RPM both produced from a clean checkout in two -count=2 runs; gate outcome=pass | FA,CHAL | XS |

## 2. E21 — HarmonyOS NEXT build (G21, highest risk)

ArkTS VPN ability + NAPI bridge to the Rust helix-core .so; the UI ports for free, the tunnel ability is real native work.

HVPN-P3-210 — helix-core cross-compile to OpenHarmony + NAPI surface (09-… §6; L)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Build helix-ffi for aarch64-unknown-linux-ohos; emit libhelix_ohos.so NAPI module (re-exports the platform-neutral core, §11.4.28) | .so loads in an ArkTS test harness; helix_version() round-trips | UNIT,INT | M |
| .2 | helix_start(fd,cfg)/helix_stop/helix_subscribe NAPI surface over the unchanged core | NAPI surface callable from ArkTS (INT) | UNIT,INT | M |
| .3 | MEM/BENCH on emulator | RSS ceiling sampled (PENDING_DEVICE: on hardware); throughput benched on emulator | MEM,BENCH | M |

HVPN-P3-211 — Network Kit VpnExtensionAbility + lifecycle + kill-switch (09-… §6; L)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | ArkTS ability: VPN consent → VpnConnection (tun fd/routes/DNS, MTU 1280) → hand fd to core | ability creates the tunnel fd + drives the core (INT) | UNIT,INT | M |
| .2 | Drive connect/disconnect/kill-switch/auto-escalate from the core status stream | PENDING_DEVICE: enroll→UP→curl reaches authorized LAN host on a HarmonyOS NEXT device; window-scoped MP4 + DevEco heap capture; §11.4.3 SKIP hardware_not_present until G20 provisions a device | E2E,MEM,UX,REC | L |
| .3 | Tunnel-drop blanks plaintext (kill-switch per §04) | PENDING_DEVICE: kill-switch blanks plaintext on drop (device capture) | SEC,CHAL | M |

HVPN-P3-212 — Flutter HAP build (Access + Connector, OHOS channel) (09-… §6; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Signed HAPs via runHelixApp(flavor,…) on the SIG fork; ArkTS↔Dart MethodChannel wired | app installs + drives the shim; golden UI tests pass on the OHOS theme | UI | M |
| .2 | UX walkthrough MP4 (PENDING_DEVICE) | UX MP4 vision-verified (§11.4.159), PENDING_DEVICE: until a device | UX,REC | S |

HVPN-P3-213 — DevEco signing + market metadata + l10n (zh-Hans first-tier) (09-… §6; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | DevEco signing profile + AppGallery metadata + intl_zh.arb first-tier locale | signed HAP verifies; zh-Hans strings render with no overflow (UI golden) | FA,UI | S |

HVPN-P3-214 — G21 device certification + honest gap doc (09-… §6; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | challenges/helix_qa bank: enroll→UP→reach→kill-switch on device, PASS only on captured evidence (§11.4.27/.107) | gate outcome=pass with device evidence, OR outcome=pending_device with the §11.4.148 D3 unblock condition (provision a HarmonyOS NEXT device + add to the §11.4.128 tracked-device set) — never a faked pass | E2E,FA,CHAL,REC | M |

## 3. E22 — Aurora OS build (G22)

OMP Russia Flutter fork → signed RPM; tunnel backend in Qt/C++ linking helix-core as a C library. Enterprise/government SKU.

HVPN-P3-220 — helix-core C ABI for Aurora + cbindgen header (09-… §7; L)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Build helix-ffi for the aarch64/armv7hl Sailfish target; cbindgen → helix.h (no Aurora specifics inside the core, §11.4.28) | header compiles in a Qt test; helix_version() round-trips | UNIT,INT | M |
| .2 | MEM/BENCH on the Aurora target | RSS sampled (PENDING_DEVICE:); throughput benched | MEM,BENCH | M |

HVPN-P3-221 — Qt/C++ tun lifecycle + Friflex Flutter bridge + kill-switch (09-… §7; L)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Open/route/DNS the Sailfish tun; helix_start over the C ABI; status marshalled onto the Qt event loop | the backend drives the core; status events surface (INT) | UNIT,INT | M |
| .2 | Friflex-style plugin bridge connect/disconnect/status to Flutter + kill-switch/auto-escalate | PENDING_DEVICE: enroll→UP→reach on an Aurora device; kill-switch blanks plaintext; MP4 + RSS capture; §11.4.3 SKIP until a device | E2E,MEM,UX,REC,CHAL | L |

HVPN-P3-222 — Flutter signed-RPM build (Access + Connector, OMP fork) (09-… §7; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Signed Aurora RPMs of the two flavors + ru first-tier l10n | rpm -K verifies; ru strings render with no overflow; install on the Aurora emulator (PENDING_DEVICE: for hardware reach) | UI,UX,REC,SEC | M |

HVPN-P3-223 — G22 device certification + enterprise-SKU ops doc (09-… §7; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Bank entry enroll→UP→reach→kill-switch on Aurora + ops doc (isolated runner + Mos.Hub signing §11.4.10) | gate outcome=pass with device evidence, OR honest pending_device; toolchain-provenance recorded UNCONFIRMED: until an Aurora device is in hand (§11.4.6) | E2E,FA,CHAL,REC | M |

## 4. E23 — WASM browser-scoped MASQUE proxy (G23)

Browser-scoped proxy of the browser's own traffic — NOT a system-wide tunnel; the reuse pillar: helix-transport → wasm32 over WebTransport.

HVPN-P3-230 — helix-transport wasm32 build + WebTransport binding (09-… §8; L)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Feature-gate helix-transport to compile to wasm32-unknown-unknown; bind browser WebTransport for the H3/datagram path (same MASQUE state machine, only the I/O leaf differs) | .wasm loads in headless Chromium; a MASQUE CONNECT-UDP session establishes to a test edge | UNIT,INT | L |
| .2 | Throughput benched | proxy MB/s captured (BENCH) | BENCH | S |

HVPN-P3-231 — Service-worker / fetch-shim integration + scope isolation (09-… §8; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Service worker routing only explicitly-proxied origins through MASQUE; everything else normal browser networking | a non-proxied origin never touches the gateway (SEC, captured) | UNIT,INT,E2E | M |
| .2 | Hard scope: only policy-authorized hosts (server-side need-to-know); die on tab/worker close | a non-authorized host is unreachable; tab-close terminates the session, no lingering tunnel (SEC) | SEC | M |

HVPN-P3-232 — Console UX: explicit "browser-scoped, not a system VPN" affordance (09-… §8; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | ShieldIndicator variant + copy stating the limitation plainly; per-network toggle; live reachability | UX MP4 vision-verified that the scope wording is present + unambiguous (§11.4.159) — guards an over-claim bluff | UI,UX,REC | S |

HVPN-P3-233 — G23 certification + threat note (WASM origin model) (09-… §8; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Bank: browser reaches an authorized host, denied an unauthorized one, leaks nothing beyond scope; threat note (short-lived token, no WG private key in browser) | gate outcome=pass with captured evidence; the "no key in browser" invariant proven by a SEC assertion | E2E,SEC,CHAL | S |

## 5. E24 — Billing-optional multi-tenant (G24)

Billing must not break no-logging — metering is aggregate counters only; billing OFF by default = zero behaviour change.

HVPN-P3-240 — Billing schema (plans/subs/entitlements/aggregate meters, RLS + no-log lint) (09-… §9; L)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | FORCE-RLS tenant-scoped billing tables; usage_counter daily-aggregate only (no src/dst/host/port/flow, no sub-day ts) | cross-tenant read denied (RLS); aggregate schema passes the lint | UNIT,INT,SEC | M |
| .2 | Extend the no-log CI lint to reject a billing column matching the traffic-log shape + paired §1.1 mutation | the lint FAILs a planted usage_flows(src,dst,port,ts) table, passes the aggregate schema | SEC | S |

HVPN-P3-241 — Aggregate metering pipeline (edge counters → daily upsert) (09-… §9; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Metering consumer folds edge rx/tx counters into usage_counter daily upserts (idempotent by tenant/device/day) | exactly-once bucket under a SIGKILL mid-fold (CHAOS) | UNIT,INT,CHAOS | M |
| .2 | Bounded-memory at scale | 10k devices, bounded memory (STRESS) | STRESS | S |

HVPN-P3-242 — Entitlement enforcement in the coordinator (09-… §9; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Plan limits → admission checks at enroll + map build; over-quota = deny with reason (D-P3-2 fail-open) | an over-device-quota enroll is denied with a clear reason; bytes-quota breach degrades per the chosen policy | UNIT,INT,SEC | M |
| .2 | PERF: check adds < 1 ms to map build | captured map-build delta < 1 ms | PERF | S |

HVPN-P3-243 — Optional payment-provider adapter (interface + one reference impl, flagged) (09-… §9; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Narrow PaymentProvider interface + one reference adapter (provider behind a flag, no name in core §11.4.28) | billing-OFF path never calls the adapter (captured) | UNIT,INT,SEC | M |
| .2 | Public webhook: signature-verify + replay-reject + rate-limit (first public surface → DDOS applicable) | webhook signature verified; replay rejected; rate-limit holds under flood (DDOS) | DDOS,SEC | S |

HVPN-P3-244 — G24 certification (billing ON works, OFF is a perfect no-op, no-log preserved) (09-… §9; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Bank: (a) billing-ON meter+quota+payment flow; (b) billing-OFF byte-identical to pre-E24 (§11.4.108 runtime-signature diff); (c) no-log lint still green + planted traffic-log still FAILs | gate outcome=pass; the no-op proof captured as a §11.4.135 regression guard | E2E,SEC,FA,CHAL | S |

## 6. E25 — Third-party security audit (G25)

A self-audit is not an audit; the verdict is the external party's. Engagement is operator-gated (spend → §11.4.101/.66).

HVPN-P3-250 — Audit scope, threat model, asset inventory (09-… §10; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | STRIDE per surface (crypto core, control plane, the four reach surfaces, no-log invariant) | every shipped surface mapped to ≥1 threat + ≥1 audit objective; no surface unlisted (§11.4.118) | SEC | M |

HVPN-P3-251 — SBOM + reproducible-source snapshot for the auditor (09-… §10; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | CycloneDX SBOM per artefact + a pinned rebuildable source snapshot | SBOM covers 100% of shipped deps; snapshot SHA recorded; endor/aikido-class scan green or every finding triaged | SEC,REPRO | S |

HVPN-P3-252 — Engage auditor + run the engagement (operator-gated) (09-… §10; L)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Select + contract an independent firm (operator decision, §11.4.66 AskUserQuestion), share scope+snapshot, receive the report | report received; status Operator-blocked with the §11.4.21 unblock detail until the engagement is funded — honest, not faked | SEC,CHAL | L |

HVPN-P3-253 — Remediation loop to zero Critical/High (§11.4.134/.146) (09-… §10; L)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Per finding: §11.4.102 root cause → §11.4.115 RED-on-vulnerable → fix → §11.4.146 extend → permanent §11.4.135 guard | zero unresolved Critical/High; each closure carries a falsifiable regression test (no console-mark-is-fixed bluff) | UNIT,INT,SEC,CHAL,REC | L |
| .2 | Re-audit fixed items until the firm signs off (§11.4.134 iterate-to-GO) | the firm signs off after re-audit | SEC,CHAL | M |

HVPN-P3-254 — G25 certification + public disclosure (09-… §10; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Publish the report + remediation summary; gate verdict | gate outcome=pass only when Critical/High = 0 + report published; else honest fail/operator_blocked with the open-finding list | SEC,CHAL | S |

## 7. E26 — Reproducible builds (G26)

Table stakes for a privacy product: a user must verify the binaries match the source.

HVPN-P3-260 — Determinize Go + Rust builds (09-… §11; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Pin toolchains, -trimpath/--remap-path-prefix, fix SOURCE_DATE_EPOCH, strip non-determinism, build in a pinned containers image | two clean rebuilds of helix-go+helix-edge+helix-core on two hosts → identical SHA-256 (REPRO) | REPRO,FA | M |

HVPN-P3-261 — Determinize the Flutter app builds (09-… §11; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Reproducible Flutter AOT (iOS/Android/desktop/web) + fork HAP/RPM; deterministic asset + ARB ordering | two rebuilds of each flavor → identical artefact (signature stripped before compare); divergences root-caused (§11.4.102) to zero | REPRO,FA | M |
| .2 | Honest boundary: signed installers differ by signature → compare the unsigned payload digest | the honest boundary recorded (§11.4.6); unsigned-payload digests identical | REPRO | S |

HVPN-P3-262 — WASM + native-shim reproducibility (09-… §11; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Pin OHOS/Aurora cross-toolchains; rebuild .wasm + libhelix_ohos.so + Aurora libhelix.a | two rebuilds → identical SHA-256, OR PENDING_TOOLCHAIN: honestly where a fork toolchain is not yet deterministic (a finding, not a pass) | REPRO | M |

HVPN-P3-263 — Public verification script + transparency doc (09-… §11; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | verify-reproducible.sh + reproducible_builds.md (model + honest signature exceptions) | a third party (the §11.4.165 independent verifier) runs it + confirms identity on every non-signature artefact (captured) | REPRO,FA,CHAL | S |

HVPN-P3-264 — G26 certification (09-… §11; XS)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Gate verdict over the full artefact matrix | gate outcome=pass only when every non-signature artefact reproduces bit-identically on two independent hosts; any PENDING_TOOLCHAIN keeps the gate honestly open | REPRO,FA,CHAL | XS |

## 8. E27 — Reach l10n, governance, release

HVPN-P3-270 — First-tier ru + zh-Hans l10n completeness + overflow audit (09-… §12; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Complete helix_l10n ARBs for ru/zh-Hans; no overflow/overlap (§11.4.162); state announced not just colored (a11y, §04) | golden UI green in both locales on Access/Connector/Console; UX MP4 vision-verified | UI,UX,REC | M |

HVPN-P3-271 — Phase-3 feature Status + Status_Summary set (§11.4.153) with per-surface video confirmation (09-… §12; M)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | docs/features/Status.md + Status_Summary.md enumerating every Phase-3 surface (Implementation/Wiring/Validation/Video-confirmation), four-format export (HTML+PDF+DOCX), docs-chain-synced | every confirmed row has a real-use MP4 (PENDING_DEVICE rows honestly marked); §11.4.86 fingerprint matches | REC,CHAL | M |

HVPN-P3-272 — docs-chain sync + items-DB load + reproducible-release tag (09-… §12; S)

| id | Subtask | Acceptance | Tests | Cx |
| --- | --- | --- | --- | --- |
| .1 | Load all HVPN-P3-* rows into docs/workable_items.db (§11.4.93/.95), sync exports (§11.4.65), cut <prefix>-3.0.0-… (§11.4.151) + fan out via merge-onto-latest-main (§11.4.113, never force-push) | workable-items validate green; tag prefix correct across main + every owned submodule; artefacts reproduce (E26) | FA,REPRO | S |

## 9. Subtask roll-up + honest-gap ledger

| Epic | Parent tasks | Deepened subtasks | Honest-gap class |
| --- | --- | --- | --- |
| E20 reach CI fabric | 4 | 7 | toolchain access (medium) |
| E21 HarmonyOS NEXT | 5 | 11 | PENDING_DEVICE — make-or-break |
| E22 Aurora OS | 4 | 6 | PENDING_DEVICE + Russian toolchain UNCONFIRMED |
| E23 WASM proxy | 4 | 6 | browser API maturity (medium) |
| E24 billing-optional | 5 | 9 | no-log invariant must hold |
| E25 third-party audit | 5 | 7 | Operator-blocked — external spend |
| E26 reproducible builds | 5 | 7 | fork-toolchain PENDING_TOOLCHAIN |
| E27 reach l10n/release | 3 | 3 | low |
| Total | 35 | 56 | — |

Honest-gap ledger (§11.4.6, 09-… §13/§14 risk register). Phase 3 is the phase where some acceptances cannot be self-proven; the deepening preserves that honesty in the subtask acceptances rather than hiding it:

| Subtask | Gap | Honest marker | Unblock (§11.4.148 D3) |
| --- | --- | --- | --- |
| 211.2/.3, 214.1 HarmonyOS device reach | no HarmonyOS NEXT device/CI | PENDING_DEVICE: / gate pending_device | provision a device + add to the §11.4.128 tracked set (via G20) |
| 221.2, 223.1 Aurora device reach | no Aurora device + Russian toolchain | PENDING_DEVICE: + UNCONFIRMED: provenance | provision an Aurora device; mirror-pin + audit the SDK |
| 252.1 audit engagement | external spend | Operator-blocked (§11.4.101/.66) | fund + contract an independent audit firm |
| 262.1, 264.1 fork-toolchain reproducibility | fork toolchain not yet deterministic | PENDING_TOOLCHAIN: keeps G26 honestly open | root-cause the fork non-determinism to zero |

None of these may be marked pass on metadata/config-only evidence (09-… §13). A device-/engagement-gated gate that cannot be proven is pending_device/ operator_blocked with its unblock condition — the release notes state plainly which reach targets are certified vs built-but-pending-device. Complexity sums to ≈ 09-… §14's ~172 engineer-days — the widest error bars in the programme, sizing only, never a date (§11.4.6).

## Sources verified

- 09-phase3-reach-wbs.md §2.1 gates G20–G26, §5–§12 (every task Desc/Deliverable/Acceptance/Effort/Tests), §13 traceability + honest-gap rule, §14 risk register, §15 open decisions D-P3-* — read 2026-06-26.

- Sibling workable-items-model.md (§3/§6/§9 incl. gates table + pending_device/operator_blocked outcomes), dependency-graph.md (§6 Phase-3 DAG), subtask-deepening-p1.md/-p2.md (§0 conventions) — authored this volume.

- Constitution anchors §11.4.3/.6/.10/.21/.27/.28/.40/.54/.66/.76/.86/.91/.93/.101/.102/.107/.108/.113/.115/.118/.128/.134/.135/.146/.151/.153/.156/.159/.161/.162/.165/.169 — read 2026-06-26.

Honest boundary (§11.4.6): subtasks decompose stated Phase-3 work. Device- and engagement-gated subtasks carry PENDING_DEVICE: / UNCONFIRMED: / Operator-blocked markers verbatim — a gate is never pass on metadata-only evidence. All complexity is sizing TARGET, never a date; Phase-3 carries the programme's widest error bars.