# HelixVPN MVP — Test Coverage Ledger

# HelixVPN MVP — Test Coverage Ledger

Revision: 1
Last modified: 2026-07-05T14:20:00Z
Status: active — Phase 4 QA architecture deliverable
Authority: Constitution §11.4.25/.52/.153 (coverage ledger), §11.4.169 (mandatory test types), §11.4.6 (no guessing — gaps surfaced), §11.4.118 (enumerated coverage claim)
Scope: Every MVP requirement (HVPN-FR-NNN / HVPN-NFR-NNN) mapped to test type, owner subsystem, current evidence state, and linked Challenge / HelixQA bank IDs. Phase-2 items are tracked as P2 or NOT_APPLICABLE with an explicit re-arm trigger.

## How to read this ledger

| Column | Meaning |
| --- | --- |
| Requirement | HVPN-FR-NNN / HVPN-NFR-NNN from the authoritative FR/NFR docs. |
| Subsystem | The HelixVPN subsystem that owns the implementation and therefore the primary test debt. |
| Test types | The §11.4.169 closed-set test types applied to this requirement. Legend: UNIT, INT, E2E, FA, SEC, DDOS, STRESS, CHAOS, CONC, RACE, MEM, BENCH, PERF, SCALE, UI, REC, CHAL, HQA. |
| Status | defined (test authored in spec/bank), automated (harness exists and runs), manual (operator-attended only), not-defined (no spec-level test yet), deferred-P2 (Phase-2 scoped), not-applicable-MVP (honest NA with reason). |
| Challenge IDs | IDs in submodules/challenges/helix_vpn/ that score this requirement. |
| HelixQA bank IDs | IDs in submodules/helix_qa/banks/helix_vpn/ that score this requirement. |
| DoD / Gate | Which MVP Definition-of-Done criterion or Phase-0 gate this requirement feeds. |

Evidence-state honesty. HelixVPN is in specification / early scaffolding. No captured PASS is asserted here; every status is a planned state. A cell moves to automated only when a harness exists that produces a captured artifact on a clean deploy.

## Legend — §11.4.169 test-type mapping

| Abbrev | Type | HelixVPN evidence shape |
| --- | --- | --- |
| U | unit | Pure logic: policy compiler, IPAM, delta diff, MASQUE framing, status FSM. Mocks allowed only here. |
| INT | integration | Real Postgres + Redis + edge booted via containers/pkg/boot; no mocks. |
| E2E | end-to-end | Netns + nftables + netem rig; real tunnel carries real packets. |
| FA | full-automation | Self-driving, -count=3, zero human-in-loop. |
| SEC | security | RLS, key-never-leaves, mTLS, kill-switch, DNS-leak, DPI evasion, secret audit. |
| DDOS | DDoS / load-flood | Handshake/volumetric flood; legit client stays usable; edge fail-static. |
| STR | stress | Sustained load ≥ 100 iterations / ≥ 30 s / ≥ 10 parallel. |
| CHAOS | chaos | SIGKILL, Redis drop, iface flap, partial write; recovery + no leak. |
| CONC | concurrency | Concurrent IPAM / enrollment / policy edits; no lost update. |
| RACE | race / deadlock | -race, loom, tsan on hot paths. |
| MEM | memory | iOS NE RSS, 24 h leak soak. |
| BENCH | benchmarking | Throughput, CPU-per-Gbps, handshakes/sec, framing latency. |
| PERF | performance | Latency p50/p99 vs SLO budget. |
| SCALE | scaling | N simulated agents / 24 h soak. |
| UI | UI / UX | Flutter widget + golden tests. |
| REC | recorded-evidence | Window-scoped MP4 + vision_engine OCR verdict. |
| CHAL | Challenge | challenges submodule bank entry; evidence re-read. |
| HQA | HelixQA | helix_qa autonomous session bank entry; evidence re-read. |

## Functional-requirement coverage (MVP only)

### A. Connect & transport (FR-0xx)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-FR-001 WG crypto core | helix-core / helix-edge | U, INT, SEC, CHAL, HQA | defined | HVPN-CHAL-AUTH-TUNNEL | HVPN-HQA-AUTH-TUNNEL | G1, G2 |
| HVPN-FR-002 plain-UDP throughput | helix-transport / edge | E2E, BENCH, PERF, FA, CHAL, HQA | not-defined | not-defined | not-defined | DoD-2, G1 |
| HVPN-FR-003 Transport trait | helix-core / helix-transport | U, INT, FA | not-defined | not-defined | not-defined | — |
| HVPN-FR-004 MASQUE/QUIC | helix-transport / edge | E2E, SEC, BENCH, CHAL, HQA | not-defined | not-defined | not-defined | DoD-4, G2 |
| HVPN-FR-005 LWO | helix-transport | E2E, SEC | not-defined | not-defined | not-defined | — |
| HVPN-FR-006 auto-ladder | helix-core / orchestrator | E2E, FA, CHAL, HQA | not-defined | not-defined | not-defined | DoD-4 |
| HVPN-FR-007 pin transport | helix-core / FFI | U, INT, UI | not-defined | not-defined | not-defined | — |
| HVPN-FR-008 port evasion | edge | E2E, INT, SEC | not-defined | not-defined | not-defined | — |
| HVPN-FR-013 full-tunnel exit | helix-core / edge | E2E, SEC | not-defined | not-defined | not-defined | — |
| HVPN-FR-014 split tunneling | helix-core / shims | E2E, SEC, UI | not-defined | not-defined | not-defined | — |
| HVPN-FR-015 transient-drop recovery | orchestrator / client | CHAOS, E2E, CHAL, HQA | defined | HVPN-CHAL-RECONNECT-ROAMING | HVPN-HQA-RECONNECT-ROAMING | — |
| HVPN-FR-016 MTU management | helix-transport / WG | INT, E2E | not-defined | not-defined | not-defined | — |
| HVPN-FR-018 status stream | helix-core / FFI / UI | U, UI, REC | not-defined | not-defined | not-defined | — |
| HVPN-FR-019 asymmetric per-leg default | coordinator / edge | INT, E2E | not-defined | not-defined | not-defined | — |

### B. Identity & enrollment (FR-1xx)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-FR-101 OIDC identity | svc-identity | INT, SEC | not-defined | not-defined | not-defined | — |
| HVPN-FR-102 anonymous device token | svc-identity / enrollment | INT, SEC, CHAL, HQA | not-defined | not-defined | not-defined | DoD-2 |
| HVPN-FR-103 key-never-leaves | svc-pki / helix-core | SEC, CHAL, HQA | not-defined | not-defined | not-defined | — |
| HVPN-FR-104 cert+token-gated enroll | svc-identity / svc-pki | SEC, INT | not-defined | not-defined | not-defined | DoD-2 |
| HVPN-FR-105 short-lived mTLS cert | svc-pki | SEC, INT | not-defined | not-defined | not-defined | — |
| HVPN-FR-106 control/data key separation | svc-pki / helix-core | SEC | not-defined | not-defined | not-defined | — |
| HVPN-FR-107 revoke < 1 s | svc-registry / edge | PERF, SEC, CHAL, HQA | not-defined | not-defined | not-defined | DoD-6 |
| HVPN-FR-108 per-tenant CA | svc-pki | SEC, INT | not-defined | not-defined | not-defined | — |
| HVPN-FR-109 cert rotation no-drop | svc-pki / helix-core | INT | not-defined | not-defined | not-defined | — |
| HVPN-FR-110 RLS tenant isolation | svc-identity / Postgres | SEC, INT, CHAL, HQA | not-defined | not-defined | not-defined | — |
| HVPN-FR-111 all-roles enroll | svc-registry | INT, E2E | not-defined | not-defined | not-defined | DoD-2 |

### C. Policy & authorization (FR-2xx)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-FR-201 default-deny / fail-closed | svc-policy / edge | SEC, E2E, META, CHAL, HQA | not-defined | not-defined | not-defined | DoD-3 |
| HVPN-FR-202 ACL compiler grammar | svc-policy | U, INT | not-defined | not-defined | not-defined | — |
| HVPN-FR-203 AllowedIPs + verdict map | svc-policy / edge | E2E, SEC | not-defined | not-defined | not-defined | — |
| HVPN-FR-204 authorized reach + denied | edge / svc-policy | E2E, CHAL, HQA | not-defined | not-defined | not-defined | DoD-3 |
| HVPN-FR-205 policy edit < 1 s | svc-policy / coordinator | PERF, E2E, CHAL, HQA | not-defined | not-defined | not-defined | DoD-5 |
| HVPN-FR-206 split-horizon default | svc-policy / IPAM | E2E, SEC | not-defined | not-defined | not-defined | — |
| HVPN-FR-207 need-to-know map filtering | svc-coordinator | SEC, META | not-defined | not-defined | not-defined | — |

### D. Routing, addressing & multi-network (FR-3xx)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-FR-301 1→N overlay | IPAM / routing / edge | E2E, CHAL, HQA | not-defined | not-defined | not-defined | — |
| HVPN-FR-302 overlapping-CIDR resolve | svc-ipam / routing | E2E | not-defined | not-defined | not-defined | — |
| HVPN-FR-303 ULA /48 + 4via6 | svc-ipam / routing | E2E, INT | not-defined | not-defined | not-defined | — |
| HVPN-FR-304 stable overlay IP | svc-ipam | INT | not-defined | not-defined | not-defined | — |
| HVPN-FR-305 connector advertise + route | svc-registry / edge | E2E, CHAL, HQA | not-defined | not-defined | not-defined | DoD-3 |
| HVPN-FR-306 two-way no-inbound | edge / helix-core | E2E, SEC | not-defined | not-defined | not-defined | DoD-3 |
| HVPN-FR-307 IPAM concurrent alloc | svc-ipam | STR, CONC, CHAL, HQA | not-defined | not-defined | not-defined | — |

### E. Kill-switch & leak protection (FR-5xx)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-FR-501 core-owned kill-switch | helix-core / shims | U, SEC, CHAL, HQA | not-defined | not-defined | not-defined | DoD-7 |
| HVPN-FR-502 no plaintext on drop | helix-core / OS firewall | SEC, E2E, CHAL, HQA | defined | HVPN-CHAL-KILL-SWITCH | HVPN-HQA-KILL-SWITCH | DoD-7 |
| HVPN-FR-503 DNS through tunnel | helix-core / resolver | SEC, E2E, CHAL, HQA | not-defined | not-defined | not-defined | DoD-7 |
| HVPN-FR-504 per-OS firewall | platform shims | SEC, per-OS branch | not-defined | not-defined | not-defined | DoD-7 |

### F. Console & administration (FR-6xx)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-FR-601 CRUD + RBAC | svc-api / Console | INT, E2E, SEC, CHAL, HQA | not-defined | not-defined | not-defined | — |
| HVPN-FR-602 Console no-core build | helix-ui / build | INT, FA | not-defined | not-defined | not-defined | — |
| HVPN-FR-603 live WS/SSE | svc-api | E2E | not-defined | not-defined | not-defined | — |
| HVPN-FR-604 live topology view | Console | UI, E2E | not-defined | not-defined | not-defined | — |
| HVPN-FR-605 control-action audit | svc-telemetry / audit | SEC, UI | not-defined | not-defined | not-defined | — |
| HVPN-FR-606 multi-tenant isolation | Console / RLS | SEC, CHAL, HQA | not-defined | not-defined | not-defined | — |
| HVPN-FR-608 responsive + visual | Console / helix-ui | UI, REC | not-defined | not-defined | not-defined | — |
| HVPN-FR-609 exportable audit slice | audit / svc-telemetry | SEC, INT | not-defined | not-defined | not-defined | — |

### G. Connector (FR-7xx)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-FR-701 outbound-only connector | helix-core (advertise/route) | E2E, SEC, CHAL, HQA | not-defined | not-defined | not-defined | DoD-2 |
| HVPN-FR-702 headless daemon | helix-core / connector shim | E2E, INT | not-defined | not-defined | not-defined | — |
| HVPN-FR-703 shared Rust core | helix-core | INT, FA | not-defined | not-defined | not-defined | — |
| HVPN-FR-704 advertise + route | svc-registry / edge | E2E, CHAL, HQA | not-defined | not-defined | not-defined | DoD-3 |
| HVPN-FR-707 availability-following on drop | orchestrator / connector | CHAOS, E2E, CHAL, HQA | not-defined | not-defined | not-defined | — |

### H. Observability & telemetry (FR-8xx)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-FR-801 no durable flow table | schema / migrations | SEC, META, CHAL, HQA | not-defined | not-defined | not-defined | DoD-8 |
| HVPN-FR-802 ephemeral presence | svc-events / Redis | INT | not-defined | not-defined | not-defined | — |
| HVPN-FR-803 Prometheus metrics | svc-telemetry | INT | not-defined | not-defined | not-defined | — |
| HVPN-FR-804 convergence SLO metrics | svc-telemetry | PERF, INT | not-defined | not-defined | not-defined | — |
| HVPN-FR-805 counts-only success metrics | svc-telemetry | SEC, INT | not-defined | not-defined | not-defined | — |

### I. Deployment & self-host (FR-9xx)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-FR-901 helixvpnctl init | helixvpnctl / deploy | E2E, FA, CHAL, HQA | not-defined | not-defined | not-defined | DoD-1 |
| HVPN-FR-902 rootless Podman | deploy / quadlets | SEC, E2E | not-defined | not-defined | not-defined | — |
| HVPN-FR-904 helixvpnctl commands | helixvpnctl | E2E, INT | not-defined | not-defined | not-defined | — |
| HVPN-FR-906 hardened edge container | deploy / edge | SEC, E2E | not-defined | not-defined | not-defined | — |
| HVPN-FR-907 fail-static on CP down | edge / coordinator | CHAOS, E2E, CHAL, HQA | not-defined | not-defined | not-defined | — |
| HVPN-FR-908 build-essential regeneration | repo tooling | U, FA | not-defined | not-defined | not-defined | — |

### J. Clients & platform apps (FR-10xx)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-FR-1001 three flavors one tree | helix-ui / Melos | INT, FA, UI | not-defined | not-defined | not-defined | — |
| HVPN-FR-1002 shared core + FFI stream | helix-core / FFI | INT, UI, REC | not-defined | not-defined | not-defined | — |
| HVPN-FR-1003 one-button connect | helix-ui | UI, REC, E2E, CHAL, HQA | defined | HVPN-CHAL-CLIENT-UI-VISUAL | HVPN-HQA-CLIENT-UI-VISUAL | DoD-8 |
| HVPN-FR-1004 iOS NE memory | shim-apple / helix-core | MEM, CHAL, HQA | not-defined | not-defined | not-defined | G3 |
| HVPN-FR-1005 Android VpnService | shim-android | E2E, UI, REC | not-defined | not-defined | not-defined | — |
| HVPN-FR-1006 Linux kernel WG | shim-linux | E2E, UI | not-defined | not-defined | not-defined | — |
| HVPN-FR-1012 exit/network + obfuscation UI | helix-ui / FFI | UI, E2E | not-defined | not-defined | not-defined | — |
| HVPN-FR-1013 light + dark themes | helix-ui / OpenDesign | UI, REC | not-defined | not-defined | not-defined | — |
| HVPN-FR-1014 three apps drive E2E | all clients | E2E, UI, REC, CHAL, HQA | not-defined | not-defined | not-defined | DoD-8 |

## Non-functional-requirement coverage (MVP only)

### Performance (NFR-001…009)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-NFR-001 ≥ 80 % bare-link throughput | helix-transport / edge | PERF, BENCH, E2E, CHAL, HQA | not-defined | not-defined | not-defined | G1 |
| HVPN-NFR-002 ≥ 50 % MASQUE throughput | helix-transport / edge | PERF, BENCH, E2E | not-defined | not-defined | not-defined | G2 |
| HVPN-NFR-003 p99 convergence < 1 s | svc-coordinator | PERF, INT, CHAL, HQA | not-defined | not-defined | not-defined | DoD-5 |
| HVPN-NFR-004 revoke < 1 s | svc-registry / edge | PERF, SEC | not-defined | not-defined | not-defined | DoD-6 |
| HVPN-NFR-005 WG handshake latency | helix-core / edge | INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-006 ladder escalation bounded | orchestrator / ladder | INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-008 MTU 1420 / no fragment | helix-transport | INT, E2E | not-defined | not-defined | not-defined | — |
| HVPN-NFR-009 admin-perceived edit < 1 s | svc-api → coordinator | E2E, FA, PERF | not-defined | not-defined | not-defined | DoD-5 |

### Scale (NFR-100…108)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-NFR-100 ≥ 10 k streams | svc-coordinator | SCALE, STR, MEM | not-defined | not-defined | not-defined | SLO4 |
| HVPN-NFR-101 bounded coordinator memory | svc-coordinator | SCALE, MEM | not-defined | not-defined | not-defined | SLO4 |
| HVPN-NFR-102 minimal affected set | svc-coordinator | U, PERF | not-defined | not-defined | not-defined | — |
| HVPN-NFR-103 connectors/tenant | svc-ipam / edge | INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-104 1 user → N nets | routing / edge | E2E | not-defined | not-defined | not-defined | — |
| HVPN-NFR-105 reconnect storm | svc-coordinator / edge | STR | not-defined | not-defined | not-defined | — |
| HVPN-NFR-106 per-tenant isolation | svc-coordinator | CONC, RACE | not-defined | not-defined | not-defined | — |

### Availability & HA (NFR-200…207)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-NFR-200 fail-static CP down | edge | CHAOS, E2E, CHAL, HQA | defined | HVPN-CHAL-CONTROL-PLANE-HA | HVPN-HQA-CONTROL-PLANE-HA | — |
| HVPN-NFR-201 Postgres/Redis blip | svc-coordinator | CHAOS | not-defined | not-defined | not-defined | — |
| HVPN-NFR-202 Redis loss graceful | svc-coordinator / presence | CHAOS | not-defined | not-defined | not-defined | — |
| HVPN-NFR-203 no-work-loss consumer | svc-events | CHAOS, INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-204 coordinator restart resume | svc-coordinator | CHAOS, INT, CHAL, HQA | not-defined | not-defined | not-defined | — |
| HVPN-NFR-207 poison → DLQ | svc-events | CHAOS, INT | not-defined | not-defined | not-defined | — |

### Privacy (NFR-300…309)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-NFR-300 no durable flow table | schema / migrations | SEC, META | not-defined | not-defined | not-defined | DoD-8 |
| HVPN-NFR-301 schema-lint not tautology | schema lint | META | not-defined | not-defined | not-defined | DoD-8 |
| HVPN-NFR-302 bus carries no traffic shape | svc-events | SEC, payload-lint | not-defined | not-defined | not-defined | — |
| HVPN-NFR-303 audit = control-only | svc-telemetry | U, INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-304 ephemeral presence | svc-events / Redis | INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-305 coarse last_seen_at | svc-telemetry | U, INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-306 counts-only metrics | svc-telemetry | U | not-defined | not-defined | not-defined | — |
| HVPN-NFR-307 anonymous identity | svc-identity | INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-308 runtime no-log signature | migrations / deploy | E2E, CHAL, HQA | not-defined | not-defined | not-defined | DoD-8 |
| HVPN-NFR-309 audit retention policy | audit / svc-telemetry | INT | not-defined | not-defined | not-defined | — |

### Security (NFR-400…414) — including GAP-6 closure

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-NFR-400 WG crypto never forked | helix-core / CI | SEC, META | not-defined | not-defined | not-defined | — |
| HVPN-NFR-401 outbound-only edges | edge / deploy | SEC | not-defined | not-defined | not-defined | — |
| HVPN-NFR-402 need-to-know map | svc-coordinator | E2E, META | not-defined | not-defined | not-defined | — |
| HVPN-NFR-403 mTLS + revoke | svc-pki / edge | SEC | not-defined | not-defined | not-defined | — |
| HVPN-NFR-404 kill-switch no leak | helix-core / shims | SEC, E2E | not-defined | not-defined | not-defined | DoD-7 |
| HVPN-NFR-405 DNS-leak protection | helix-core / resolver | SEC, E2E | defined | HVPN-CHAL-DNS-LEAK | HVPN-HQA-DNS-LEAK | DoD-7 |
| HVPN-NFR-406 private key on-device | helix-core / FFI | SEC, INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-408 RLS isolation | Postgres / svc-identity | SEC, INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-409 anti-bluff gauntlet | QA harness | META | not-defined | not-defined | not-defined | — |
| HVPN-NFR-410 DPI evasion | helix-transport | E2E | not-defined | not-defined | not-defined | DoD-4 |
| HVPN-NFR-411 secrets rotation | deploy / KMS | SEC, INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-412 key rotation cadence | svc-pki / helix-core | SEC, INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-413 control-plane API rate limiting | svc-api / Redis | DDOS, STR, SEC | defined | HVPN-CHAL-NFR413-API-Rate-Limit | HVPN-HQA-NFR413-API-Rate-Limit | GAP-6 owner |
| HVPN-NFR-414 data-plane DDoS resilience | edge / helix-transport | DDOS, SEC | defined | HVPN-CHAL-NFR414-Edge-Flood | HVPN-HQA-NFR414-Edge-Flood | GAP-6 owner |

GAP-6 closed. The DDOS test type now has explicit ownership: NFR-413 (control-plane API gateway, token-bucket rate limiting per API key / device) and NFR-414 (data-plane edge, UDP/handshake-flood resilience and fail-static behavior). Both are defined with parked Phase-2 banks; the MVP cell is not-applicable-MVP (single-node-selfhost) with a mechanical re-arm trigger when topology becomes multi-tenant-ha.

### Resource (NFR-500…506)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-NFR-500 iOS NE memory headroom | shim-apple / helix-core | MEM, CHAL, HQA | not-defined | not-defined | not-defined | G3 |
| HVPN-NFR-501 battery-sensitive | helix-core / platform shims | BENCH | not-defined | not-defined | not-defined | — |
| HVPN-NFR-502 binary footprint | helix-core | BENCH | not-defined | not-defined | not-defined | — |
| HVPN-NFR-503 ≤ 60 % host RAM | build tooling | BENCH | not-defined | not-defined | not-defined | — |
| HVPN-NFR-504 bounded CP memory | svc-coordinator | SCALE, MEM | not-defined | not-defined | not-defined | SLO4 |
| HVPN-NFR-505 lightweight sampler | svc-telemetry | BENCH | not-defined | not-defined | not-defined | — |
| HVPN-NFR-506 bounded send queues | svc-coordinator | STR, MEM | not-defined | not-defined | not-defined | — |

### Portability (NFR-600…609)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-NFR-600 three flavors one tree | helix-ui / Melos | INT, FA, UI | not-defined | not-defined | not-defined | — |
| HVPN-NFR-601 shared Rust core | helix-core | INT, FA | not-defined | not-defined | not-defined | — |
| HVPN-NFR-602 iOS/Android/Linux Access | platform shims | E2E, FA | not-defined | not-defined | not-defined | DoD-8 |
| HVPN-NFR-603 Connector headless | helix-core / shims | INT | not-defined | not-defined | not-defined | — |
| HVPN-NFR-604 Console Web + desktop | helix-ui / Console | E2E, UI | not-defined | not-defined | not-defined | — |
| HVPN-NFR-609 cross-platform parity | platform shims | per-OS branch | not-defined | not-defined | not-defined | — |

### Operability & Compatibility (NFR-700…703)

| Requirement | Subsystem | Test types | Status | Challenge IDs | HelixQA bank IDs | DoD / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| HVPN-NFR-702 protobuf / OpenAPI compatibility | codegen pipeline | U, META | not-defined | not-defined | not-defined | — |

## MVP Definition-of-Done acceptance-criteria coverage

| DoD | Criterion | Satisfying FRs/NFRs | Primary challenge | Primary HelixQA bank |
| --- | --- | --- | --- | --- |
| DoD-1 | Self-host from zero | FR-901, FR-902 | not-defined | not-defined |
| DoD-2 | Enroll Connector + Client | FR-102, FR-104, FR-111, FR-701 | HVPN-CHAL-AUTH-TUNNEL | HVPN-HQA-AUTH-TUNNEL |
| DoD-3 | Reach authorized / deny unauthorized | FR-201, FR-204, FR-301, FR-305, FR-306, FR-704 | not-defined | not-defined |
| DoD-4 | Auto-escalate to MASQUE | FR-004, FR-006, NFR-410 | not-defined | not-defined |
| DoD-5 | Policy edit < 1 s | FR-205, NFR-003, NFR-009 | not-defined | not-defined |
| DoD-6 | Revoke < 1 s | FR-107, NFR-004 | not-defined | not-defined |
| DoD-7 | Kill-switch + DNS-leak | FR-501…504, NFR-404, NFR-405 | HVPN-CHAL-KILL-SWITCH | HVPN-HQA-KILL-SWITCH |
| DoD-8 | No durable log + three apps | FR-801, FR-1001, FR-1014, NFR-300, NFR-308 | HVPN-CHAL-CLIENT-UI-VISUAL | HVPN-HQA-CLIENT-UI-VISUAL |

## Phase-0 gate coverage

| Gate | Question | Satisfying FRs/NFRs | Primary challenge | Primary HelixQA bank |
| --- | --- | --- | --- | --- |
| G1 | Plain-UDP WG throughput | FR-002, NFR-001 | not-defined | not-defined |
| G2 | MASQUE/QUIC through DPI block | FR-004, NFR-002 | not-defined | not-defined |
| G3 | iOS NE memory ceiling | FR-1004, NFR-500 | not-defined | not-defined |
| G4 | Go-vs-Rust edge benchmark | FR-003, NFR-001/002 | not-defined | not-defined |
| G5 | flutter_rust_bridge FFI | FR-018, FR-1002 | not-defined | not-defined |
| G6 | Push-based reconcile | FR-205, NFR-003 | not-defined | not-defined |

## GAP-6 closure statement

Gap: requirements-traceability.md Rev 4 identified that the DDOS §11.4.169 test type was defined in the legend but traced to zero requirements.

Closure in this ledger:

- Requirement HVPN-NFR-413 (control-plane API rate limiting) is explicitly owned by svc-api and verified by DDOS + stress + security tests.

- Requirement HVPN-NFR-414 (data-plane DDoS/UDP-flood/amplification resilience) is explicitly owned by helix-edge / helix-transport and verified by DDOS + security tests.

- Both rows list concrete, minted Challenge IDs (HVPN-CHAL-NFR413-API-Rate-Limit, HVPN-CHAL-NFR414-Edge-Flood) and HelixQA bank IDs (HVPN-HQA-NFR413-API-Rate-Limit, HVPN-HQA-NFR414-Edge-Flood) that resolve in the committed banks.

- The bank entries are defined; the live DDoS attack harness is not exercised in the single-node-selfhost MVP topology and mechanically re-arms when deployment.topology == "multi-tenant-ha" in Phase 2.

Remaining coordinator decision: The concrete design-attack-rate (ATTACK_PPS), legit-handshake SLO budget under flood, and supervisor restart budget are Phase-2 measured numbers; they must be calibrated during the Phase-2 soak before the DDOS gate becomes release-blocking.

## Coverage summary

| Metric | Count |
| --- | --- |
| MVP functional requirements traced | 53 |
| MVP non-functional requirements traced | 38 |
| Requirements with minted Challenge / HelixQA IDs | 8 |
| Total test-type cells mapped | 400+ (planned) |
| Challenge IDs minted | 8 |
| HelixQA bank IDs minted | 8 |
| DoD criteria covered | 8 / 8 (3 with minted primary bank IDs) |
| Phase-0 gates covered | 6 / 6 (0 with minted primary bank IDs) |
| Gaps closed (this pass) | GAP-6 |
| Remaining open gaps | GAP-3 (NFR-205 DR RTO/RPO unverified), GAP-4 (Connector single owning doc), GAP-5 (all evidence states PENDING until build) |

## Provenance

- Sources: docs/research/mvp/final/10-testing-acceptance-and-qa.md, docs/research/mvp/final/v01-product/functional-requirements.md, docs/research/mvp/final/v01-product/nonfunctional-requirements.md, docs/research/mvp/final/v00-meta/requirements-traceability.md, docs/research/mvp/final/v08-testing/ddos.md.

- Challenge / HelixQA bank conventions derived from submodules/challenges/banks/examples/*.json, submodules/challenges/banks/yole/*.yaml, submodules/helix_qa/banks/*.yaml.

- Constitution bindings: §11.4.6, §11.4.25, §11.4.52, §11.4.118, §11.4.153, §11.4.169.