# 11 — Guides & FAQs

# 11 — Guides & FAQs

Revision: 1 Last modified: 2026-07-05T14:20:00Z Status: Draft — consolidated from the four phase WBS docs, v07-execution/*, and v06-deploy/disaster-recovery.md.

## 1. Position

This section is the practical companion to the rest of the consolidated implementation source of truth. It gives a high-level roadmap of the four-phase programme, onboarding checklists for engineers and operators, operational runbooks, and answers to frequently asked questions.

For authoritative detail, follow the cross-references back to the phase WBS docs and the Volume-6/7 nano-detail docs.

## 2. Four-phase roadmap at a glance

| Phase | Goal | Exit gate / definition of done |
| --- | --- | --- |
| 0 — Spike | Settle make-or-break risks on production interfaces | G1–G6 gates pass; surviving interfaces feed Phase 1 |
| 1 — MVP | Self-hostable overlay network with privacy-VPN front end | 8 acceptance criteria + 4 SLOs green |
| 2 — Parity + Reach | Mullvad-parity transport set, P2P/NAT, PQ, DAITA, HA | P2-AC1..8 + P2-SLO1..5 green |
| 3 — Extended Reach | HarmonyOS, Aurora, WASM proxy, billing, audit, reproducible builds | G20–G26 gates + release tag |

Critical path summary (risk-ordered, sizing-only TARGETs):

- Phase 0: longest chain Transport trait → plain-UDP → orchestrator → G1 → MASQUE → G2 → edge-language benchmark G4.

- Phase 1: monorepo → FORCE-RLS → PKI device-cert → coordinator+WatchNetworkMap → transport/kill-switch → edge → QA/DoD cert → MVP tag.

- Phase 2: HA/multi-region → STUN discovery → hole-punch → relay → multi-hop → P2 QA/DoD → parity tag (PQ and DAITA run in parallel).

- Phase 3: fork runners → native shims → third-party audit → l10n/release → reach tag, with E26 reproducible builds running in parallel.

For the full dependency DAG, see ../../v07-execution/dependency-graph.md.

## 3. Onboarding checklists

### 3.1 New engineer — first day

- Read 00 — Executive Summary and 02 — System Architecture.

- Confirm the toolchain:

  - Go 1.25+, Rust 1.85+, Node/pnpm for helix_design, Flutter 3.29+.

  - buf, sqlc, podman (rootless), make.

- Run make gen and make verify-gen to confirm schema-first codegen is clean.

- Read the phase WBS doc for the area you will work in (06-phase0-spike-wbs.md … 09-phase3-reach-wbs.md).

- Open one nano-detail doc in your area (e.g. v02-data-plane/transport-trait.md or v03-control-plane/svc-coordinator.md).

- Check docs/workable_items.db and find your first item via cmd/workable-items (work-item HVPN-P1-150).

### 3.2 New operator — first gateway

- Install rootless Podman and confirm net.ipv4.ip_unprivileged_port_start=443.

- Run helixvpnctl init --domain gw.example.com.

- Review the generated quadlet units under ~/.config/containers/systemd/.

- Start the stack: systemctl --user start helixvpn-pod.

- Create an enrollment token: helixvpnctl enroll-token --tenant example --ttl 1h.

- Enroll a Connector and a Client, then verify reach to an authorized LAN host.

- Read the DR runbook in ../../v06-deploy/disaster-recovery.md.

## 4. Operational runbooks

### 4.1 Disaster recovery

HelixVPN has exactly one durable source of truth: Postgres. Everything else is ephemeral or regenerable.

| Asset | Backed up? | Why |
| --- | --- | --- |
| Postgres + WAL | Yes | Only durable truth |
| CA root / PKI secrets | Yes, KMS-encrypted, offline | Catastrophic if lost or leaked |
| Redis / NATS | No | Ephemeral; backing them up would create a connection log (C3 violation) |
| Deploy manifests | No | Regenerated via helixvpnctl deploy |

Targets (§11.4.6 — not guarantees until drills measure them):

- Postgres restore RTO < 15 min; RPO ≈ WAL archive interval.

- Whole-region failover RTO < 15 min; RPO = 0 with synchronous standby.

Steps for a single-store recovery:

- Snapshot the current (even corrupt) store before overwriting.

- Record the target recovery point and expected post-restore state.

- Restore to a fresh volume/cluster; never overwrite the live primary in place.

- Run the verification gate: schema version, RLS intact, schemalint green, row-count sanity, live WatchNetworkMap snapshot.

- Promote only after all gate checks pass.

See the full runbook at ../../v06-deploy/disaster-recovery.md.

### 4.2 Dependency graph

Every cross-phase dependency is transcribed from the depends_on/deps fields in the four WBS docs; nothing is invented. The workable-items loader enforces DAG acyclicity.

Key rules:

- Risk-ordered sequencing: correctness floor (RLS, no-log lint, kill-switch, NAT honesty, PQ downgrade-safety) leads; convenience UI trails.

- Disjoint-scope PWUs run in parallel.

- Single-resource-owner: shared hardware (e.g. bench host) is never double-booked.

- Device-gated Phase-3 work parks on PENDING_DEVICE while host-only work continues as ≥3 background streams.

### 4.3 Workable-items model

The WBS is bidirectionally synced to the git-tracked SQLite database docs/workable_items.db via Docs Chain.

- Every leaf carries HVPN-Pn-NNN[.k] id, status, type, description, acceptance, effort, tests, deps.

- A PASS in the per-item test diary is impossible without a captured evidence path (schema CHECK).

- validate blocks commit if md↔db drift or a dependency cycle exists.

See ../../v07-execution/workable-items-model.md.

## 5. FAQs

### FAQ-1 — Where is the single source of truth?

The consolidated implementation docs under docs/research/mvp/final/implementation/ are the navigable source of truth. If a detail is missing here, read the owning nano-detail doc in the parent final/ tree.

### FAQ-2 — Which language owns which layer?

| Layer | Language | Reason |
| --- | --- | --- |
| Control plane | Go | Mandated operator stack; mature ecosystem (Gin, Connect-RPC, sqlc) |
| Data plane / edge | Rust | Byte-for-byte reuse with client core; iOS memory ceiling |
| Client core | Rust + Flutter | Shared core across 8 platforms; Flutter reaches iOS/Android/HarmonyOS/Aurora |
| UI tokens | JSON → polyglot | One source → CSS/Dart/Swift/Compose/ArkTS/C-Qt |

### FAQ-3 — Why not sing-box or Hysteria2 as the primary transport?

Hysteria2/Salamander and Shadowsocks are reflected in the Phase-2 transport set, but the primary obfuscation is MASQUE/QUIC = WireGuard-over-HTTP/3 (RFC 9298), matching Mullvad's production mechanism. The custom Rust helix-transport crate shares code between client and edge and fits the iOS memory budget better than a Go framework would.

### FAQ-4 — What happens if the iOS Network Extension memory gate fails?

G3 is make-or-break. If the Rust core cannot fit in the iOS NE budget, the iOS shim is re-planned against the fallback ladder in 07-phase1-mvp-wbs.md §5 — surfaced as an operator decision, never silently hidden.

### FAQ-5 — How is "no logging" enforced?

- Schema lint (schemalint) forbids connection/traffic tables.

- Redis presence keys have TTLs and are never persisted.

- Telemetry is counts/gauges only; no tenant_id, device_id, src_ip, dst_ip labels.

- DR explicitly does not back up Redis/NATS because restoring them would create a connection log.

### FAQ-6 — How do I add a new transport?

- Implement the Transport trait in helix-transport.

- Add a carrier variant and MTU accounting.

- Wire it into the client/edge orchestrator and the transport ladder.

- Add test types: UNIT, INT, E2E, STRESS, SEC (and CHAL if a Challenge exists).

- Update 08-phase2-parity-wbs.md if it is a parity transport, or 07-phase1-mvp-wbs.md if it is MVP-critical.

### FAQ-7 — Why are there no date commitments in the WBS?

Every duration is a sizing-only TARGET. Constitution §11.4.6 and the phase WBS docs state explicitly that effort figures are "indicative person-day totals … not a commitment". Calendar dates require operator planning and are not authored in the spec.

### FAQ-8 — What is the RBAC role matrix?

Roles are defined in the product scope and enforced by the identity/API services. FR-610 gives RBAC a dedicated requirement: a member/operator principal cannot invoke actions restricted to a higher role. See 01 — Product Scope and v03-control-plane/svc-identity.md.

### FAQ-9 — How do local connector ACLs interact with central policy?

Consolidation decision (pending coordinator confirmation):

- Local-deny overrides central-allow — a connector can tighten its own network's policy.

- Central-deny overrides local-allow — tenant-wide default-deny/fail-closed wins.

- The connector advertises its local-deny list to the coordinator so the edge enforces it consistently.

See 03 — Data Plane §9 and 04 — Control Plane §6.

### FAQ-10 — Where do I report a documentation inconsistency?

Open a finding in docs/reviews/mvp-final/findings/ and, if it is a real contradiction, add a row to 99-source-coverage-ledger.md gaps. Do not silently resolve cross-doc conflicts in the consolidated docs alone.

## 6. Cross-references

- Phase 0 WBS → ../../06-phase0-spike-wbs.md

- Phase 1 WBS → ../../07-phase1-mvp-wbs.md

- Phase 2 WBS → ../../08-phase2-parity-wbs.md

- Phase 3 WBS → ../../09-phase3-reach-wbs.md

- Dependency graph → ../../v07-execution/dependency-graph.md

- Workable-items model → ../../v07-execution/workable-items-model.md

- Disaster recovery → ../../v06-deploy/disaster-recovery.md

- Testing & QA → 09 — Testing & QA

Sources: 06/07/08/09-phase*-wbs.md, v07-execution/*.md, v06-deploy/disaster-recovery.md.