# HelixVPN — Phase 1 MVP Build Specification

# HelixVPN — Phase 1 MVP Build Specification

Revision: 2 Last modified: 2026-07-04T12:00:00Z Status: primary research source — elaborated + made authoritative by ../final/07-phase1-mvp-wbs.md (the executable WBS with HVPN-P1-NNN work items, acceptance criteria, and captured-evidence requirements) and ../final/02-control-plane.md (the authoritative DDL/protobuf/API surface). Where this document and final/07-phase1-mvp-wbs.md disagree, final/ wins per SPECIFICATION.md §12 versioning discipline — this document is preserved as the cited primary source ([04_P1] throughout final/), not re-derived.

Companion to: HelixVPN-Architecture-Refined.md (the what) and HelixVPN-Phase0-Spike.md (the prove-it-first). Entry condition: Phase 0 gates G1–G6 cleared (the data path, MASQUE, iOS memory, edge language, FFI, and file-based reconciliation all proven). Goal of Phase 1: turn the proven slice into a self-hostable MVP — a real Go control plane that streams desired-state to many agents, a durable data model, an event-driven backbone, a working policy engine, the three apps in their first shippable form, and a one-command podman deploy.

The discipline of Phase 1: the static map.json becomes a streamed protobuf NetworkMap, and the throwaway interfaces from Phase 0 acquire durability, identity, and policy — without changing their shape.

## 0. Scope delta (Phase 0 → Phase 1)

| Concern | Phase 0 (spike) | Phase 1 (MVP) |
| --- | --- | --- |
| Desired-state source | static map.json file | Go coordinator streaming WatchNetworkMap over Connect/gRPC |
| Identity | none (hardcoded keys) | OIDC + anonymous device tokens; per-device enrollment + certs |
| Persistence | none | Postgres + RLS (truth) and Redis (ephemeral presence/events) |
| Events | file-watch | Redis Streams with consumer groups + dead-letter |
| Policy | "allow all" | declarative ACL model + compiler → per-node peer/verdict sets |
| Transports | plain-UDP + MASQUE | + LWO; auto-escalation ladder driven by handshake events |
| Apps | Flutter-Linux toggle | Access (iOS/Android/Linux), Connector daemon, Console (web) |
| Deploy | make spike on one box | helixvpnctl + Podman quadlets, single-node self-host |
| Privacy posture | n/a | kill-switch, DNS-leak protection, no durable connection logs |

Out of scope for Phase 1 (→ Phase 2): Shadowsocks/UoT, DAITA shaping, multi-hop, PQ handshake, HA/multi-region, HarmonyOS/Aurora, billing, the WASM web tunnel. MVP runs as a single control-plane binary against one Postgres + one Redis.

## 1. Control-plane architecture (modular monolith)

One Go binary, many packages, deployable as one container. Package boundaries == future service boundaries (so the split in Phase 2+ is mechanical, not a rewrite).

helix-go/
├── cmd/
│   ├── helixd/           # the control-plane binary (all modules wired together)
│   └── helixvpnctl/      # bootstrap + ops CLI (Cobra)
├── internal/
│   ├── identity/         # tenants, users, OIDC, device tokens
│   ├── registry/         # devices, connectors, prefixes, presence
│   ├── ipam/             # overlay IP allocation
│   ├── pki/              # WG key registry, device certs, rotation
│   ├── policy/           # ACL model + compiler
│   ├── coordinator/      # builds NetworkMaps, computes deltas, streams to agents
│   ├── events/           # Redis Streams producer/consumer abstraction
│   ├── telemetry/        # Prometheus metrics, control-action audit
│   ├── api/              # Gin REST (apps) + Connect handlers (agents) + WS/SSE
│   └── store/            # Postgres access, RLS session helpers, migrations
├── proto/                # *.proto (agent contracts) → buf generate
└── openapi/              # REST contract → generated Dart/TS clients

Wiring rule: modules talk through interfaces + events, never by importing each other's stores. coordinator reads registry/policy/pki through interfaces and reacts to events; it owns no tables of its own except a cache.

## 2. Data model — Postgres DDL with Row-Level Security

The durable store holds identity, topology, and policy — never connection or traffic logs (the no-logging promise is enforced here by absence and by a CI lint, §11.4).

### 2.1 Core DDL

-- ============ tenancy & identity ============
CREATE TABLE tenants (
  id          uuid PRIMARY KEY DEFAULT gen_random_uuid(),
  name        text NOT NULL,
  created_at  timestamptz NOT NULL DEFAULT now()
);

CREATE TYPE user_role AS ENUM ('admin','operator','member');

CREATE TABLE users (
  id          uuid PRIMARY KEY DEFAULT gen_random_uuid(),
  tenant_id   uuid NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,
  email       text,                       -- nullable: anonymous device-token users
  oidc_sub    text,                       -- nullable: when SSO is used
  role        user_role NOT NULL DEFAULT 'member',
  created_at  timestamptz NOT NULL DEFAULT now(),
  UNIQUE (tenant_id, email),
  UNIQUE (tenant_id, oidc_sub)
);

-- ============ devices (clients AND connectors) ============
CREATE TYPE device_kind AS ENUM ('client','connector');

CREATE TABLE devices (
  id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),
  tenant_id     uuid NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,
  user_id       uuid REFERENCES users(id) ON DELETE SET NULL,
  kind          device_kind NOT NULL,
  name          text NOT NULL,
  wg_pubkey     bytea NOT NULL,           -- 32-byte Curve25519 public key
  overlay_ip    inet NOT NULL,            -- allocated from tenant ULA /48
  os            text,                     -- ios|android|linux|windows|macos|harmonyos|aurora
  enrolled_at   timestamptz NOT NULL DEFAULT now(),
  last_seen_at  timestamptz,              -- coarse; refreshed from presence, not per-packet
  revoked_at    timestamptz,
  UNIQUE (tenant_id, wg_pubkey),
  UNIQUE (tenant_id, overlay_ip)
);

CREATE TABLE connectors (
  device_id   uuid PRIMARY KEY REFERENCES devices(id) ON DELETE CASCADE,
  tenant_id   uuid NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,
  site_name   text NOT NULL
);

CREATE TABLE advertised_prefixes (
  id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),
  tenant_id     uuid NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,
  connector_id  uuid NOT NULL REFERENCES connectors(device_id) ON DELETE CASCADE,
  cidr          cidr NOT NULL,
  enabled       boolean NOT NULL DEFAULT true,
  created_at    timestamptz NOT NULL DEFAULT now()
);
CREATE INDEX ON advertised_prefixes (tenant_id, connector_id);

-- ============ groups (for policy) ============
CREATE TABLE groups (
  id          uuid PRIMARY KEY DEFAULT gen_random_uuid(),
  tenant_id   uuid NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,
  name        text NOT NULL,
  UNIQUE (tenant_id, name)
);
CREATE TABLE group_members (
  group_id    uuid NOT NULL REFERENCES groups(id) ON DELETE CASCADE,
  device_id   uuid NOT NULL REFERENCES devices(id) ON DELETE CASCADE,
  PRIMARY KEY (group_id, device_id)
);

-- ============ policy (source + compiled) ============
CREATE TABLE policies (
  id           uuid PRIMARY KEY DEFAULT gen_random_uuid(),
  tenant_id    uuid NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,
  spec         jsonb NOT NULL,            -- the declarative ACL document (§5)
  version      bigint NOT NULL,           -- monotonic per tenant
  compiled_at  timestamptz,
  created_at   timestamptz NOT NULL DEFAULT now(),
  UNIQUE (tenant_id, version)
);

-- ============ overlay IPAM ============
CREATE TABLE overlay_pools (
  tenant_id   uuid PRIMARY KEY REFERENCES tenants(id) ON DELETE CASCADE,
  ula_prefix  cidr NOT NULL,              -- e.g. fd7a:helix:<rand>::/48
  next_host   bigint NOT NULL DEFAULT 2   -- ::1 reserved for gateway
);

-- ============ PKI ============
CREATE TABLE device_certs (
  id           uuid PRIMARY KEY DEFAULT gen_random_uuid(),
  tenant_id    uuid NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,
  device_id    uuid NOT NULL REFERENCES devices(id) ON DELETE CASCADE,
  serial       text NOT NULL,
  not_after    timestamptz NOT NULL,
  revoked      boolean NOT NULL DEFAULT false,
  created_at   timestamptz NOT NULL DEFAULT now()
);
CREATE INDEX ON device_certs (tenant_id, device_id) WHERE NOT revoked;

-- ============ audit (control actions only — never traffic) ============
CREATE TABLE audit_events (
  id          bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY,
  tenant_id   uuid NOT NULL REFERENCES tenants(id) ON DELETE CASCADE,
  actor       text NOT NULL,             -- user id / "system"
  action      text NOT NULL,             -- e.g. "device.revoke","policy.update"
  target      text,
  ts          timestamptz NOT NULL DEFAULT now(),
  meta        jsonb
);
CREATE INDEX ON audit_events (tenant_id, ts DESC);

### 2.2 Row-Level Security (tenant isolation at the database)

Every tenant-scoped table gets the same treatment. The app sets the tenant per transaction; Postgres enforces isolation even if a query forgets a WHERE.

ALTER TABLE devices ENABLE ROW LEVEL SECURITY;
CREATE POLICY tenant_isolation ON devices
  USING       (tenant_id = current_setting('app.tenant_id')::uuid)
  WITH CHECK  (tenant_id = current_setting('app.tenant_id')::uuid);
-- repeat for: users, connectors, advertised_prefixes, groups, group_members,
--             policies, overlay_pools, device_certs, audit_events

// store: every request runs inside a tenant-scoped tx
func (s *Store) WithTenant(ctx context.Context, tenantID uuid.UUID,
    fn func(q *Queries) error) error {
    tx, _ := s.db.BeginTx(ctx, nil)
    // SET LOCAL is transaction-scoped; cannot leak across pooled connections
    if _, err := tx.ExecContext(ctx,
        "SELECT set_config('app.tenant_id', $1, true)", tenantID.String()); err != nil {
        _ = tx.Rollback(); return err
    }
    if err := fn(New(tx)); err != nil { _ = tx.Rollback(); return err }
    return tx.Commit()
}

Use a non-superuser DB role for the app (superusers bypass RLS). Migrations via goose/atlas; queries via sqlc (compile-time-checked SQL → Go), which pairs cleanly with the typed Queries above.

## 3. Agent contract — protobuf (WatchNetworkMap and friends)

This is the static map.json from Phase 0, now a streamed, versioned, delta-capable protobuf served over Connect (works as gRPC, gRPC-Web, and the Connect protocol — so the same service serves native agents over HTTP/2 and browser clients over HTTP/1.1).

// proto/helix/agent/v1/agent.proto
syntax = "proto3";
package helix.agent.v1;

service Coordinator {
  // One-time device enrollment (exchanges an enroll token for identity + cert).
  rpc Enroll(EnrollRequest) returns (EnrollResponse);

  // The spine of the system: open once, get a snapshot, then a delta stream.
  rpc WatchNetworkMap(WatchRequest) returns (stream MapUpdate);

  // Connectors push their advertised prefixes (also settable via Console/API).
  rpc AdvertisePrefixes(AdvertiseRequest) returns (AdvertiseResponse);

  // Lightweight heartbeat / status (presence, current transport, rtt). No traffic data.
  rpc ReportStatus(StatusReport) returns (StatusAck);
}

message EnrollRequest {
  string enroll_token = 1;     // issued by Console/identity, short-lived
  bytes  wg_pubkey    = 2;     // device-generated, private key never leaves device
  string os           = 3;
  string name         = 4;
  DeviceKind kind     = 5;
}
enum DeviceKind { DEVICE_KIND_UNSPECIFIED = 0; CLIENT = 1; CONNECTOR = 2; }

message EnrollResponse {
  string device_id   = 1;
  string overlay_ip  = 2;      // allocated by IPAM, e.g. "fd7a:helix:1::2"
  bytes  device_cert = 3;      // short-lived mTLS cert for the control channel
  GatewayInfo gateway = 4;
}

message WatchRequest {
  string device_id   = 1;
  uint64 known_version = 2;    // 0 => send full snapshot; else send deltas since
}

// Either a full snapshot or an incremental delta. Agents reconcile to it.
message MapUpdate {
  uint64 version = 1;
  oneof body {
    NetworkMap snapshot = 2;
    MapDelta   delta    = 3;
    KeepAlive  keepalive = 4;  // periodic, proves liveness without state churn
  }
}

message NetworkMap {
  Node          self     = 1;
  GatewayInfo   gateway  = 2;
  repeated Peer peers    = 3;  // peers this node may reach (already policy-filtered)
  DnsConfig     dns      = 4;
  TransportPolicy transport = 5;
}

message Node   { string device_id = 1; string overlay_ip = 2; }
message GatewayInfo {
  string endpoint   = 1;       // "gw.example:443"
  bytes  wg_pubkey  = 2;
  string masque_sni = 3;       // host to present for MASQUE/HTTP-3 masquerade
}
message Peer {
  string device_id      = 1;
  bytes  wg_pubkey       = 2;
  repeated string allowed_ips = 3;  // compiled from policy: only what this node may reach
  string endpoint        = 4;       // usually via gateway relay in MVP
  bool   is_connector    = 5;
}
message DnsConfig { repeated string resolvers = 1; repeated string search = 2; }

message TransportPolicy {
  // ordered escalation ladder the client walks on handshake failure
  repeated string order = 1;   // ["plain-udp","lwo","masque-h3"]
  bool allow_user_override = 2;
}

message MapDelta {
  repeated Peer   upsert_peers = 1;
  repeated string remove_peer_ids = 2;
  TransportPolicy transport   = 3;  // present if changed
  DnsConfig       dns         = 4;  // present if changed
}

message AdvertiseRequest { string device_id = 1; repeated string cidrs = 2; }
message AdvertiseResponse { bool accepted = 1; repeated string conflicts = 2; }

message StatusReport {
  string device_id = 1;
  string transport = 2;        // current transport in use
  uint32 rtt_ms    = 3;
  // deliberately NO bytes/flows/destinations — presence + health only
}
message StatusAck {}
message KeepAlive {}

Key properties: known_version makes reconnects cheap (resume from a version, no full resync); the server sends a snapshot then deltas; peers arrive already policy-filtered so the client never learns about nodes it can't reach (need-to-know, privacy-preserving). This protobuf is the literal evolution of Phase 0's map.json — same fields, now streamed and authorized.

## 4. The coordinator — building and streaming maps

The coordinator is the brain. It owns no durable tables; it reacts to events, recomputes affected maps, and pushes minimal deltas down open streams.

### 4.1 Responsibilities

- Maintain an in-memory, per-tenant topology graph (devices, connectors, prefixes, groups, compiled policy), hydrated from Postgres on boot and kept fresh by events.

- Hold the set of open WatchNetworkMap streams (one per connected agent).

- On each relevant event: determine the affected agents, compute each one's delta, push it. Convergence target: p99 < 1 s from event to delta-on-wire (a measured SLO, §10).

### 4.2 Map computation (per node)

buildMap(node):
  reachable := policy.PeersVisibleTo(node)         # need-to-know filter
  peers := []
  for p in reachable:
     allowed := policy.AllowedIPs(node -> p)        # compiled CIDRs+ports
     peers.append(Peer{p.pubkey, allowed, relayEndpoint(p), p.isConnector})
  return NetworkMap{self, gateway, peers, dns(node), transportPolicy(node)}

relayEndpoint in MVP always routes peer traffic through the gateway (hub-and-spoke); direct peer-to-peer is a Phase 2 optimization. This keeps the MVP's data path identical to the proven Phase 0 slice.

### 4.3 Streaming + delta loop (Go sketch)

func (c *Coordinator) WatchNetworkMap(ctx context.Context,
    req *connect.Request[agentv1.WatchRequest],
    stream *connect.ServerStream[agentv1.MapUpdate]) error {

    dev := authDevice(ctx)                       // from mTLS device cert
    sub := c.subscribe(dev.TenantID, dev.ID)     // registers stream + presence
    defer sub.Close()

    // 1. snapshot (or resume from known_version)
    m := c.buildMap(dev)
    _ = stream.Send(&agentv1.MapUpdate{Version: c.version(dev.TenantID),
        Body: &agentv1.MapUpdate_Snapshot{Snapshot: m}})

    // 2. delta loop: events arrive on sub.C, keepalive on a ticker
    ka := time.NewTicker(20 * time.Second); defer ka.Stop()
    for {
        select {
        case <-ctx.Done():        return ctx.Err()
        case d := <-sub.C:        _ = stream.Send(deltaUpdate(d))
        case <-ka.C:              _ = stream.Send(keepAlive())
        }
    }
}

### 4.4 Fan-out: events → affected agents

The coordinator consumes the event streams (§5), updates its topology graph, then computes which open streams are affected and enqueues deltas to each. Example: a policy.compiled event recomputes visibility for the whole tenant; a connector.prefixes.changed event only touches nodes whose policy grants that connector. Compute the minimal affected set — never broadcast a full resync on a small change.

## 5. Event backbone — Redis Streams contracts

Redis Streams is the MVP bus (NATS JetStream is the Phase-2 scale swap; the envelope is bus-agnostic so it's a transport change only).

### 5.1 Streams & consumer groups

| Stream | Producers | Consumer groups |
| --- | --- | --- |
| events:devices | identity, registry | coordinator, telemetry, audit |
| events:routes | registry | coordinator, telemetry |
| events:policy | policy | coordinator, audit |
| events:presence | api (heartbeats) | coordinator (TTL/online state) |
| events:gateway | edge health probes | coordinator, telemetry |

### 5.2 Envelope (every event)

{
  "id":        "<redis-stream-id>",
  "type":      "device.revoked",
  "tenant_id": "uuid",
  "ts":        "RFC3339",
  "actor":     "user-uuid|system",
  "payload":   { /* type-specific */ },
  "trace_id":  "for correlation"
}

### 5.3 Event types & payloads (the taxonomy made concrete)

| Type | Payload | Coordinator reaction |
| --- | --- | --- |
| device.enrolled | {device_id, kind, overlay_ip} | add node to graph; if policy grants, push to peers' maps |
| device.online / device.offline | {device_id} | update presence; peers see relay availability |
| device.revoked | {device_id} | remove node; push peer-removal delta to everyone who saw it; edge drops sessions |
| connector.attached | {device_id, site} | register connector |
| connector.prefixes.changed | {connector_id, cidrs[]} | recompute routes; push to nodes whose policy includes it |
| route.conflict.detected | {cidr, connector_ids[]} | flag for overlapping-CIDR handling (§7); surface in Console |
| policy.updated | {version} | trigger compile |
| policy.compiled | {version} | recompute tenant visibility; push deltas |
| gateway.failover | {from, to} | re-point affected nodes' gateway endpoint |

### 5.4 Producer / consumer mechanics

// produce
xid, _ := rdb.XAdd(ctx, &redis.XAddArgs{Stream: "events:policy", Values: env}).Result()

// consume (durable group, at-least-once)
res, _ := rdb.XReadGroup(ctx, &redis.XReadGroupArgs{
    Group: "coordinator", Consumer: hostID,
    Streams: []string{"events:policy", ">"}, Count: 64, Block: 5 * time.Second,
}).Result()
// ... handle, then XACK; reclaim stuck entries with XAUTOCLAIM (dead-letter recovery)

At-least-once delivery + idempotent reactions (deltas are computed from current graph state, so a replayed event is harmless). This is what replaces Phase 0's file-watch and the original doc's cron-restart loops.

## 6. Identity, enrollment & PKI

### 6.1 Two identity modes (both MVP)

- Managed (OIDC): tenant admins log into the Console via OIDC (Keycloak/Authentik/any IdP). Users belong to a tenant; devices belong to users.

- Anonymous (privacy mode): a tenant can mint device enroll tokens with no email/SSO — the Mullvad "account number, no PII" posture. The device gets identity + cert without any personal data stored.

### 6.2 Enrollment flow (device never surrenders its private key)

Console/admin           identity            device (Access/Connector)
   │ create enroll token   │                      │
   │──────────────────────▶│  store hashed token  │
   │   show token / QR     │                      │
   │───────────────────────┼─────────────────────▶│ user enters token / scans QR
   │                        │   device generates WG keypair locally (priv stays on device)
   │                        │◀── Enroll(token, wg_pubkey, os, kind) ── (Connect RPC)
   │                        │ verify token, allocate overlay IP (IPAM),
   │                        │ issue short-lived device cert (pki),
   │                        │ persist device row, emit device.enrolled
   │                        │── EnrollResponse{device_id, overlay_ip, cert, gateway} ─▶│
   │                        │                      │ opens WatchNetworkMap (mTLS w/ cert)

### 6.3 PKI

- WG keys: device-generated; only the public key is registered. The control plane never sees private keys.

- Control-channel mTLS: pki issues a short-lived (e.g., 24h) device cert; the agent uses it to authenticate the WatchNetworkMap/RPC channel. Renewed automatically over the existing channel before expiry.

- Rotation & revoke: rotation is a re-issue; device.revoked immediately (a) drops the device's WG peer from every relevant map, (b) is enforced at the edge (kernel WG peer removed), (c) marks the cert revoked. Revocation latency target == convergence SLO (< 1 s).

- Gateway root / KMS: the tenant CA key is the one true secret; back it up (KMS or offline) — it and Postgres are the only stateful things to protect (per architecture §10).

## 7. Policy model & compiler

The original doc had "allow all." This is the real access-control brain. Model is Tailscale-ACL-flavored, declarative, default-deny.

### 7.1 Source document (stored in policies.spec)

{
  "groups": {
    "group:admins":      ["alice@corp", "bob@corp"],
    "group:contractors": ["carol@ext"]
  },
  "hosts": {
    "warehouse-cams": "10.10.0.0/24",      // served by connector A
    "office-lan":     "192.168.50.0/24"    // served by connector B
  },
  "acls": [
    { "action": "accept", "src": ["group:admins"],      "dst": ["*:*"] },
    { "action": "accept", "src": ["group:contractors"], "dst": ["warehouse-cams:554,80"] }
  ],
  "exitNodes": ["group:admins"]             // who may use the gateway as a full-tunnel exit
}

### 7.2 Compilation algorithm

compile(tenant, spec) -> CompiledPolicy:
  resolve groups -> sets of device_ids (via users + group_members)
  resolve hosts  -> CIDRs (cross-check against advertised_prefixes; emit route.conflict if ambiguous)
  for each device d:
     visible[d] = {}                         # peers d may reach (need-to-know)
     for rule in acls where d in resolve(rule.src):
        for dst in rule.dst:
           targets = expand(dst)              # connector(s) serving CIDR, or peer devices, or exit
           for t in targets:
              visible[d] += t
              allowedIPs[d][t] += (dst.cidr, dst.ports)
  return { visible, allowedIPs, exitNodes }

- Output is exactly what coordinator.buildMap consumes: per-node visible peers + allowed IPs/ports.

- Compiled to two artifacts: WireGuard AllowedIPs (coarse, per-peer CIDR) on the data path, plus a finer port-level verdict map enforced at the edge via nftables/eBPF (since WG AllowedIPs is CIDR-only, not port-aware).

- Compilation is pure + versioned: same spec ⇒ same output; bump policies.version, emit policy.compiled, coordinator diffs and pushes. A bad policy can be rolled back by activating a prior version (instant).

### 7.3 Validation (fail closed)

policy.update runs the compiler in dry-run first; reject on: unknown group/host, a dst CIDR not covered by any advertised prefix, or a rule that would grant a revoked device. Only a clean compile flips the active version.

## 8. API surface (Gin REST + Connect + WS/SSE)

| Audience | Protocol | Examples |
| --- | --- | --- |
| Apps (Access/Connector/Console) | REST via Gin | POST /v1/enroll-tokens, GET /v1/devices, POST /v1/policies, GET /v1/networks |
| Live UI | WebSocket / SSE | GET /v1/stream → device.online, route.changed, handshake.failing |
| Agents | Connect/gRPC | Coordinator.WatchNetworkMap, .Enroll, .AdvertisePrefixes, .ReportStatus |

- One server, multiplexed: Gin for REST/WS on HTTP, Connect handlers mounted alongside (Connect speaks HTTP/2 for native agents and downgrades for browsers — so a future WASM Console can call the same Coordinator service).

- Authz: REST uses OIDC/session or API token + RBAC (admin/operator/member); agent RPCs use the device mTLS cert. RLS underneath is the backstop.

- Contracts generated: OpenAPI → Dart/TS clients for the apps; buf generate → Go/Dart/Rust for the agent protobuf. No hand-written clients, so the three codebases can't drift (architecture §4.2).

## 9. helixvpnctl & Podman deployment

### 9.1 Bootstrap CLI (replaces the original doc's bash install scripts)

helixvpnctl init \
  --domain gw.example.com \
  --data-dir /var/lib/helixvpn        # generates: tenant, admin, CA root, overlay /48,
                                       # Postgres+Redis creds, gateway WG keys, quadlets
helixvpnctl gateway keys              # rotate gateway WG keys
helixvpnctl enroll-token --kind connector --site warehouse   # mint a token / QR
helixvpnctl policy apply ./policy.jsonc                       # validate + activate (GitOps-friendly)
helixvpnctl device revoke <id>

### 9.2 Podman quadlets (rootless, systemd-managed — no Docker daemon)

# /etc/containers/systemd/helixvpn.pod
[Pod]
PodName=helixvpn

# helixd.container — the control plane
[Container]
Image=ghcr.io/helixdevelopment/helixd:1.0
Pod=helixvpn
Environment=DATABASE_URL=postgres://helix@localhost/helix
Environment=REDIS_URL=redis://localhost:6379
# non-superuser DB role so RLS is enforced

# helix-edge.container — the data plane (winner of Phase-0 G4)
[Container]
Image=ghcr.io/helixdevelopment/helix-edge:1.0
Pod=helixvpn
AddCapability=NET_ADMIN
# :443/udp MASQUE + kernel WG; no SSH in this container

postgres and redis join the same pod; helixvpnctl init writes these unit files. Single-node self-host = systemctl --user start helixvpn-pod. The same images scale to the Phase-2 fleet by splitting the pod across hosts.

## 10. Reconciliation end-to-end (the MVP's signature flow)

admin: helixvpnctl policy apply  → REST POST /v1/policies
identity/policy: dry-run compile OK → persist version N → emit policy.updated
policy svc: compile(N) → persist compiled → emit policy.compiled{version:N}
coordinator: consume policy.compiled → recompute tenant visibility
   → for each affected open WatchNetworkMap stream: compute MapDelta → Send
client/connector cores: receive delta → reconcile (add/remove WG peers, update AllowedIPs)
edge: peer set + verdict map updated → enforcement live
  ── elapsed, event→enforced: target p99 < 1s, zero restarts ──
Console: live WS event "policy v N active; 7 devices updated"

This is the architecture doc's promise ("policy change reflected on all affected edges in < 1 s, no restarts") turned into a concrete, measurable MVP behavior — and it's a direct descendant of Phase 0's G6 (file-delta reconcile), now event-driven and authorized.

## 11. Testing & acceptance

### 11.1 Test layers

- Unit: policy compiler (table-driven: spec → expected visible/allowedIPs), IPAM allocator, event idempotency.

- Store: RLS tests — assert tenant A literally cannot read tenant B's rows even with a crafted query.

- Integration: spin Postgres+Redis (testcontainers), drive enroll → advertise → policy → WatchNetworkMap, assert the delta stream.

- End-to-end: the Phase-0 netns rig, now fed by the real control plane instead of map.json; the §10 flow must converge < 1 s.

- Soak: N simulated agents holding streams; flap policies; assert convergence SLO and no memory growth in the coordinator.

### 11.2 MVP definition of done

- Self-host from zero with helixvpnctl init + systemctl start on a fresh VPS.

- Enroll a connector (advertises a LAN) and a client; client reaches an authorized LAN host; is denied an unauthorized one.

- Auto transport ladder works: block plain WG → client escalates to MASQUE and stays up.

- Edit policy via Console/CLI → affected devices reconfigured in < 1 s, no restart.

- Revoke a device → loses access in < 1 s.

- Kill-switch + DNS-leak protection verified (no plaintext egress when tunnel drops).

- No durable connection/traffic log exists — verified by §11.4.

- Access app (iOS/Android/Linux) + Connector daemon + Console (web) all drive the above.

### 11.3 SLOs (measured, alert if breached)

| SLO | Target |
| --- | --- |
| event → delta-on-wire | p99 < 1 s |
| enroll → first NetworkMap | < 2 s |
| revoke → edge enforcement | < 1 s |
| coordinator memory @ 10k streams | bounded, no leak over 24h soak |

### 11.4 No-logging CI lint

A schema test fails the build if a durable table named/scoped like a connection log appears (connections, flows, traffic, packets, or any table with both a src/dst and a bytes/ts column outside audit_events). The privacy promise is enforced by tooling, not trust.

## 12. What graduates to Phase 2

The MVP interfaces are built to extend without reshaping: TransportPolicy.order gains shadowsocks/udp-over-tcp/daita; Peer.endpoint gains direct-P2P candidates (NAT traversal) so traffic stops always relaying through the gateway; coordinator federates across regional instances over NATS; pki adds the PQ pre-shared layer; the Connect service gains multi-hop path fields; and HarmonyOS/Aurora app shims slot under the unchanged Flutter UI + Rust core. Phase 2 is additive because Phase 1 drew the seams in the right places.

End of Phase 1 MVP build specification. The trilogy — Architecture (what), Phase 0 (prove the hard parts), Phase 1 (ship a self-hostable MVP) — is now complete and internally consistent: every Phase 1 interface is the durable, authorized evolution of a Phase 0 interface, and every Phase 1 component maps to a numbered section of the architecture.