# HelixVPN — Phase 2 Build Specification (Parity + Reach)

# HelixVPN — Phase 2 Build Specification (Parity + Reach)

Revision: 2 Last modified: 2026-07-04T12:00:00Z Status: primary research source — elaborated + made authoritative by ../final/08-phase2-parity-wbs.md (the executable WBS with HVPN-P2-NNN work items, the 8 P2‑AC + 5 P2‑SLO release gates, and captured-evidence requirements). Where this document and final/08-phase2-parity-wbs.md disagree, final/ wins per SPECIFICATION.md §12 versioning discipline — this document is preserved as the cited primary source ([04_P2] throughout final/), not re-derived.

Companion to: HelixVPN-Architecture-Refined.md, HelixVPN-Phase0-Spike.md, HelixVPN-Phase1-MVP.md. Entry condition: Phase 1 MVP shipped — self-host from zero, enroll/advertise/policy/reconcile all working, auto transport ladder with plain/LWO/MASQUE, no-logging verified. Goal of Phase 2: reach full Mullvad feature parity and surpass it on reach — the complete obfuscation set, traffic-analysis defense, direct peer-to-peer paths (stop always relaying), multi-hop, a post-quantum handshake, desktop apps, policy-as-code/GitOps, and a highly-available multi-region gateway fleet.

The discipline of Phase 2: everything is additive. Phase 1 drew the seams (TransportPolicy.order, Peer.endpoint, federated coordinator, PKI hooks) precisely so none of the below requires reshaping an existing interface.

## 0. Scope delta (Phase 1 → Phase 2)

| Concern | Phase 1 (MVP) | Phase 2 (Parity + Reach) |
| --- | --- | --- |
| Transports | plain-UDP, LWO, MASQUE | + Shadowsocks-wrap, UDP-over-TCP; refined auto-ladder |
| Traffic analysis | none | DAITA — constant packet sizing + cover traffic (maybenot) |
| Data path | always relay via gateway (hub-spoke) | direct peer-to-peer with NAT traversal; relay fallback only |
| Topology | single hop | multi-hop (entry/exit separation) |
| Crypto | WireGuard | + post-quantum PSK (harvest-now-decrypt-later resistance) |
| Apps | iOS/Android/Linux + Connector + Console | + Windows/macOS desktop apps |
| Policy ops | Console/CLI apply | policy-as-code + GitOps pipeline |
| Availability | single gateway, single control plane | HA control plane + multi-region gateway fleet + failover |
| Events | single Redis | NATS JetStream federation across regions |

Out of scope (→ Phase 3): HarmonyOS/Aurora builds, the WASM web tunnel, billing, formal security audit + reproducible builds.

## 1. The full transport / obfuscation set

Phase 1 proved the Transport trait with three impls. Phase 2 fills out the matrix — all new transports are just more impls of the same trait (architecture §3.2), shared byte-for-byte across client, connector, and edge.

### 1.1 Shadowsocks-wrap

WireGuard datagrams wrapped in a Shadowsocks AEAD stream — the canonical "looks like random/TLS-ish TCP" evasion for China-style DPI where even QUIC is throttled.

// helix-transport/src/shadowsocks.rs (sketch)
pub struct ShadowsocksTransport {
    // AEAD cipher (chacha20-poly1305 / aes-256-gcm), session keys derived from
    // the pre-shared transport password (separate from WG keys)
    stream: shadowsocks_crypto::AeadStream,
}
// send: frame WG datagram with 2-byte length prefix -> AEAD encrypt -> TCP
// recv: AEAD decrypt -> deframe -> WG datagram

Reuse shadowsocks-rust crypto primitives rather than re-implementing AEAD framing. Carries the same loss caveat as UoT (it's over TCP), so the ladder prefers it only when UDP/QUIC are blocked.

### 1.2 UDP-over-TCP (UoT)

Last-resort transport when all UDP is blocked. WG datagrams length-prefixed over a single TCP connection. Accept the head-of-line-blocking penalty; it exists purely to keep a tunnel possible on the most hostile networks (matches Mullvad's udp2tcp).

### 1.3 LWO refinement

Phase 1 shipped a basic XOR/padding LWO. Phase 2 hardens it into a proper lightweight scheme: per-session keyed obfuscation of the WG header bytes that DPI signatures key on (the message-type/reserved fields), plus randomized padding — cheap evasion of naive WG fingerprinting without QUIC's overhead. (Mullvad's "LWO" is the design reference.)

### 1.4 The auto-escalation ladder (refined)

The client walks TransportPolicy.order on repeated handshake failure, now with the full set and regional priors pushed from the coordinator:

default order (unrestricted):   [plain-udp]
restricted prior (e.g. region): [plain-udp, lwo, masque-h3, shadowsocks, udp-over-tcp]

- Each step has a failure budget (N handshakes / T seconds) before escalating.

- On success, the working transport is remembered per-network (SSID/gateway fingerprint) so reconnects on the same hostile network skip straight to what worked — this is the UX difference between "VPN that sometimes connects" and "VPN that just works."

- The coordinator can push a regional prior (e.g., "clients connecting from CN-resolved IPs start at shadowsocks") via TransportPolicy.order, so users in censored regions don't pay the escalation latency every time.

- Telemetry records only "transport X succeeded after N escalations in region R" (aggregate, no per-user data) → feeds the Censorship-Evasion Success dashboard (architecture §9).

## 2. DAITA — Defense Against AI-guided Traffic Analysis

Even fully encrypted, packet size/timing/frequency patterns can fingerprint which site a user visits. DAITA defeats this. Do not roll your own — adopt the maybenot framework (the same one behind Mullvad's DAITA): a lightweight state-machine engine for padding + cover-traffic "machines."

### 2.1 What it does

- Constant packet sizing — pad WG datagrams to uniform sizes so size-based fingerprinting fails.

- Cover traffic — inject dummy packets to mask real activity bursts.

- Timing normalization — break the correlation between application events and on-wire timing.

### 2.2 Where it sits

DAITA shaping is a layer above WireGuard, below the transport — it operates on the stream of WG datagrams (padding/injecting) before they hit the obfuscating transport. It's orthogonal to which transport is in use (works with plain-UDP or MASQUE alike).

TUN → WG encrypt → [DAITA shaping: pad + inject cover] → Transport → wire

### 2.3 Integration

// helix-core: a shaping stage driven by maybenot machines
pub struct Daita {
    framework: maybenot::Framework,   // runs padding/blocking "machines"
    // machines are config (downloaded as part of NetworkMap), not code
}
impl Daita {
    // called for each outgoing WG datagram; may pad it and/or schedule cover packets
    fn on_packet(&mut self, dg: &mut Bytes, now: Instant) -> Vec<ScheduledAction> { /* ... */ }
    // timer-driven: emit scheduled cover/padding packets
    fn tick(&mut self, now: Instant) -> Vec<Bytes> { /* ... */ }
}

- Machines as data: padding machines are distributed via the NetworkMap (a new daita field), so defenses can be tuned/updated server-side without shipping a client build. Toggle per the architecture's parity matrix.

- Cost is real: DAITA trades bandwidth/latency for privacy. It's off by default, opt-in (Mullvad's stance) and surfaced in the Access app as "maximum privacy" with an honest cost note.

- Correctness caution (carried from Phase 0 risk table): traffic-analysis defense is subtle; lean on maybenot's vetted machines rather than inventing schemes. Validate with a closed-world website-fingerprinting test harness before claiming the feature.

## 3. Direct peer-to-peer with NAT traversal (the big networking upgrade)

Phase 1 relayed all peer traffic through the gateway (simple, matches the proven slice). Phase 2 makes the gateway a coordinator + relay-of-last-resort, with traffic going directly between client and connector wherever NAT allows — lower latency, far less gateway bandwidth, better scaling. This is the Tailscale/WireGuard roaming model.

### 3.1 Endpoint discovery (STUN-like)

Each node learns its own public-facing ip:port candidates:

- Local candidates: all local interface addresses.

- Server-reflexive candidates: discovered by sending a probe to the gateway's STUN-like endpoint, which echoes the observed src ip:port (reveals the NAT mapping).

- Candidates are reported to the coordinator via ReportStatus and distributed to authorized peers inside Peer.endpoint candidate lists (the field Phase 1 reserved).

### 3.2 Hole punching

client and connector each know the other's candidate list (via coordinator signaling)
both simultaneously send WG handshake probes to all of the peer's candidates
  → for full-cone / restricted-cone / port-restricted NATs: a path opens
  → WireGuard's roaming picks the working endpoint automatically (it just works once a packet arrives)
symmetric NAT on both ends → hole punching fails → fall back to relay (§3.4)

WireGuard's design helps here: it has no client/server distinction at the protocol level and roams to whatever source address a valid handshake arrives from, so once a hole is punched, WG latches on with no extra machinery.

### 3.3 The coordinator as signaling server

The existing WatchNetworkMap stream is the signaling channel — no new service. When two authorized peers come online, the coordinator pushes each the other's candidate list as a Peer.endpoint delta; both begin hole punching. This reuses Phase 1's stream rather than adding a separate signal server (NetBird-style designs use a dedicated signal service; HelixVPN folds it into the coordinator).

### 3.4 Relay fallback (DERP-style)

When direct fails (symmetric NAT, hostile firewall), traffic relays through the gateway over an encrypted relay — exactly the Phase 1 data path, now the fallback rather than the default. Name it helix-relay (a mode of the edge). The relay sees only encrypted WG datagrams keyed by destination public key; it cannot read traffic (it's below the WG crypto boundary). This preserves no-logging even on the relay path.

### 3.5 Path selection & upgrade

- Start on relay (instant connectivity), attempt direct in the background, upgrade seamlessly when a direct path is confirmed (latency drop, no user-visible reconnect).

- Continuously health-check the direct path; downgrade to relay if it degrades. Report current path (direct/relay) in status for the UI.

## 4. Multi-hop (entry/exit separation)

Generalizes the architecture's §3.5. A client routes Client → Entry → Exit → {internet | connector} so no single node sees both who you are and where you're going.

### 4.1 Mechanism — nested WireGuard

Client holds TWO WG sessions:
  outer: Client ↔ Entry   (entry sees client IP, not destination)
  inner: Client ↔ Exit    (exit sees destination, not client IP — only sees Entry)
packets: WG_inner( payload )  then  WG_outer( WG_inner(...) )  → Entry decapsulates outer → forwards to Exit

- Per-hop keys, distributed via the NetworkMap (a hops list the coordinator computes from policy/user choice).

- Entry and Exit can be different gateways in different regions/jurisdictions (the privacy point).

- Transport/obfuscation applies to the outer session (Client↔Entry); the inner ride is plain WG inside the outer tunnel.

### 4.2 Orchestration

The coordinator computes the hop chain (respecting exitNodes policy and user selection), assigns per-hop keys, and pushes a multi-hop NetworkMap. The client core builds the nested sessions. No new wire protocol — multi-hop is layered WG + map fields.

## 5. Post-quantum handshake

WireGuard's Curve25519 handshake is vulnerable to harvest-now-decrypt-later: an adversary records traffic today and decrypts it once quantum computers mature. Phase 2 closes this the way Mullvad does — without forking WireGuard's crypto — by injecting a post-quantum-derived pre-shared key (PSK) into the WG handshake.

### 5.1 Approach: PQ-derived PSK

WireGuard already supports an optional symmetric PSK mixed into the handshake. If that PSK is established via a post-quantum KEM, the session gains PQ resistance even though the core handshake stays classical (defense-in-depth: an attacker must break both).

on session setup, over the (already-authenticated) control channel:
  client → gateway:  PQ-KEM public key  (ML-KEM / Kyber, FIPS 203)
  gateway → client:  KEM ciphertext
  both derive:       shared secret → HKDF → WG PSK
  WG handshake then proceeds with that PSK mixed in
rotate PSK on each rekey interval.

- KEM choice: ML-KEM (FIPS 203, the standardized Kyber) as the primary; optionally combine with a code-based KEM (Classic McEliece) for hybrid conservatism — Mullvad's original PQ tunnels combined Classic McEliece + Kyber for exactly this hedge. Keep it pluggable in pki + helix-core.

- Hybrid, never PQ-only: always combine PQ with the classical exchange so a flaw in the (younger) PQ primitive can't weaken you below today's security.

- Where it runs: the KEM exchange rides the existing authenticated control channel (Coordinator RPC), so no new public listener and no unauthenticated PQ endpoint to attack.

- Alternative to evaluate: the open Rosenpass protocol (a separate PQ key-exchange daemon that feeds WG a PSK) — viable if you prefer an audited external protocol over an in-house KEM exchange. Decide during Phase 2 spike.

### 5.2 Cost & UX

PQ keys are large (ML-KEM ciphertexts are KBs; Classic McEliece public keys are large) — so the exchange happens at session setup and rekey, not per packet; steady-state cost is zero. Surface as a "Quantum-resistant" toggle, on by default for new tunnels where both ends support it (negotiated capability).

## 6. Desktop apps (Windows, macOS)

The Flutter UI + Rust core already build for desktop (proven in Phase 0/1 on Linux); Phase 2 adds the two remaining first-class desktop tunnel shims (architecture §5.3).

| Platform | Tunnel mechanism | Shim notes |
| --- | --- | --- |
| Windows | wireguard-nt / wintun driver | small Windows service runs the privileged tunnel; Flutter app talks to it over a local IPC (named pipe); service hosts helix-core. Code-sign the driver + service. |
| macOS | NEPacketTunnelProvider (System/Network Extension) | same Network Extension model as iOS but desktop-class memory (the §6 iOS ceiling does not bite here); notarize + sign. |

Everything above the shim — UI, settings, account, transport selection, kill-switch, split-tunnel, multi-hop picker, DAITA toggle — is the same helix-ui + helix-core as every other platform. The desktop split-tunnel (per-app routing) is the main net-new platform-specific surface (Windows WFP filters; macOS uses app-bound rules).

## 7. Policy-as-code & GitOps

Phase 1 applied policy via Console/CLI. Phase 2 makes Git the source of truth (the architecture's GitOps model, and a natural fit with your existing Helix-ecosystem workflow).

### 7.1 Repo + pipeline

helixvpn-policy/                      # per-tenant (or per-org) Git repo
├── policy.jsonc                      # the ACL document (Phase 1 §7.1 format)
├── networks.jsonc                    # host/CIDR ↔ connector mappings
└── .github/workflows/apply.yml       # CI: validate → dry-run compile → apply on merge

PR opened       → CI: schema-validate + `helixvpnctl policy compile --dry-run`
                  → posts the *diff of effects* (which devices gain/lose which access)
PR merged       → CI: `helixvpnctl policy apply` (authenticated via tenant API token)
                  → control plane: persist new version, emit policy.compiled
                  → coordinator: push deltas (the Phase 1 §10 flow), < 1s convergence

### 7.2 Why the "diff of effects" matters

A one-line ACL change can silently grant a contractor access to a camera network. CI rendering the compiled effect delta (not just the text diff) on every PR is the safety rail — review the consequence, not the syntax. Secrets (WG keys) never live in this repo; only declarative intent. Encrypt any sensitive references with sops/age (carried from the original doc's GitOps section).

## 8. High availability & multi-region

Phase 1 was a single VPS. Phase 2 is a fleet: HA control plane, gateways in multiple regions, automatic failover. The same images — only topology changes (architecture §10).

### 8.1 Topology

┌──────────── Global ────────────┐
                         │  Postgres primary (HA: Patroni) │
                         │  + regional read replicas        │
                         │  NATS JetStream (event mesh)     │
                         └───────────────┬─────────────────┘
              ┌──────────────────────────┼──────────────────────────┐
        Region EU                    Region US                  Region APAC
   ┌──────────────┐              ┌──────────────┐            ┌──────────────┐
   │ coordinator  │              │ coordinator  │            │ coordinator  │
   │ edge/relay   │              │ edge/relay   │            │ edge/relay   │
   │ STUN endpoint│              │ STUN endpoint│            │ STUN endpoint│
   └──────┬───────┘              └──────┬───────┘            └──────┬───────┘
          └── clients pick nearest via Anycast / GeoDNS ───────────┘

### 8.2 Control plane HA

- Coordinators are stateless (topology graph is a rebuildable cache hydrated from Postgres + NATS). Run N per region behind a load balancer; an agent's WatchNetworkMap stream can be served by any coordinator, and re-pins to another on failure (resume via known_version).

- Postgres: single logical primary with synchronous replicas + automated failover (Patroni); regional read replicas serve coordinator hydration. Control-plane writes are low-volume (enroll, policy, advertise) so a single primary scales fine.

- NATS JetStream replaces single-Redis as the cross-region event mesh: events published in any region propagate to all coordinators (durable subjects mirror the Phase 1 stream taxonomy 1:1 — the swap is transport-only, as promised).

### 8.3 Gateway/edge fleet & client steering

- Steering: Anycast IP (single address, routed to nearest edge) is ideal for UDP/QUIC; GeoDNS is the simpler fallback. Clients also receive a candidate gateway list in the NetworkMap and pick by measured RTT.

- Floating IPs per region for fast in-region failover (carried from the original doc's DigitalOcean pattern).

- Relay reachability: because relay traffic is encrypted WG keyed by destination pubkey, any region's relay can forward for any tenant — relays are fungible.

### 8.4 Failover flow

health probe: EU edge unreachable → emit gateway.failover{from:eu-1, to:eu-2}
coordinator: push NetworkMap delta (new gateway endpoint) to affected clients
clients: re-handshake to eu-2 (transport + PSK re-established); existing direct P2P paths unaffected
  ── target: client reconnection < 3s; direct-path sessions survive untouched ──

Existing direct peer-to-peer sessions don't depend on the gateway, so a gateway failure only affects relay-path users and control-channel freshness — a strong availability property that falls out of §3.

## 9. Observability additions

Extend the Phase 1 / architecture §9 stack for the new surface:

- Transport mix by region (how often each obfuscation tier is used) and escalation depth (censorship pressure signal).

- Direct-vs-relay ratio (the scaling KPI — high relay ratio = bandwidth cost + a NAT-traversal problem to investigate).

- Hole-punch success rate by NAT-type bucket.

- PQ handshake adoption (% sessions PQ-protected).

- DAITA overhead (cover-traffic bytes as % of real) — so the privacy/cost tradeoff is visible.

- Multi-region: per-region coordinator health, NATS consumer lag, Postgres replication lag, cross-region map-convergence p99.

- Privacy invariant holds everywhere: still counts and health only, never destinations/flows.

## 10. Testing & acceptance

### 10.1 New test surfaces

- NAT-traversal matrix: automated tests across NAT-type combinations (full-cone, restricted, port-restricted, symmetric) using netns + simulated NATs; assert direct-path success where theoretically possible and clean relay fallback where not.

- Obfuscation conformance: each transport passes through a DPI-simulation gauntlet (block UDP, block QUIC, block non-TLS) and a tshark classifier confirms the intended disguise.

- DAITA efficacy: a closed-world website-fingerprinting harness must show classifier accuracy drop materially with DAITA on (the actual privacy claim — measure it, don't assert it).

- PQ interop: classical-only ↔ PQ-capable negotiation; downgrade safety (a PQ failure must never silently drop to weaker-than-classical).

- Multi-hop: verify entry cannot observe destination and exit cannot observe client IP (packet-capture assertions at each hop).

- HA/chaos: kill a coordinator, a Postgres primary, a whole region; assert stream re-pin, failover timings, and zero policy/identity loss.

### 10.2 Phase 2 definition of done

- All transports present; auto-ladder + per-network memory + regional priors working through a hostile-network simulation.

- DAITA toggle measurably reduces fingerprinting in the test harness; cost surfaced honestly in-app.

- Direct P2P established between client and connector behind common NATs; seamless relay fallback; live path indicator.

- Multi-hop entry/exit verified jurisdiction-separable with the privacy invariants proven by capture.

- PQ handshake on by default where supported; hybrid (never PQ-only); zero steady-state cost.

- Windows + macOS desktop apps reach parity with Linux (incl. split-tunnel).

- GitOps: a merged policy PR converges the fleet < 1 s with a reviewed effect-diff.

- Survive a regional outage with client reconnection < 3 s and no control-plane data loss.

### 10.3 SLOs added

| SLO | Target |
| --- | --- |
| direct-path establishment (non-symmetric NAT) | > 90% within 10 s |
| relay→direct upgrade (when possible) | < 15 s, no user-visible reconnect |
| gateway failover → client reconnected | p99 < 3 s |
| cross-region event propagation | p99 < 2 s |
| PQ session adoption (capable pairs) | > 95% |

## 11. What graduates to Phase 3

Phase 3 is the full-reach + hardening phase: HarmonyOS NEXT and Aurora OS builds (forked Flutter + native tunnel shims under the unchanged UI/core), the WASM browser-scoped MASQUE proxy for the web Console, multi-tenant billing-optional, a third-party security audit, and reproducible builds (so users can verify the binaries match the source — table stakes for a privacy product). Again additive: Phase 2's transport trait, map protocol, coordinator federation, and shim pattern already accommodate all of it.

End of Phase 2 build specification. Quartet complete: Architecture (what) → Phase 0 (prove the hard parts) → Phase 1 (ship a self-hostable MVP) → Phase 2 (Mullvad parity + multi-region reach). Each phase is the strict, additive evolution of the last; no interface defined earlier is reshaped later, by design.