# HelixVPN — Master Technical Specification (spine + index)

# HelixVPN — Master Technical Specification (spine + index)

Revision: 2 Last modified: 2026-07-04T12:00:00Z Rev 2 (2026-07-04 hardening pass): Reconciled three cross-document drifts surfaced by an independent gap-analysis + hardening pass over the full final/ corpus (16 parallel review passes across every volume): (1) §7.1's illustrative Transport trait sketch annotated with a pointer to the frozen, binding signature in v02-data-plane/transport-trait.md §2 (this sketch predates that nano-detail deepening and uses renamed/repurposed identifiers — see the note below the code block); (2) §8.2's Phase-2 failover exit gate corrected from "< 30 s" to "< 3 s" to match the refined, instrumented, measured P2-SLO3 target in 08-phase2-parity-wbs.md (the WBS's tighter figure is authoritative — the 30 s figure was a coarse roadmap-era placeholder); (3) §6's ecosystem-submodule list expanded to match the authoritative, actively-maintained enumeration in v06-deploy/helix-ecosystem-integration.md (added panoptic, doc_processor, llm_provider, llm_orchestrator, llms_verifier — the spine's list had gone stale as the ecosystem doc grew). No other section changed; every subordinate final/ doc was independently reviewed for its own gaps in this same pass (see each doc's own Revision history for what was added/fixed there). Status: active — authoritative spine for the docs/research/mvp/final/ document set Authority: This document is the single entry point and architectural spine for HelixVPN. Every other document in final/ (00..11 + 99) is subordinate to and indexed from here. Where a subordinate document disagrees with this spine on scope, role definitions, the non-negotiable principles (§4), or the decision register (§9), this spine wins until amended per §11.4.73 (spec versioning). Evidence base: Synthesized from 16 source research documents under docs/research/mvp/ (11 LLM analyses 00,01,02,03,05,06,07,08,09,10,11 + the 5 refined 04_VPN_CLD documents). Citations use source ids: [04_ARCH §N] = 04_VPN_CLD/HelixVPN-Architecture-Refined.md; [04_P0] = Phase0-Spike; [04_P1] = Phase1-MVP; [04_P2] = Phase2-Parity; [04_UI] = helix-ui-Flutter; [05_YBO] = mandated-stack brief; [02_QWN] [01_DSK] [07_GMI] [10_KMI] [11_MST] etc. = per-LLM analyses; [SYN] = cross-document synthesis.

## 0. How to read this specification

This is a specification, not the product. It describes what to build and why, to phase → task → subtask and near-code granularity. It does not contain the shipping implementation — that follows in the build phases. Two-to-three refinement passes will iterate on this set.

Reading order for a new engineer:

- This spine — §1 (what it is) → §3 (roles) → §4 (principles) → §5 (one-screen architecture) → §8 (roadmap) → §9 (decisions).

- Then the subordinate doc for your area, via the INDEX (§10).

- The original research for primary-source depth: start with [04_ARCH].

Conventions:

- MUST / MUST NOT / SHOULD / MAY carry RFC 2119 force.

- Open decisions are never silently resolved; they live in the Decision Register (§9) as options + recommendation per §11.4.66 / §11.4.101.

- Code blocks are illustrative interface sketches (traits, DDL, protobuf, FFI, skeletons), not final implementations.

## 1. Executive summary

HelixVPN is a self-hostable overlay network with a privacy-VPN front end [04_ARCH §1, SYN §1]. The one-sentence pitch: Cloudflare Tunnel + WARP, rebuilt as Tailscale-style coordination, with Mullvad's obfuscation stack, fully self-hostable, on one shared codebase.

The founding constraint [05_YBO, 00]: give remote users full, policy-scoped access to one or many internal / home / lab networks without any inbound port-forward. Internal hosts dial outbound to a public gateway (reverse tunnel); the gateway relays and routes. The headline differentiator over every incumbent: one user → N joined private networks (multi-network bidirectional gateway) with per-user ACL routing, and Mullvad-grade obfuscation including QUIC/MASQUE, and 8-platform reach on one codebase.

The cryptographic core is WireGuard everywhere; obfuscation/transport is a pluggable layer beneath WireGuard — never a fork of WG crypto [04_ARCH §2/§3]. Mullvad's "QUIC mode" is not a separate protocol — it is WireGuard-over-MASQUE/HTTP-3 [04_ARCH §1, the single most important correction]. That decision drives the entire data-plane design.

The control plane is Go + Gin + PostgreSQL (RLS) + Redis + Podman (rootless) [05_YBO, mandated; confirmed by all analyses]. The client/connector/edge share a Rust core (helix-core); all three apps share a Flutter UI (helix-ui); all language clients are schema-generated from helix-proto so the codebases never drift [04_ARCH §5/§11].

Privacy is a build property, not a config toggle: there is no durable connection/traffic table; CI schema-lint fails the build if one appears [04_ARCH §7, 04_P1].

## 2. Product vision

| Axis | Position |
| --- | --- |
| Primary buyer | The self-hoster / home-lab operator / small MSP who runs networks for several clients and wants Mullvad-grade privacy and Tailscale-grade coordination without a SaaS dependency [SYN §1]. |
| Stance | Self-hosted / home-lab first (no-logs because you own it); the same code serves a managed/multi-tenant offering later. Licensing (source-available + commercial) is an open decision — see D8 (§9). |
| Lead differentiators | (1) self-hosted and Mullvad-grade obfuscation incl. MASQUE/QUIC; (2) 1 user → N networks bidirectional gateway with ACL routing; (3) genuine 8-platform reach incl. Aurora + HarmonyOS that no incumbent ships; (4) one shared Rust+Flutter codebase; (5) event-driven real-time control plane (sub-second convergence) [04_ARCH §1.3]. |
| Prior-art map | Mullvad (obfuscation bar), Tailscale/Headscale (coordination/network-map model), NetBird (closest OSS shape), Cloudflare Tunnel+WARP (connector-dials-out + MASQUE) — HelixVPN is the self-hosted union [04_ARCH §1.3]. |
| Non-goals (MVP) | Browser system-wide VPN (impossible — TUN unavailable in a browser; web = Console + optional in-page WASM MASQUE proxy only [04_ARCH §5.7]); a public managed service (Phase 3+, decision-gated); novel crypto (WireGuard only). |

## 3. The three roles and three apps

HelixVPN is defined by three roles on a reverse-tunnel hub-and-spoke topology, and three first-party app classes that drive them — all from one shared codebase [04_ARCH §1, SYN §1].

| Role | Who runs it | Responsibility | Direction | Reuses |
| --- | --- | --- | --- | --- |
| Connector | Network operator, inside a private network | Dials outbound to the gateway, authenticates, advertises served CIDRs, routes LAN traffic for authorized clients. The in-network half of "two-way". | Outbound-only | helix-core (advertise/route mode) |
| Gateway | The public VPS | Rendezvous hub. Runs control plane (Go) + data plane (Rust edge + kernel WireGuard). Authenticates, holds routing/policy truth, relays/routes between clients and the networks they may reach. | Accepts dials; never initiates into private nets | helix-core (edge consumer) + helix-go |
| Client | End user | Mullvad-style access app. Dials in, gets an overlay IP, reaches its authorized subset of joined networks, or uses the gateway as a plain privacy exit (full-tunnel). | Outbound-only | helix-core + helix-ui |

| App class | User | Primary jobs | Platforms |
| --- | --- | --- | --- |
| Helix Access | End user | Connect, pick exit/network, toggle obfuscation, kill-switch, split-tunnel | iOS, Android, Aurora, HarmonyOS, Windows, Linux, macOS (Web limited) [04_ARCH §1.2] |
| Helix Connector | Network operator | Onboard a network, advertise CIDRs, set local ACLs, run headless | Linux/Windows/macOS daemon (+ optional Flutter UI); Android/embedded appliance |
| Helix Console | Admin | Tenants, users, devices, networks, routes, policies, audit, billing-optional | Web (responsive) + Desktop (same Flutter build; no helix-core, API client only) |

All three share one design system, one Dart UI core, one API client. Access + Connector additionally share one Rust VPN/transport core [04_ARCH §1.2/§5.4].

## 4. Non-negotiable architectural principles

These are invariant across all phases. Violating any one is a redesign, not a tweak [04_ARCH §2, SYN §7].

- Control plane and data plane are strictly separated. Go services never sit in the packet path. If the control plane is down, existing tunnels keep forwarding — fail-static.

- WireGuard is the cryptographic core; transports are pluggable. Obfuscation is a swappable layer under WireGuard, never a fork of the crypto. (Noise IK, Curve25519, ChaCha20-Poly1305.)

- Outbound-only from edges. Connectors and clients always dial the gateway. No private network ever needs an inbound hole.

- Push, don't poll. State changes propagate over persistent channels as events; agents reconcile to a declared desired-state ("network map", Tailscale MapResponse-style). No cron-restart loops.

- One core per concern, reused everywhere. Rust transport/VPN core shared by client, connector, and edge. Go domain libs shared across control services. Dart UI core shared across all three apps.

- Self-hostable by one person, scalable to many gateways. One podman pod for a homelab; the same images scale to HA multi-region.

- No-logging by construction. The data plane keeps only counters + ephemeral routing state. No connection/content logs. Privacy is a build property, enforced by CI schema-lint (§10 doc 10).

- Schema-first, zero drift. Protobuf for agent contracts, OpenAPI for REST; Dart/Go/Rust clients are generated from helix-proto.

- Decoupled, reusable components per constitution §11.4.28/§11.4.74 — each reuse pillar is its own vasic-digital repo, snake_case (§11.4.29), flat submodule (§11.4.28), with upstreams/ (§11.4.36); no nested own-org submodule chains.

## 5. One-screen architecture overview

### 5.1 C4-style component view

### 5.2 Data-plane layering (the obfuscation stack)

The transport layer only changes how the encrypted WG datagrams look on the wire. Selection is automatic with manual override — the client tries plain WG, and after N failed handshakes escalates LWO → MASQUE/QUIC → Shadowsocks → UoT (Mullvad's exact UX) [04_ARCH §3.2]. Full transport matrix and Transport trait → doc 01-data-plane.

### 5.3 Reuse map

Three reuse pillars: Rust core (client+connector+edge), Flutter UI (all apps), schema-generated clients (all langs) [04_ARCH §5.5].

## 6. Repository & component layout

Each top-level component is a decoupled, independently reusable unit → its own vasic-digital repo + flat submodule under the umbrella, snake_case, with upstreams/ recipes (§11.4.28/.29/.36/.74).

helixvpn/                         # umbrella
├── helix_core/                   # Rust: WG control, transport, reconciler, FFI    → reusable
│   ├── crates/helix_transport/   #   QUIC/MASQUE, Shadowsocks, UoT, LWO  (client+edge)
│   ├── crates/helix_wg/          #   WireGuard control + boringtun fallback
│   └── crates/helix_ffi/         #   flutter_rust_bridge + UniFFI surface
├── helix_edge/                   # Rust: gateway data-plane edge (uses helix_transport) → reusable
├── helix_go/                     # Go control plane (modular monolith)              → reusable
├── helix_proto/                  # Protobuf + OpenAPI → generated Dart/Go/Rust       → reusable
├── helix_ui/                     # Flutter: design system + screens + 3 flavors      → reusable
│   ├── app_access/  app_connector/  app_console/
├── shims/                        # apple/ android/ windows/ linux/ harmonyos/ aurora/
├── deploy/                       # Podman quadlets, Terraform, Grafana-as-code, helixvpnctl
└── submodules/                   # containers, helix_qa, challenges, docs_chain, security, vision_engine …

Helix-ecosystem submodules that the source research predates and the spec must wire in [SYN §8]: containers (vasic-digital — the §11.4.76 mandated orchestration + on-demand test infra), helix_qa + challenges (anti-bluff QA/Challenge layer §11.4.27/.5/.69/.107), docs_chain (spec-doc + workable-items sync §11.4.106), security (§7 tooling), vision_engine + panoptic (video/screenshot evidence + UI-automation capture bridge for Challenges §11.4.107/.158), doc_processor (feature-map extraction → per-feature Status ledger cross-check), plus three dev-loop-only members that are never runtime dependencies: llm_provider (conditional — binds only if Phase-2 ships LLM-assisted policy authoring per D-LLM-POLICY), llm_orchestrator and llms_verifier (build-loop subagent orchestration/verification, not shipped in any app or service). Each wired or marked not-applicable-with-reason in doc 05-repo-layout-tooling-and-helix-ecosystem (deployment/orchestration integration) and doc 10-testing-acceptance-and-qa (helix_qa/challenges QA layer). The authoritative, actively-maintained enumeration (roles, @<sha> pins, dev-loop-only vs runtime classification) lives in v06-deploy/helix-ecosystem-integration.md — this spine list is a summary and may lag; that doc wins on drift.

## 7. Cross-cutting contracts (defined once, referenced everywhere)

These three artifacts are the seams every component binds to. They are summarized here and specified in full in their owning docs.

### 7.1 The Transport trait (Rust, owning doc: 01-data-plane)

The single abstraction beneath WireGuard. One implementation, three consumers (client core, connector, edge) [04_ARCH §3.2].

/// helix_transport: every obfuscation mode implements this.
/// The WG engine sees only a datagram socket; the transport hides how bytes look on the wire.
#[async_trait]
pub trait Transport: Send + Sync {
    /// Stable identifier used by the auto-ladder + telemetry (counts only, never content).
    fn kind(&self) -> TransportKind; // PlainUdp | MasqueH3 | Shadowsocks | UdpOverTcp | Lwo

    /// Establish the obfuscated carrier to `endpoint`. Returns when ready to pass WG datagrams.
    async fn connect(&self, endpoint: &Endpoint, cfg: &TransportCfg) -> Result<TransportConn, TransportError>;

    /// Server side (edge/connector): accept + de-obfuscate, yielding WG datagrams to the WG engine.
    async fn accept(&self, listener: &Listener) -> Result<TransportConn, TransportError>;
}

/// A live carrier: WG datagrams in/out, plus health the auto-ladder reads.
pub trait TransportConn: Send + Sync {
    async fn send(&self, wg_datagram: &[u8]) -> Result<(), TransportError>;
    async fn recv(&self, buf: &mut [u8]) -> Result<usize, TransportError>;
    fn health(&self) -> CarrierHealth; // rtt, loss, handshakes_failed → drives escalation
}

Note (added Rev 2, 2026-07-04). The sketch above is illustrative only (per §0). The frozen, binding Phase-0 signature lives in v02-data-plane/transport-trait.md §2 (verified byte-for-byte consistent with 01-data-plane.md §3.1): Transport itself exposes send/recv/kind/effective_mtu/health/close, and construction is via a free dial() function rather than connect/accept trait methods. Two names above were also repurposed during the nano-detail pass: TransportKind here is Transport::kind()'s return type, but in the frozen spec TransportKind is the auto-ladder's policy-ordering enum (TransportPolicy.order: Vec<TransportKind>) while Transport::kind() returns &'static str for logs/metrics; and CarrierHealth here is TransportHealth in the frozen spec. Implement against v02-data-plane/transport-trait.md, not this sketch.

### 7.2 The WatchNetworkMap stream (protobuf, owning doc: 02-control-plane)

The push-based desired-state spine. Every agent opens it once; polling is abolished [04_ARCH §4.2/§4.4, 04_P1].

syntax = "proto3";
package helix.coordinator.v1;

service Coordinator {
  // Agent opens once; receives a full snapshot then a delta stream. Peers are ALREADY policy-filtered
  // (need-to-know) — an agent never learns of peers it may not reach.
  rpc WatchNetworkMap(WatchRequest) returns (stream NetworkMapEvent);
}

message WatchRequest {
  string device_id = 1;        // mTLS-bound; coordinator re-checks identity
  uint64 known_version = 2;    // 0 = send full snapshot; else resume from delta
}

message NetworkMapEvent {
  oneof body {
    Snapshot snapshot = 1;     // overlay_ip, allowed_peers, routes, transport_policy, dns, killswitch
    Delta    delta    = 2;     // minimal change set for THIS agent
  }
  uint64 version = 3;          // monotonic; convergence SLO: p99 < 1s
}

### 7.3 The FFI surface (helix-ffi, owning doc: 03-client-core-and-ui)

The Dart↔Rust boundary. Dart drives the core and consumes a status stream; UI state is a pure function of that stream [04_UI, 04_ARCH §5.1].

// helix_ffi (flutter_rust_bridge v2). Mirrors to UniFFI for native shims.
pub fn helix_start(cfg: ClientConfig) -> Result<(), HelixError>;
pub fn helix_stop() -> Result<(), HelixError>;
pub fn helix_set_exit(selection: ExitSelection) -> Result<(), HelixError>; // network | privacy-exit
pub fn helix_pin_transport(kind: Option<TransportKind>) -> Result<(), HelixError>; // None = auto-ladder
/// Hot stream the UI subscribes to; every state change pushes here.
pub fn helix_status_stream(sink: StreamSink<HelixStatus>); // Disconnected|Connecting(TransportKind)|Connected|Reconnecting|Failed

## 8. Phase roadmap (the spine of phase → task → subtask)

Four phases, each with hard exit gates. A phase MUST NOT be declared complete until every gate passes with captured anti-bluff evidence (§11.4.5/.69/.107). Detailed task/subtask breakdowns live in the per-phase docs (00/01/.../11) and become workable items in the SQLite single-source-of-truth DB (§11.4.93/.95).

### 8.0 Phase 0 — Spike (prove the hard parts) [04_P0]

Throwaway bodies on production interfaces — the surviving artifacts are the interfaces: the Transport trait, the helix-wg boringtun wrapper, the orchestrator + status enum, the FFI surface. Test rig: Linux netns + nftables DPI sim + tc netem loss/jitter. Milestones S0–S8.

Exit gates (ALL must pass):

| Gate | Assertion | Evidence |
| --- | --- | --- |
| G1 | Plain-UDP WireGuard: client → gateway → connector LAN host, ≥80% of bare-link throughput | iperf3 capture, netns rig |
| G2 | MASQUE/QUIC tunnel survives a DPI UDP block, ≥50% of plain-WG throughput | nftables block + throughput capture |
| G3 | iOS NEPacketTunnelProvider runs the Rust core under the memory ceiling with ≥30% headroom (make-or-break — the reason core is Rust) | on-device RSS profile |
| G4 | Go-vs-Rust edge benchmark decides D5 (MASQUE termination language) | head-to-head throughput/CPU/p99 capture |
| G5 | flutter_rust_bridge FFI drives the core from Dart end-to-end | Flutter harness + status stream log |
| G6 | Push-based reconcile from a static network map converges with zero polling | reconciler trace |

Gate G3 failure ⇒ revisit D2 (core language); G2 failure ⇒ MASQUE library/transport rework before MVP. Owning doc: 00 + 06 + 02.

### 8.1 Phase 1 — MVP (self-hostable) [04_P1]

Go modular monolith (identity / registry / ipam / pki / policy / coordinator / events / telemetry / api / store); Postgres + RLS (no connection/traffic tables — CI-lint enforced); protobuf Coordinator.WatchNetworkMap over Connect; coordinator with in-mem topology graph + minimal deltas (p99 convergence < 1s); Redis Streams backbone; identity (OIDC + anonymous device tokens) + enrollment (device-generated WG keypair, private key never leaves device) + short-lived mTLS device cert + revoke < 1s; policy compiler (Tailscale-ACL-flavored, default-deny, fail-closed → AllowedIPs + nftables/eBPF verdict maps); Gin REST + WS/SSE; helixvpnctl (Cobra) + Podman quadlets; hub-and-spoke data path; auto obfuscation ladder (plain / LWO / MASQUE).

Exit gate = the 8 MVP acceptance criteria (Definition of Done) [04_P1]:

- Self-host from zero (one helixvpnctl init on a clean VPS).

- Enroll a connector and a client.

- Client reaches an authorized LAN host and is denied an unauthorized one (default-deny proven).

- Auto-escalate to MASQUE when plain WG is blocked.

- Policy edit reflected < 1s, no restart.

- Device revoke enforced < 1s.

- Kill-switch + DNS-leak protection verified (no leak on tunnel drop).

- No durable connection log exists (schema-lint green) and all three apps drive the system.

Owning docs: 00/01/03/04/05/06/07/09/10.

### 8.2 Phase 2 — Parity + Reach [04_P2]

Full transport set (+Shadowsocks, UDP-over-TCP, hardened LWO; auto-ladder with per-network memory + regional priors); DAITA via maybenot; direct P2P + NAT traversal (STUN-like discovery, hole punching, DERP-style helix-relay fallback); multi-hop nested WG (entry/exit key separation); post-quantum handshake (ML-KEM/FIPS-203 PSK, hybrid never PQ-only; Rosenpass as alt); desktop apps (Windows wireguard-nt + privileged service; macOS Network Extension); policy-as-code / GitOps; HA + multi-region (stateless coordinators, Patroni Postgres, NATS JetStream — the D3 Phase-2 swap).

Exit gates: full Mullvad feature-parity matrix green [04_ARCH §6]; multi-hop + P2P + relay-fallback proven across a real NAT; PQ handshake interops + measured; failover < 3s (p99, P2-SLO3 — see 08-phase2-parity-wbs.md) with transport preserved; desktop apps pass the same 8 MVP DoD criteria.

### 8.3 Phase 3 — Extended Reach [04_P2 §12, 04_ARCH §12]

HarmonyOS NEXT (OpenHarmony SIG Flutter fork, Network Kit ability — biggest platform risk, real native tunnel-shim work) + Aurora OS (OMP Russia Flutter fork, Qt/C++ + tun; Russian-hosted toolchain → enterprise SKU); WASM browser MASQUE proxy (browser-scoped, not a system VPN); multi-tenant Console + audit + optional billing; third-party security audit + reproducible builds.

Exit gates: Access app builds + tunnels on HarmonyOS NEXT and Aurora (on-device evidence); web WASM proxy reaches a joined network from the browser; independent audit report + reproducible-build attestation.

## 9. Decision register (open decisions — options + recommendation)

Surfaced explicitly per §11.4.66 / §11.4.101 — not silently resolved. The refined 04_VPN_CLD docs pivoted to one camp; the broader 10-LLM consensus sometimes differs [SYN §3]. Each is a tracked workable item; the gate that resolves it is named.

| # | Decision | Camp A | Camp B | Recommendation | Resolved by |
| --- | --- | --- | --- | --- | --- |
| D1 | Primary obfuscating transport | MASQUE/QUIC = WG-over-HTTP-3 (RFC 9298/9297/9221) — Mullvad's actual mechanism [04_ARCH §3.3, 04_P0] | Hysteria2 + Salamander (turnkey QUIC+obfs) primary, WG fallback [plurality of 10 analyses] | MASQUE primary for true Mullvad parity + single Rust impl; keep Hysteria2 tuning knobs as quinn reference. Note: "Mullvad QUIC ≠ separate protocol, it IS WG-over-MASQUE" [04_ARCH §1]. | doc 01-data-plane + gate G2 |
| D2 | Shared client-core language | Rust core + Flutter UI [04_*, plurality] | Go core + Flutter UI (reuses Hysteria2 Go) [01_DSK, 07_GMI] | Rust — wins on iOS NE memory ceiling + WASM. CLD = Rust. | G3 |
| D3 | Event bus | Redis Streams (MVP) → NATS JetStream (scale) [04_P1, 02_QWN, 11_MST] | NATS JetStream from start [01_DSK, 10_KMI] | Redis Streams MVP, NATS Phase 2 — taxonomy is bus-agnostic, swap is transport-only. | doc 02-control-plane |
| D4 | IP-subnet collision across N RFC1918 nets | IPv6 ULA /48 per tenant + Tailscale 4via6 [04_ARCH §3.4] | CGNAT 100.64/10 1:1 per network [07_GMI, 10_KMI] | 4via6 for scale + clean overlay; hide the mapping behind Console UX. A v1 must-decide. | doc 01-data-plane (addressing) / doc 04-security-privacy-pki (IPAM/policy) |
| D5 | Gateway edge language (MASQUE termination) | Rust (quinn+h3, shares helix-transport byte-for-byte) [04_P0 G4] | Go (quic-go + masque-go turnkey) | Rust if G4 benchmark holds — single-implementation guarantee; else Go acceptable. | G4 |
| D6 | Transport topology | single protocol end-to-end | asymmetric per-leg: Hysteria2/QUIC user↔gateway, WireGuard gateway↔networks [11_MST] | Surface MST's best-fit-per-leg as a Phase-2 option; MVP keeps WG end-to-end with pluggable transport. | doc 01-data-plane |
| D7 | MVP ambition | lean tunnel-first (CLI between 2 hosts → API → apps) [02_QWN, 01_DSK, 04_P0] | full ecosystem / "Connectivity-OS" from v1 [10_KMI, 03_ZAI] | Lean Phase-0 spike then MVP; defer the ecosystem to Phase 2/3. | §8 roadmap |
| D8 | Licensing / positioning | source-available + commercial | pure OSS | Decide before public release [04_ARCH §13]; same code serves self-host + managed. | pre-Phase-3 |

## 10. INDEX — the final/ document set

This spine is SPECIFICATION.md. Every other document below is an actual sibling file under docs/research/mvp/final/. Each carries its own §11.4.44 revision header; .html/.pdf(/.docx) exports per §11.4.65/.153 + docs_chain sync (§11.4.106) are a deferred pass-2 deliverable (see REFINEMENT_NOTES.md). The Glossary is §11 of this spine; the live Decision Register is §9 of this spine; the source-coverage ledger is doc 99.

| Doc | File | Scope | Owns |
| --- | --- | --- | --- |
| 00 | 00-product-scope-and-principles.md | Product definition (is/is-not), personas, the three roles + three apps, two-way + multi-network model, self-host vs managed + licensing, in/out scope per phase, the 7 non-negotiable principles, the Mullvad-parity feature matrix, and the open decisions D1–D8 with recommendations | Requirements; principles; decision register |
| 01 | 01-data-plane.md | Rust data plane: the Transport trait, transport matrix (plain UDP, MASQUE CONNECT-UDP quinn+h3, CONNECT-IP, Shadowsocks, UoT, LWO, Hysteria2 option), helix-wg boringtun wrapper, orchestrator + status enum, auto-escalation ladder, routing (ULA /48, 4via6), default-deny ACL → AllowedIPs + nftables/eBPF, multi-hop nested WG, MTU | D1, D6; the Transport trait |
| 02 | 02-control-plane.md | Go modular monolith, full Postgres DDL + RLS, the protobuf Coordinator service + WatchNetworkMap streaming, coordinator brain (in-mem graph, minimal deltas, <1s SLO), Redis Streams backbone + taxonomy + XAUTOCLAIM DLQ, Gin REST + WS/SSE + Connect API surface, reconciliation flow | D3; data model; WatchNetworkMap; event bus |
| 03 | 03-client-core-and-ui.md | helix-core FFI surface (start/stop/status_stream, TunnelStatus), Flutter helix-ui (helix_design system, Riverpod, 3 flavors via runHelixApp), per-platform TunnelPlatform shims (Apple NE, Android VpnService+JNI, Windows wireguard-nt+service, Linux, HarmonyOS, Aurora, Web-none), memory/size budgets, Melos monorepo | D2; FFI; UI/design system; platform shims |
| 04 | 04-security-privacy-pki.md | Zero-trust default-deny, identity (OIDC + anon device tokens), enrollment + PKI (device keygen, key-never-leaves, short-lived mTLS, revoke<1s), key hierarchy/rotation, edge hardening, no-logging-as-code + CI schema-lint, kill-switch/DNS-leak state machine, post-quantum handshake, threat model | Security/privacy invariants; PKI |
| 05 | 05-repo-layout-tooling-and-helix-ecosystem.md | Monorepo layout, the planned decoupled vasic-digital component repos (deferred), schema-first codegen, helixvpnctl, deployment as Podman quadlets + Docker Compose + Kubernetes manifests, and integration of the incorporated submodules/ (containers §11.4.76, helix_qa+challenges, docs_chain, security, vision_engine) | Repo layout; deploy; ecosystem |
| 06 | 06-phase0-spike-wbs.md | Phase 0 Spike work-breakdown: gates G1–G6, milestones S0–S8 → tasks → subtasks (HVPN-P0-NNN), iOS-memory harness, Go-vs-Rust edge benchmark, netns+nftables-DPI+netem rig | Phase 0 execution plan |
| 07 | 07-phase1-mvp-wbs.md | Phase 1 MVP work-breakdown (HVPN-P1-NNN), the 8-criterion MVP Definition-of-Done + SLOs as acceptance gates | Phase 1 execution plan |
| 08 | 08-phase2-parity-wbs.md | Phase 2 Parity+Reach work-breakdown (HVPN-P2-NNN): full transport set, DAITA, P2P/NAT-traversal, multi-hop, PQ, desktop apps, GitOps, HA/multi-region | Phase 2 execution plan |
| 09 | 09-phase3-reach-wbs.md | Phase 3 Extended-Reach work-breakdown (HVPN-P3-NNN): HarmonyOS NEXT, Aurora OS, WASM MASQUE proxy, billing-optional multi-tenant, third-party audit + reproducible builds | Phase 3 execution plan |
| 10 | 10-testing-acceptance-and-qa.md | Anti-bluff QA strategy covering every §11.4.169 mandatory test type (unit/integration/e2e/full-automation/Challenges/HelixQA/DDoS/security/stress+chaos/concurrency/race/memory/benchmark), helix_qa+challenges integration, captured-evidence, per-phase acceptance gates, local-only enforcement (§11.4.156) | QA strategy; test-type coverage |
| 11 | 11-deep-research-appendix.md | Cited external research per angle (wireguard, masque, hysteria2, mullvad, flutter_ffi, ios_android, go_cp, podman_k8s, pki_pq_nat, daita_test). Pass-1 status: facts marked UNVERIFIED — the web-research phase was rate-limited; pass 2 re-runs it (see REFINEMENT_NOTES.md R1). | External-source bibliography |
| 99 | 99-source-coverage-ledger.md | Source-coverage proof: every one of the 16 source docs → which final/ doc(s) absorbed it + its unique contribution; honestly-disclosed gaps (§11.4.118) | Coverage proof |
| — | REFINEMENT_NOTES.md | Pass-1 → pass-2/3 punch-list: what's fixed, the open consistency worklist (R1–R6), and the deferred deliverables (repos, workable-items DB, exports) | The refinement plan |

## 11. Glossary

| Term | Definition |
| --- | --- |
| Connector | First-party agent inside a private network; dials outbound to the gateway, advertises CIDRs, routes LAN traffic for authorized clients [04_ARCH §1.1]. |
| Gateway | Public VPS running control plane (Go) + data-plane edge (Rust + kernel WG); the rendezvous hub. |
| Client | End-user access app; gets an overlay IP, reaches authorized networks or uses the gateway as a privacy exit. |
| Overlay IP | Stable per-node address in the tenant overlay (ULA IPv6 /48 per tenant; advertised IPv4 LANs mapped via 4via6) [04_ARCH §3.4]. |
| Network map | Per-agent desired-state document (overlay IP, policy-filtered peers, routes, transport policy, DNS, kill-switch posture) pushed over WatchNetworkMap [04_ARCH §4.4]. |
| MASQUE | RFC 9298 CONNECT-UDP over HTTP/3 — the mechanism that wraps WireGuard datagrams to look like web traffic. The "QUIC mode" [04_ARCH §3.3]. |
| LWO | Lightweight WG obfuscation — cheap XOR/padding scheme to evade naive WG signature blocks [04_ARCH §3.2]. |
| DAITA | Defence Against AI-guided Traffic Analysis — constant packet sizing + cover traffic applied above WG (maybenot-style state machine) [04_ARCH §3.1/§6]. |
| 4via6 | Tailscale-style scheme mapping advertised IPv4 LANs into the tenant's ULA IPv6 space so overlapping RFC1918 ranges never collide [04_ARCH §3.4]. |
| Auto-ladder | Client transport escalation: plain UDP → LWO → MASQUE/QUIC → Shadowsocks → UoT, driven by handshake-failure events [04_ARCH §3.2]. |
| fail-static | Property that existing tunnels keep forwarding when the control plane is down [04_ARCH §2]. |
| Verdict map | nftables/eBPF map compiled from the policy that grants/denies per-peer reachability at the edge [04_ARCH §3.4]. |
| RLS | PostgreSQL Row-Level Security — enforces tenant isolation at the database, not just the app layer [04_ARCH §4.5]. |
| No-logging-as-code | Architectural guarantee: no durable connection/traffic table exists; CI schema-lint fails the build if one appears [04_ARCH §7]. |
| helix-core | Rust data-plane core shared by client, connector, and edge (WG control, transport, reconciler, FFI). |
| helix-transport | Rust crate implementing the Transport trait — one obfuscation implementation, three consumers. |
| WatchNetworkMap | Server-streaming RPC: snapshot + delta stream of desired state; replaces all polling [04_ARCH §4.2]. |
| PWU | Parallel Work Unit — a self-contained workable item in the §11.4.58/.93 execution model. |

## 12. Provenance & change control

- Sources: 16 research documents under docs/research/mvp/ (see citation key in metadata block). Primary architectural source: [04_ARCH]. Cross-cutting synthesis: [SYN] (v09-research/_SYNTHESIS.md).

- Versioning (§11.4.73): primary version bumps for major rewrites (this is V1); Revision bumps for additive refinements. This spine is Revision 1.

- Sync (§11.4.106): .html/.pdf exports of this and every final/ doc kept in lockstep via docs_chain.

- Decision discipline (§11.4.66/.101): open decisions live in §9 + doc 99, never silently resolved.

- Anti-bluff (§11.4.5/.69/.107): every phase exit gate requires captured evidence; no gate passes on metadata/config-only signal.

End of master spine. Subordinate documents 00–11 + 99 elaborate each area to phase → task → subtask and near-code granularity.