# HelixVPN MVP — Documentation Gap-Closure Summary

# HelixVPN MVP — Documentation Gap-Closure Summary

Subsystem: MVP specification documentation (docs/research/mvp/final/) Signatory: Independent documentation agent Date: 2026-07-06T10:44:05Z Scope: GAP-1 through GAP-6 as registered in docs/research/mvp/final/v00-meta/requirements-traceability.md §6.

## Summary

This sign-off closes the documentation-level portion of GAP-5: all 15 v08-testing/ nano-detail documents exist on disk, the coverage-ledger schema is authored, and every enumerated FR/NFR maps to a planned §11.4.169 test type. The residual "evidence state PENDING" is the honest spec-phase state (no code has been built yet); it is not a documentation gap.

No GAP is a development kick-off blocker. The open items are measurement deferrals (GAP-3, GAP-6 quantitative targets) or a doc-locality seam (GAP-4) where the behaviour is already specified.

## Gap-closure table

| Gap | Status | Owner doc(s) | Residual measurement / deferral | Kick-off blocker? |
| --- | --- | --- | --- | --- |
| GAP-1 — FR-705 connector local-ACL × central-policy precedence | CLOSED in source docs | v03-control-plane/svc-policy.md §2/§4/§5/§7/§8/§10; v04-client/helix-core-rust.md §9.3 | None — precedence rule pinned and backported | No |
| GAP-2 — FR-1103 Rosenpass | Intentional / documented | v05-security/post-quantum.md | Acceptance criterion is "documented evaluation exists"; no runtime test type required by design | No |
| GAP-3 — NFR-205 DR RTO/RPO | Doc-level CLOSED | v06-deploy/disaster-recovery.md | RTO/RPO numbers are UNVERIFIED targets until a real region-failover drill measures them | No |
| GAP-4 — Connector single owning doc | Open doc-locality seam | Distributed across v04-client/helix-core-rust.md, v03-control-plane/svc-registry.md, and platform shim docs | Behaviour is specified but spans three files; future pass MAY add v04-client/connector.md | No |
| GAP-5 — v08-testing/ docs and coverage-ledger schema | CLOSED at doc level | docs/research/mvp/final/v08-testing/* (15 nano-detail docs incl. coverage-ledger-schema.md + test-rig.md) | Evidence states are honestly PENDING until implementation produces captured PASS artifacts | No |
| GAP-6 — DDOS/RBAC/rate-limiting traceability | CLOSED in source docs | v01-product/nonfunctional-requirements.md (NFR-413/414); v01-product/functional-requirements.md (FR-610); v03-control-plane/svc-api.md; edge/routing docs | Quantitative targets for NFR-413/414 remain UNVERIFIED until Phase-2 benchmarks run | No |

## Evidence checked

- On-disk existence of all 15 docs/research/mvp/final/v08-testing/*.md files verified by directory listing.

- docs/research/mvp/final/v00-meta/requirements-traceability.md §6 updated to mark GAP-5 CLOSED at doc level and to clarify that residual PENDING evidence states are spec-phase honesty.

- docs/research/mvp/final/implementation/09-testing-qa/README.md updated with a source-doc section listing all 15 v08-testing/ docs.

- docs/research/mvp/final/implementation/README.md known-gaps line updated to reflect GAP-5 closure and remaining GAP-3/GAP-4 open items.

- docs/research/mvp/final/implementation/99-source-coverage-ledger/README.md cross-checked; G1→GAP-3 traceability note added plus a GAP-1..GAP-6 status cross-check table.

- docs/research/mvp/final/implementation/09-testing-qa/coverage-ledger.md coverage summary updated to show GAP-5 closed at doc level.

## Remaining open items

- GAP-3 — schedule Phase-2 DR failover drill to measure NFR-205 RTO/RPO targets.

- GAP-4 — optional future consolidation of connector docs into a single v04-client/connector.md.

- GAP-5 — evidence states move from PENDING → DESIGNED → AUTONOMOUS_VERIFIED once implementation and the Volume-8 harness run.

- GAP-6 — run Phase-2 benchmarks to verify NFR-413/NFR-414 quantitative targets.

## Signature

Independent documentation agent